Daily Scrum Meeting Minutes - Day 8:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time:  5:45 PM

End time:  6:00 PM

Isabel Montes-De-Oca

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Completed implementation of upsertMultipleChoiceQuestionChoice mutation through frontend

  - Walked through debugging the reordering of choices that occurs after the mutation is executed

- What is planned to be done until the next scrum meeting?

  - Complete debugging

  - Merge upsert into dev to test with grades mutation

- What are the hurdles?

  - None thus far

Alberto Sales

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Begin implementing drag and drop features for lesson plan

- What is planned to be done until the next scrum meeting?

  - Attend collaboration session

  - Continue working on the assigned story

- What are the hurdles?

  - None

Christopher Hinchey

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Discussed progress of the refactoring of student

  - Find GraphQL fix for responses for a lesson on a course

- What is planned to be done until the next scrum meeting?

  - Continue to work on refactoring of student

- What are the hurdles?

  - N/A

Christian Moreyra

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Continued to work on story

    - Made changes to front end and query to see if this is a possible solution

- What is planned to be done until the next scrum meeting?

  - Continue to work on story

- What are the hurdles?

  - None yet

Christopher Jerauld

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued working on

    - Submit questions at the end of a lesson [Frontend]

  - Attended the collaboration session

- What is planned to be done until the next scrum meeting?

  - Complete the story

    - Submit questions at the end of a lesson [Frontend]

- What are the hurdles?

  - None

Christian Horton

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Attended collaboration meeting with the team.

  - Fully implemented Chris H’s query to verify that a provided courseId and lessonId in the URL are a valid pair, or if the courseId is valid all together. Including a custom message when being rerouted back to the dashboard.

  - Continued working on Dashboard story and constructing an instructor dashboard view with static content.

  - Worked with Isa on her story on editing multiple choice blocks after they have been created.

- What is planned to be done until the next scrum meeting?

  - Continue working on the dashboard and student refactoring story.

- What are the hurdles?

  - Trying to get a new method of passing the viewerId and viewerType using useLocation state passing.

Jessie Cotton

- How many hours did I work since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Continued shadowing on

    - Submit questions at the end of a lesson [Frontend]

  - Attended the collaboration session

- What is planned to be done until the next scrum meeting?

  - Complete the story

    - Submit questions at the end of a lesson [Frontend]

- What are the hurdles?

  - N/A

Richard Molina

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Continue researching project technologies

  - Continue working on Story 4

- What is planned to be done until the next scrum meeting?

  - Continue researching project technologies

  - Continue shadowing on Story 4

- What are the hurdles?

  - N/A

Andres Murguido

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Continued shadowing student refactor

  - Continued research into react relay

- What is planned to be done until the next scrum meeting?

  - Continued shadowing student refactor

  - Continued research into react relay

- What are the hurdles?

  - N/A