Daily Scrum Meeting Minutes - Day 9:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time:  1:45 PM

End time:  2:00 PM

Isabel Montes-De-Oca

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on getting the upsert call to not reorder the choices when the instructor saves the editMultipleChoiceQuestionBlock

  - Worked with Chris H during the collaboration session to try and debug the upsert choices call

- What is planned to be done until the next scrum meeting?

  - Continue debugging upsert choices

- What are the hurdles?

  - None thus far

Alberto Sales

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Attend collaboration session

  - Work with teammate to implement solution

- What is planned to be done until the next scrum meeting?

  - Attend collaboration sessions

  - Implement code to add drag and drop feature

- What are the hurdles?

  - None

Christopher Hinchey

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration meeting

  - Finalized limit of lesson catalogue, submit answer, and refactor of student

  - Pulled all completed stories into dev

  - Looked over Isa’s technical issues during collaboration session

- What is planned to be done until the next scrum meeting?

  - Prepare stories for sprint demo

- What are the hurdles?

  - N/A

Christian Moreyra

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Continued to work on story with Christopher Hinchey

- What is planned to be done until the next scrum meeting?

  - Push story to branch and create pull request

- What are the hurdles?

  - None

Christopher Jerauld

- How many hours did I work since the last meeting?

  - 2 hours.

- What was done since the last scrum meeting?

  - Completed the story

    - Submit questions at the end of a lesson [Frontend]

  - Attend the collaboration session

- What is planned to be done until the next scrum meeting?

  - Attend the demo with PO

  - Attend the sprint retrospective

- What are the hurdles?

  - None

Christian Horton

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Attended collaboration meeting with the team.

  - Pushed commit that completed handling incorrect courseId’s.

  - Merged student refactor story with dev.

  - Pushed new dashboard branch to Github that contains the framework for each dashboards (Student/Instructor)

- What is planned to be done until the next scrum meeting?

  - Continue working on dashboard story.

  - Prepare for the demo meeting.

- What are the hurdles?

  - None.

Jessie Cotton

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Completed the story

    - Submit questions at the end of a lesson [Frontend]

  - Attend the collaboration session

- What is planned to be done until the next scrum meeting?

  - Attend the demo with PO

  - Attend the sprint retrospective

- What are the hurdles?

  - None

Richard Molina

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Continue researching project technologies

  - Continue working on Story 4

- What is planned to be done until the next scrum meeting?

  - Continue researching project technologies

  - Continue shadowing on Story 4

- What are the hurdles?

  - N/A

Andres Murguido

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Continued shadowing student refactor

  - Continued research into react relay

- What is planned to be done until the next scrum meeting?

  - Continued shadowing student refactor

  - Continued research into react relay

- What are the hurdles?

  - N/A