Daily Scrum Meeting Minutes - Day 4:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time:  1:45 PM

End time:  2:00 PM

Isabel Montes-De-Oca

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Added the type to the room schema.graphl file in order to recognize the return type for the deleteStudents mutation

  - Added a fetchQuery to frontend EditMultipleChoiceQuestionBlockForm.tsx file in order to retrieve the multipleChoiceQuestionChoiceId if it exists by using the blockId

- What is planned to be done until the next scrum meeting?

  - Finish the fetchQuery now the blocker was resolved

- What are the hurdles?

  - None thus far

Alberto Sales

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched with a colleague on how to render drag and drop feature for course components

- What is planned to be done until the next scrum meeting?

  - Continue working on sprint story

- What are the hurdles?

  - None

Christopher Hinchey

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Made pull request to merge instructor and student courses bug fix

  - Assisted Isa with blocker pertaining to GraphQL schema not auto generating proper type

  - Continued to work on student refactoring

- What is planned to be done until the next scrum meeting?

  - Continue to work on refactoring the student

- What are the hurdles?

  - N/A

Christian Moreyra

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Worked on story

    - ​​Lesson catalogue shouldn’t allow addition of a lesson that is already in the course

- What is planned to be done until the next scrum meeting?

  - Continue to work on story

    - ​​Lesson catalogue shouldn’t allow addition of a lesson that is already in the course

- What are the hurdles?

  - None

Christopher Jerauld

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on the following story

    - Submit questions at the end of a lesson [Frontend]

  - Attended the collaboration session

- What is planned to be done until the next scrum meeting?

  - Continue working on/testing implementation

    - Submit questions at the end of a lesson [Frontend]

- What are the hurdles?

  - None

Christian Horton

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Attended collaboration meeting.

  - Continued with working with Instructor and Student Dashboard. Created a basic, static template for the Student view to show Student Mail, Instructor Announcements, and Upcoming Assignments.

  - Reviewed over student refactoring to begin that over the weekend.

- What is planned to be done until the next scrum meeting?

  - Continue with working on both dashboard and student refactoring stories.

- What are the hurdles?

  - None

Jessie Cotton

- How many hours did I work since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Shadowed Chris on the following story

    - Submit questions at the end of a lesson [Frontend]

  - Attended the collaboration session

- What is planned to be done until the next scrum meeting?

  - Continue shadowing Chris on story

    - Submit questions at the end of a lesson [Frontend]

- What are the hurdles?

  - N/A

Richard Molina

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration meeting

  - Continue researching project technologies

  - Continue shadowing on Story 4

- What is planned to be done until the next scrum meeting?

  - Continue researching project technologies

  - Continue shadowing on Story 4

- What are the hurdles?

  - N/A

Andres Murguido

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued research on project technology stack

  - Continued work on story 7

- What is planned to be done until the next scrum meeting?

  - Continue research into project architecture

  - Continue work on story 7

- What are the hurdles?

  - N/A