Sprint Planning Meeting Minutes:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time: 3:00 pm

End time: 3:30 pm

After discussion, the velocity of the team was estimated to be 76

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- Submit questions at the end of a lesson [Frontend]  - Story Points 5

  - As a student, I should have a button to submit my answers at the end of the lesson

- A student should only be able to see the course(s) they are enrolled in (currently students can see other courses that were made by any instructor that they’re not enrolled in) - Story Points 3

  - As a student, I should be able to only view the courses I am enrolled in.

- Add drag and drop functionality for adding a lesson to your lesson plan (for course) - Story Points 6

  - As an instructor, I should be able to drag a lesson into my course lesson plan

- An updated Multiple Choice Question should not create a new entry into the database and instead be updated [Frontend & Backend] - Story Points 8

  - As an instructor, I should be able to edit the MultipleChoiceQuestions without introducing unexpected behavior to the grading of the lesson.

- Change Dashboard page depending on user role [Frontend & Backend] - Story Points 5

  - As a developer, I want different dashboards to be displayed for different user types.

- Lesson catalogue shouldn’t allow addition of a lesson that is already in the course (Lesson already in the course shouldn’t be in the list) [Frontend & Backend] -Story points 8

  - As a developer, I want only lesson that aren’t already in the course to be displayed to the instructor

- Refactor student handling to allow student in multiple courses (Handle students that aren’t in a course) - Story Points 8

  - As a product owner, I want the student to have the ability of being in several courses offered by different instructors.

The team members indicated their willingness to work on the following user stories.

- Christopher Hinchey - Total Points 13

  - Change Dashboard page depending on user role [Frontend & Backend] - Story Points 5

  - Refactor student handling to allow student in multiple courses (Handle students that aren’t in a course) - Story Points 8

- Christopher Jerauld - Total Points 5

  - Submit questions at the end of a lesson [Frontend]   - Story Points 5

- Isabel Montes De Oca - Total Points 8

  - An updated Multiple Choice Question should not create a new entry into the database and instead be updated [Frontend & Backend] - Story Points 8

- Christian Moreyra - Total Points 8

  - Lesson catalogue shouldn’t allow addition of a lesson that is already in the course (Lesson already in the course shouldn’t be in the list) [Frontend & Backend] - Story Points 8

- Alberto Sales - Total Points 8

  - Add drag and drop functionality for adding a lesson to your lesson plan (for course) - Alberto - Story Point 5

  - A student should only be able to see the course(s) they are enrolled in (currently students can see other courses that were made by any instructor that they’re not enrolled in) - Alberto -Story Points 3

- Christian Horton - Total points 13

  - Change Dashboard page depending on user role [Frontend & Backend]  - Story Points 5

  - Refactor student handling to allow student in multiple courses (Handle students that aren’t in a course) - Story Points 8

- Jessie Cotton - Total Points 5

  - Submit questions at the end of a lesson [Frontend] - Story Points 5

- Richard Molina - Total Points: 8

  - An updated Multiple Choice Question should not create a new entry into the database and instead be updated [Frontend & Backend] - Story Points 8

- Andres Murguido - Total points: 8

  - Refactor student handling to allow student in multiple courses (Handle students that aren’t in a course) - Story Points 8