Sprint Retrospective Meeting Minutes

Attendees:

Gregory Reis - Product Owner

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time: 1:30 PM

End time: 1:45 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - No, we were unable to complete one of the stories

- Did we do a good job estimating the points (time required) for each user story?

  - No, a story had to be carried over to the next sprint

- Did each team member work as scheduled?

  - Yes

What went right?

- We were able to complete a large amount of refactoring to move the project forward to Beta.

- We were able to provide a good amount of functionality this past sprint.

- Helpful participation from Capstone 1 group.

- Good team collaboration and communication.

- We were able to improve the overall appearance of the dashboard to improve a user's experience.

- A lot of teamwork occurred during this sprint to help accelerate the story’s progression

How to address the issues in the next sprint?

- How to improve the process?

  - Be more willing to ask questions if you are blocked.

  - Record any new bugs discovered during the sprint in the backlog

- How to improve the product?

  - Ask the product owner how he would like the team to handle the submission of grades (how many chances do they have to take the lesson, etc.)

  - Ask the product owner how he would like the team to handle the creation of students and assigning of students to instructor

  - Ask the product owner if he has any ideas for possible new widgets for the new dashboards.

  - Improve session handling to not need to refresh to see some changes.