Sprint Review Meeting Minutes

Attendees:

Gregory Reis - Product Owner

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time: 1:15 PM

End time: 1:30 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- Submit questions at the end of a lesson [Frontend]

  - As a student, I should have a button to submit my answers at the end of the lesson

- A student should only be able to see the course(s) they are enrolled in (currently students can see other courses that were made by any instructor that they’re not enrolled in)

  - As a student, I should be able to only view the courses I am enrolled in.

- An updated Multiple Choice Question should not create a new entry into the database and instead be updated [Frontend & Backend]

  - As an instructor, I should be able to edit the MultipleChoiceQuestions without introducing unexpected behavior to the grading of the lesson.

- Change Dashboard page depending on user role [Frontend & Backend]

  - As a developer, I want different dashboards to be displayed for different user types.

- Lesson catalogue shouldn’t allow addition of a lesson that is already in the course (Lesson already in the course shouldn’t be in the list) [Frontend & Backend]

  - As a developer, I want only lesson that aren’t already in the course to be displayed to the instructor

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- Add drag and drop functionality for adding a lesson to your lesson plan (for course)

  - As an instructor, I should be able to drag a lesson into my course lesson plan