Daily Scrum Meeting Minutes - Day 3:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time:  5:45 PM

End time:  6:00 PM

Isabel Montes De Oca

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended the collaboration session

  - Started work on bringing the TextBlock functionality back

- What is planned to be done until the next scrum meeting?

  - Continue work on story

- What are the hurdles?

  - None thus far

Alberto Sales

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Attend collaboration session

  - Enable drag and drop backend services

  - Troubleshoot error on webapp launch

- What is planned to be done until the next scrum meeting?

  - Talk with Christian on swarm story

  - Debug webapp error

- What are the hurdles?

  - Dependency from drag and drop feature is not read in the project

Christopher Hinchey

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on ticket system backend and removing of block backend

  - Attended collaboration session

  - Altered create student mutation for use in registration page

- What is planned to be done until the next scrum meeting?

  - Continue working on my assigned stories

- What are the hurdles?

  - N/A

Christian Moreyra

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attend collaboration session

  - Began working on stories

    - Remove choices from the MultipleChoicesQuestionChoice table

      - Possible option: Make an edit to the backend query

    - Fix bug with limit lesson catalogue feature

      - Possible option: Seems to be a fix in the front end to have it refresh the query after press

- What is planned to be done until the next scrum meeting?

  - Continue to work on stories

- What are the hurdles?

  - None

Christopher Jerauld

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended the collaboration session

  - Began looking into my assigned story

    - As a developer, I don’t want the instructor to see the question list sidebar or the submit answer button

- What is planned to be done until the next scrum meeting?

  - Start looking into how we can detect the type of user view

  - Continue working on story

    - As a developer, I don’t want the instructor to see the question list sidebar or the submit answer button

- What are the hurdles?

  - None

Christian Horton

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Attended collaboration meeting.

  - Worked with Chris H to have him refactor createStudent mutation.

  - Created a new registration page and added a link on the login page to register new accounts.

  - Pushed new branch called S4-feature-registration.

- What is planned to be done until the next scrum meeting?

  - Continue working on registration frontend.

  - Continue with small improvements to the platform.

- What are the hurdles?

  - None

Jessie Cotton

- How many hours did I work since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Attended the collaboration session

  - Began looking into my assigned story

    - As a developer, I don’t want the instructor to see the question list sidebar or the submit answer button

- What is planned to be done until the next scrum meeting?

  - Continue working on story

    - As a developer, I don’t want the instructor to see the question list sidebar or the submit answer button

- What are the hurdles?

  - N/A

Richard Molina

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration meeting

  - Continue researching project technologies

  - Begin shadowing on Story 2

- What is planned to be done until the next scrum meeting?

  - Continue researching project technologies

  - Continue shadowing on Story 2

- What are the hurdles?

  - N/A

Andres Murguido

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued research into project structure

  - Reviewed proposed changes pushed to repo

- What is planned to be done until the next scrum meeting?

  - Continue shadowing ticket system story

  - Continue research into platform technologies

- What are the hurdles?

  - N/A