Daily Scrum Meeting Minutes - Day 5:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time:  12:00 PM

End time:  12:15 PM

Isabel Montes-De-Oca

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked with Chris H to update prisma and prisma client in order to upgrade to a version that supported cascade delete

  - Created short documentation of instructions for team to follow for the prisma upgrade

  - Added onDelete Cascade to the relation on the MultipleChoiceQuestionChoice model field multipleChoiceQuestionBlockId

  - Brought TextBlock functionality back to frontend and is fully functional

  - Centered text of TextBlock title

- What is planned to be done until the next scrum meeting?

  - Continue improving edit forms to improve user experience

- What are the hurdles?

  - None thus far

Alberto Sales

- How many hours did I work since the last meeting?

  - 2 hours.

- What was done since the last scrum meeting?

  - Attended collaboration meeting.

  - Shadowed over my stories.

- What is planned to be done until the next scrum meeting?

  - Continue with shadowing over the stories assigned.

- What are the hurdles?

  - None

Christopher Hinchey

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Merged my story of adding student to course form to dev

  - Attended collaboration session

  - Continued to work on stories

- What is planned to be done until the next scrum meeting?

  - Continue working on assigned stories

- What are the hurdles?

  - N/A

Christian Moreyra

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued to work on stories

- What is planned to be done until the next scrum meeting?

  - Continue to work on story 3 with Alberto

  - Continue to work on story 6

- What are the hurdles?

  - None yet

Christopher Jerauld

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended the collaboration session

  - Continued to brainstorm implementation approach with Jessie

- What is planned to be done until the next scrum meeting?

  - Remove sidebar component

- What are the hurdles?

  - None

Christian Horton

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Attended collaboration meeting.

  - Demo’ed Isa’s story to team and had them approve her work.

  - Worked with Chris H to merge Isa’s story.

  - Continued with development on

- What is planned to be done until the next scrum meeting?

  - Continue the development of my story with the registration page commit mutations.

- What are the hurdles?

  - None

Jessie Cotton

- How many hours did I work since the last meeting?

  - 2 hours.

- What was done since the last scrum meeting?

  - Attended collaboration meeting.

  - Shadowed over my stories.

- What is planned to be done until the next scrum meeting?

  - Continue with shadowing over the stories assigned.

- What are the hurdles?

  - None

Richard Molina

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration meeting

  - Continue researching project technologies

  - Shadowing on Story 2

- What is planned to be done until the next scrum meeting?

  - Continue researching project technologies

  - Continue shadowing on Story 2

- What are the hurdles?

  - N/A

Andres Murguido

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued research into project structure

  - Continued shadowing story to implement ticket system

- What is planned to be done until the next scrum meeting?

  - Continue shadowing ticket system story

  - Continue research into platform technologies

- What are the hurdles?

  - N/A