Daily Scrum Meeting Minutes - Day 6:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time:  10:15 PM

End time:  10:30 PM

Isabel Montes-De-Oca

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Completed and demoed feature for the sprint to the team

  - Attended collaboration session

  - Discussed first steps in logging and preparation for live deployment

- What is planned to be done until the next scrum meeting?

  - Continue to look into what is needed to log transactions for deployment

- What are the hurdles?

  - None thus far

Alberto Sales

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Attempt to fix “cannot resolve module” error

- What is planned to be done until the next scrum meeting?

  - Swarm story with a teammate

- What are the hurdles?

  - Module resolution error when running webapp

Christopher Hinchey

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Discussed Ticket system progress during collaboration session

  - Continued to work on assigned stories

- What is planned to be done until the next scrum meeting?

  - Continue to work on stories

  - Attend sprint backlog grooming meeting with Product Owner and team

- What are the hurdles?

  - N/A

Christian Moreyra

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Updated prisma to the newer versions for next sprint

  - Continued to work on stories

- What is planned to be done until the next scrum meeting?

  - Continue to work on stories

- What are the hurdles?

  - Errors installing new prisma version

Christopher Jerauld

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on removal of sidebar

  - Attended the collaboration session

- What is planned to be done until the next scrum meeting?

  - Finish removal of sidebar

  - Begin testing

- What are the hurdles?

  - None

Christian Horton

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Attended collaboration meeting.

  - Worked with Chris H to add mutation to register students from the register page.

  - Completed student registration story.

- What is planned to be done until the next scrum meeting?

  - Continue working on fixing bugs.

  - Continue working on small features and improvements.

- What are the hurdles?

  - None

Jessie Cotton

- How many hours did I work since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Worked on removal of sidebar

  - Attended the collaboration session

- What is planned to be done until the next scrum meeting?

  - Finish removal of sidebar

  - Begin testing

- What are the hurdles?

  - N/A

Richard Molina

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration meeting

  - Continue researching project technologies

  - Shadowing on Story 2

- What is planned to be done until the next scrum meeting?

  - Continue researching project technologies

  - Continue shadowing on Story 2

- What are the hurdles?

  - N/A

Andres Murguido

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued research into project structure

  - Continued shadowing story to implement ticket system

- What is planned to be done until the next scrum meeting?

  - Continue shadowing ticket system story

  - Continue research into platform technologies

- What are the hurdles?

  - N/A