Daily Scrum Meeting Minutes - Day 9:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time:  1:45 PM

End time:  2:00 PM

Isabel Montes-De-Oca

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session and worked with Nortoh to resolve the submit answer button buggy behavior

  - Planned stories to be demoed

- What is planned to be done until the next scrum meeting?

  - Fix hard refresh of the submit answer component

- What are the hurdles?

  - None thus far

Alberto Sales

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Mapped lesson card components to drag and drop div

- What is planned to be done until the next scrum meeting?

  - Continue with story

- What are the hurdles?

  - None

Christopher Hinchey

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue working on stories

  - Demoed ticket system story

  - Merged ticket system to dev

  - Attended collaboration meeting

- What is planned to be done until the next scrum meeting?

  - Finalize stories for demo

- What are the hurdles?

  - N/A

Christian Moreyra

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Continued to work on stories

    - Bug fix has been demoed and reviewed

    - Continued to work on remove choices from the MultipleChoicesQuestionChoice table

  - Reviewed ticket system

- What is planned to be done until the next scrum meeting?

  - Finish up stories

  - Push and merge stories into dev branch

- What are the hurdles?

  - None

Christopher Jerauld

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended the collaboration session

  - Continued working on sidebar removal

- What is planned to be done until the next scrum meeting?

  - Complete submit answer and side bar removal story

- What are the hurdles?

  - None

Christian Horton

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Attended collaboration meeting.

  - Helped Isa with fixing the submit answer bug.

  - Worked with Chris H to fix small issue with his branch.

- What is planned to be done until the next scrum meeting?

  - Continue with merging stories to dev to prepare for demo meeting.

- What are the hurdles?

  - None

Jessie Cotton

- How many hours did I work since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Attended the collaboration session

  - Continued shadowing sidebar removal

- What is planned to be done until the next scrum meeting?

  - Shadow answer and side bar removal story

- What are the hurdles?

  - N/A

Richard Molina

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration meeting

  - Continue researching project technologies

  - Shadowing on Story 2

- What is planned to be done until the next scrum meeting?

  - Continue researching project technologies

  - Continue shadowing on Story 2

- What are the hurdles?

  - N/A

Andres Murguido

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended Collaboration meeting

  - Shadowing progress of user ticket / feedback system story

  - Continued research into project tech stack

- What is planned to be done until the next scrum meeting?

  - Shadowing progress of user ticket / feedback system story

  - Continued research into project tech stack

- What are the hurdles?

  - N/A