Sprint 4 Planning Meeting Minutes:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time: 3:00 pm

End time: 3:30 pm

After discussion, the velocity of the team was estimated to be 78

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- Add drag and drop functionality for adding a lesson to your lesson plan (for course)

  - As a product owner, I want the instructor to have a prettier way of adding and removing lessons to a course

- Fix textblock functionality [Frontend & Backend]

  - As an Admin, I should be able to add a textblock to the lesson.

- Remove choices from the MultipleChoicesQuestionChoice table [Frontend & Backend]

  - As a instructor, I want to be able to remove choices I placed in a multiple choice question

- Remove blocks from lessons [Frontend & Backend]

  - As an admin, I want to remove an extra slide that was created

- Remove question list sidebar and submit answer from Instructor view when editing slides [Frontend]

  - As a developer, I don’t want the instructor to see the question list sidebar or the submit answer button

- Fix bug with limit lesson catalogue feature

  - As a developer, I want the lessons to display properly in the catalogue

- Adding a student to a course form [Frontend & Backend]

  - As an instructor, I want to have the ability of adding a student to my course(s)

- Sign up form [Frontend & Backend]

  - As a developer, I want a student to create their own account that can be added to a course by an instructor.

- Ticket system for Instructor to submit review of application [Frontend & Backend]

  - As a user, I want to send my feedback to admins of the application

The team members indicated their willingness to work on the following user stories.

- Christopher Hinchey - Total Points: 18

  - Remove blocks from lessons [Frontend & Backend] - Story Points 8

  - Adding a student to a course form [Frontend & Backend] - Story Points 5

  - Ticket system for Instructor to submit review of application [Frontend & Backend] - Story Points 5

- Christopher Jerauld - Total Points: 5

  - Remove question list sidebar and submit answer from Instructor view when editing slides - Story points 5

- Isabel Montes De Oca - Total Points: 8

  - Fix textblock functionality [Frontend & Backend] - Story Points 8

- Christian Moreyra - Total Points 8

  - Remove choices from the MultipleChoicesQuestionChoice table [Frontend & Backend] - Story points 5

  - Fix bug with limit lesson catalogue feature [Frontend & Backend] - Story points 3

- Alberto Sales - Total Points: 8

  - Add drag and drop functionality for adding a lesson to your lesson plan (for course) - Story Points 3

  - Remove choices from the MultipleChoicesQuestionChoice table - Story Points 5

- Christian Horton - Total Points: 13

  - Sign up form [Frontend] - Story Points 8

  - Ticket system for Instructor to submit review of application [Frontend] - Story Points 5

- Jessie Cotton - Total Points: 5

  - Remove question list sidebar and submit answer from Instructor view when editing slides - Story points 5

- Richard Molina - Total Points: 8

  - Fix textblock functionality [Frontend & Backend] - Story Points 8

- Andres Murguido - Total Points: 5

  - Ticket system for Instructor to submit review of application [Frontend & Backend] - Story Points: 5