Daily Scrum Meeting Minutes - Day 1:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time:  5:45 PM

End time:  6:00 PM

Isabel Montes-De-Oca

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended the collaboration session and worked on the redirect from the submission of the quiz to grades

  - Removed migration to resolve issue, raised PR

- What is planned to be done until the next scrum meeting?

  - Debug multipleChoiceQuestionBlock

- What are the hurdles?

  - None thus far

Alberto Sales

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Completed sprint planning

- What is planned to be done until the next scrum meeting?

  - Start working on sprint 5 stories

- What are the hurdles?

  - none

Christopher Hinchey

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Completed sprint review and sprint retrospective

  - Attended collaboration session where we discussed plans for Sprint 5

- What is planned to be done until the next scrum meeting?

  - Attend sprint planning meeting with team and Product OWner

- What are the hurdles?

  - N/A

Christian Moreyra

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended sprint review and retrospective meetings with team members

  - Attended collaboration session with team members

  - Reviewed stories that have been passed on to next sprint

  - Planned stories that may be taken on next sprint

- What is planned to be done until the next scrum meeting?

  - Attend sprint planning meeting with team and product owner

- What are the hurdles?

  - None

Christopher Jerauld

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended the collaboration session

  - Prepared for the sprint planning meeting

- What is planned to be done until the next scrum meeting?

  - Attend sprint planning meeting

  - Being working on stories

- What are the hurdles?

  - None

Christian Horton

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Completed the sprint review and retrospective.

  - Attended collaboration meeting.

  - Reviewed stories in preparation for sprint planning meeting.

- What is planned to be done until the next scrum meeting?

  - Attend sprint planning meeting.

  - Begin working on assigned stories.

- What are the hurdles?

  - None

Jessie Cotton

- How many hours did I work since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Attended the collaboration session

  - Prepared for the next sprint

- What is planned to be done until the next scrum meeting?

  - Attend sprint planning meeting

  - Being working on stories

- What are the hurdles?

  - None

Richard Molina

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Completed sprint retrospective

  - Completed sprint review

  - Prepared for sprint planning meeting

- What is planned to be done until the next scrum meeting?

  - Attend sprint planning meeting with product owner

  - Continue researching project technologies

- What are the hurdles?

  - N/A

Andres Murguido

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Completed sprint retrospective

  - Completed sprint review

  - Prepared for sprint planning meeting

- What is planned to be done until the next scrum meeting?

  - Attend sprint planning meeting with product owner

  - Continue researching project technologies

- What are the hurdles?

  - N/A