Daily Scrum Meeting Minutes - Day 10:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time:  2:45 PM

End time:  3:30 PM

Isabel Montes-De-Oca

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked with Chris H and Nortoh on resolving open ssl issue experienced when testing limit lesson feature

  - Worked with Chris H to merge branches to dev for demo

  - Demo for product owner with team

- What is planned to be done until the next scrum meeting?

  - Attend retrospective meeting with team

  - Attend review meeting with team

- What are the hurdles?

  - None thus far

Alberto Sales

- How many hours did I work since the last meeting?

  - 2 hours.

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Attended demo with product owner

- What is planned to be done until the next scrum meeting?

  - Continue working on story

- What are the hurdles?

  - None

Christopher Hinchey

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Attended collaboration meeting

  - Recorded demo for the Product Owner

  - Merged branches into dev

- What is planned to be done until the next scrum meeting?

  - Attend retrospective meeting with team

  - Attend review meeting with team

- What are the hurdles?

  - N/A

Christian Moreyra

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Continued to work on story

  - Attended Sprint Demo with team and product owner

- What is planned to be done until the next scrum meeting?

  - Attend sprint retrospective and sprint review with team

- What are the hurdles?

  - None

Christopher Jerauld

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended the collaboration session

  - Attend sprint Demo with PO

  - Worked on fixing my repository

- What is planned to be done until the next scrum meeting?

  - Attend sprint Retrospective

  - Attend sprint Review

- What are the hurdles?

  - None

Christian Horton

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Attended demo meeting.

  - Attended collaborating meeting.

  - Completed push of test development server to a domain using Chris M’s server.

  - Worked with Isa and Chris H on OpenSSL issue with latest node.

- What is planned to be done until the next scrum meeting?

  - Complete sprint retrospective meeting.

  - Complete sprint review meeting.

- What are the hurdles?

  - None

Jessie Cotton

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended the collaboration sessions

  - Prepared for sprint demo

- What is planned to be done until the next scrum meeting?

  - Meet with team for sprint retrospective and review

- What are the hurdles?

  - N/A

Richard Molina

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Completed work on Story 6

  - Completed work on Story 7

  - Attended sprint demo

- What is planned to be done until the next scrum meeting?

  - Meet with team for sprint retrospective and sprint review

- What are the hurdles?

  - N/A

Andres Murguido

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration meeting

  - Continued shadowing story for preparing deployment

  - Continued shadowing story for uploading of images/videos

- What is planned to be done until the next scrum meeting?

  - Attend sprint demo meeting with PO

  - Continue researching project stack

- What are the hurdles?

  - N/A