Daily Scrum Meeting Minutes - Day 3:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time:  5:45PM

End time:  6:00 PM

Isabel Montes-De-Oca

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Utilized Upload antd component to retrieve a file from the user’s file system

  - Collabed with Chris J, Nortoh, and Chris H to resolve issues with dev branch

  - Attended collaboration session

- What is planned to be done until the next scrum meeting?

  - Try and get the file to store in a location static/media/images within the project

- What are the hurdles?

  - None thus far

Alberto Sales

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Correct drag feature (not functioning as expected)

- What is planned to be done until the next scrum meeting?

  - Continue working on drag and drop feature

- What are the hurdles?

  - None

Christopher Hinchey

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Worked on limited attempts of lesson for a student

  - Started VM for testing deployment

  - Attended collaboration session where we found issue with dev branch

- What is planned to be done until the next scrum meeting?

  - Continue to work on stories

- What are the hurdles?

  - N/A

Christian Moreyra

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Continued to work on stories

    - Attempting path to create a new file in mutations to handle deleting of questions in the multiple question block

    - Still researching about methods of refreshing components without hard page refresh to preserve search bar functionality

- What is planned to be done until the next scrum meeting?

  - Test new mutations file and work on stories

- What are the hurdles?

  - None

Christopher Jerauld

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked with Christian and completed logic for sidebar removal

  - Attended the collaboration session

- What is planned to be done until the next scrum meeting?

  - Fix migration errors

  - Test logic for sidebar removal

- What are the hurdles?

  - Issues with the dev migration from last sprint broke the project

Christian Horton

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Attended collaboration meeting.

  - Worked with Chris H and Isa to help Chris J with story and environment.

- What is planned to be done until the next scrum meeting?

  - Continue with swarming the move to beta.

  - Review any bugs that are essential to fix for the beta version.

- What are the hurdles?

  - None

Jessie Cotton

- How many hours did I work since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Shadowed completion of logic for sidebar removal

  - Attended the collaboration session

- What is planned to be done until the next scrum meeting?

  - Shadow fixing migration errors

  - Shadow testing logic for sidebar removal

- What are the hurdles?

  - N/A

Richard Molina

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration meeting

  - Continue researching project technologies

  - Begin shadowing on Story 6

  - Begin swarming Story 7

- What is planned to be done until the next scrum meeting?

  - Continue researching project technologies

  - Continue shadowing on Story 6

  - Continue swarming on Story 7

- What are the hurdles?

  - N/A

Andres Murguido

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration meeting

  - Continued shadowing new story

    - Admin can add videos or pictures to a block

- What is planned to be done until the next scrum meeting?

  - Continue researching project stack

- What are the hurdles?

  - N/A