Daily Scrum Meeting Minutes - Day 4:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time:  1:45 PM

End time:  2:00 PM

Isabel Montes-De-Oca

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Resolved issues with dev’s schema prisma file

  - Attended collaboration session and worked on configuring the project for production

- What is planned to be done until the next scrum meeting?

  - Work with Chris H on the upload file button

- What are the hurdles?

  - Issues with persisting files to static/media/images folder within project

Alberto Sales

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reverted to prior commit, added new class “DraggableLessonCard” to enable a draggable lesson card

- What is planned to be done until the next scrum meeting?

  - Enable drag and drop on new class objects

- What are the hurdles?

  - none

Christopher Hinchey

- How many hours did I work since the last meeting?

  - 5 hours

- What was done since the last scrum meeting?

  - Continued to work on limiting lesson for a student

  - Attended collaboration session where we discussed deployment to the FIU server

    - Testing deployment on a VM

- What is planned to be done until the next scrum meeting?

  - Continue to work on stories

- What are the hurdles?

  - N/A

Christian Moreyra

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Continued to work on stories

    - Reviewing code that creates blocks to see if removing should be added to the same file or create a new file to handle it

- What is planned to be done until the next scrum meeting?

  - Continue to work on stories

- What are the hurdles?

  - None

Christopher Jerauld

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Re-downloaded the repo and did all the setup

  - Began re-adding my code for sidebar removal

  - Attended the collaboration session

- What is planned to be done until the next scrum meeting?

  - Test sidebar removal code

- What are the hurdles?

  - None

Christian Horton

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Attended collaboration meeting.

  - Helped brainstorm methods to prepare to move project to beta.

  - Worked with Chris H to prepare traefik configuration.

- What is planned to be done until the next scrum meeting?

  - Continue working on pushing project to beta.

- What are the hurdles?

  - None.

Jessie Cotton

- How many hours did I work since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Re-downloaded the repo and did all the setup

  - Attended the collaboration session

- What is planned to be done until the next scrum meeting?

  - Shadow testing sidebar removal code

- What are the hurdles?

  - N/A

Richard Molina

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration meeting

  - Continue researching project technologies

  - Continue shadowing on Story 6

  - Continue swarming Story 7

- What is planned to be done until the next scrum meeting?

  - Continue researching project technologies

  - Continue shadowing on Story 6

  - Continue swarming on Story 7

- What are the hurdles?

  - N/A

Andres Murguido

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration meeting

  - Continued shadowing story for preparing deployment

- What is planned to be done until the next scrum meeting?

  - Continue researching project stack

- What are the hurdles?

  - N/A