Daily Scrum Meeting Minutes - Day 6:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time:  5:45 PM

End time:  6:00 PM

Isabel Montes-De-Oca

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Utilized the <Upload> component to design the file selector

  - Attended collaboration meeting

    - Collaborated with Chris H about conflicts with new dependencies needed in order to provide the file upload functionality

- What is planned to be done until the next scrum meeting?

  - Meet with product owner for the backlog refinement meeting

- What are the hurdles?

  - Typescript update

Alberto Sales

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Attend collaboration session

  - Add divs containing draggable lesson card objects to course catalogue component

- What is planned to be done until the next scrum meeting?

  - Continue working on stories

- What are the hurdles?

  - None

Christopher Hinchey

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Finalized limiting lessons for a student

  - Researched ways to upload files to the server

  - Attended collaboration where we discussed issues with upgrading typescript

- What is planned to be done until the next scrum meeting?

  - Continue to work on stories

- What are the hurdles?

  - N/A

Christian Moreyra

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Spoke with team about setting up a testing server before deployment

  - Continued to work on stories

- What is planned to be done until the next scrum meeting?

  - Continue to work on stories

  - Research on creating ssh users for testing server

- What are the hurdles?

  - None

Christopher Jerauld

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended the collaboration session

  - Worked on testing my story

- What is planned to be done until the next scrum meeting?

  - Continue testing implementation

- What are the hurdles?

  - none

Christian Horton

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Attended collaboration meeting.

  - Discussed issues with having packages upgraded and what issues they will bring.

- What is planned to be done until the next scrum meeting?

  - Continue with working on upgrading packages.

  - Work with Chris M on setting up a possible test account on his server.

- What are the hurdles?

  - None

Jessie Cotton

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Shadowed Chris J

- What is planned to be done until the next scrum meeting?

  - Attend backlog grooming meeting with product owner

- What are the hurdles?

  - N/A

Richard Molina

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration meeting

  - Continue researching project technologies

  - Continue shadowing on Story 6

  - Continue swarming Story 7

- What is planned to be done until the next scrum meeting?

  - Continue researching project technologies

  - Continue shadowing on Story 6

  - Continue swarming on Story 7

  - Attend backlog grooming meeting with product owner

- What are the hurdles?

  - N/A

Andres Murguido

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration meeting

  - Continued shadowing story for preparing deployment

- What is planned to be done until the next scrum meeting?

  - Continue researching project stack

- What are the hurdles?

  - N/A