Daily Scrum Meeting Minutes - Day 7:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time:  3:15 PM

End time:  3:30 PM

Isabel Montes-De-Oca

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Discussed with Chris H his approach on how images will be persisted to the backend

  - Attended collaboration session

    - Worked with Alberto on his drag and drop functionality and debug some compilation errors

  - Met with product owner for the backlog grooming

- What is planned to be done until the next scrum meeting?

  - Continue to prepare for the beta deployment

- What are the hurdles?

  - None thus far

Alberto Sales

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Applied draggability to lessoncard objects

  - Worked with team to try new approach to adding draggability to objects

- What is planned to be done until the next scrum meeting?

  - Implement new approach to lessoncatalogue class

- What are the hurdles?

  - Drag functionality not working to DraggableLessonCard class

Christopher Hinchey

- How many hours did I work since the last meeting?

  - 5 hours

- What was done since the last scrum meeting?

  - Implemented solution for backend of uploading images

  - Attended backlog grooming meeting with team and product owner

- What is planned to be done until the next scrum meeting?

  - Research implementation for uploading on frontend

  - Continue to work on stories

- What are the hurdles?

  - N/A

Christian Moreyra

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Attend backlog grooming session

  - Set up test server and port forwarding for ssh connections

  - Worked with Christian Horton on finishing up setting SSH connections to test server

- What is planned to be done until the next scrum meeting?

  - Continue working on stories

  - Assist other team members with ssh connections to server

- What are the hurdles?

  - None

Christopher Jerauld

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended the collaboration session

  - Attended the backlog grooming meeting

  - Spoke with team about testing on the server

- What is planned to be done until the next scrum meeting?

  - Continue working on story

  - Prepare for beta deployment

- What are the hurdles?

  - None

Christian Horton

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Attended collaboration meeting.

  - Helped Chris M set up OpenSSH on test development server.

  - Continued with work to moving server to beta.

- What is planned to be done until the next scrum meeting?

  - Continue with moving server to beta.

- What are the hurdles?

  - None

Jessie Cotton

Christopher Jerauld

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended the collaboration session

  - Attended the backlog grooming meeting

- What is planned to be done until the next scrum meeting?

  - Continue shadowing CJ

  - Prepare for beta deployment

- What are the hurdles?

  - N/A

Richard Molina

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration meeting

  - Continue researching project technologies

  - Continue shadowing on Story 6

  - Continue swarming Story 7

  - Attended backlog grooming meeting with product owner

- What is planned to be done until the next scrum meeting?

  - Continue researching project technologies

  - Continue shadowing on Story 6

  - Continue swarming on Story 7

- What are the hurdles?

  - N/A

Andres Murguido

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration meeting

  - Attended backlog grooming meeting

  - Continued shadowing story for preparing deployment

  - Continued shadowing story for uploading of images/videos

- What is planned to be done until the next scrum meeting?

  - Continue researching project stack

- What are the hurdles?

  - N/A