Daily Scrum Meeting Minutes - Day 8:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time:  5:00 PM

End time:  5:15 PM

Isabel Montes-De-Oca

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Collab with Chris H and Chris M on working through structuring the JSON object and headers of the HttpRequest to send to the mutation

  - Attended collaboration session where we worked through debugging antd upgrade

- What is planned to be done until the next scrum meeting?

  - Work through antd upgrade conflicts

- What are the hurdles?

  - None thus far

Alberto Sales

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Attend collaboration session

  - Add drag function attributes to LessonCard objects within LessonCatalogue

- What is planned to be done until the next scrum meeting?

  - Continue adding drag functionality to LessonCards

  - Remove DraggableLessonCard class, if found unnecessary

- What are the hurdles?

  - None

Christopher Hinchey

- How many hours did I work since the last meeting?

  - 5 hours

- What was done since the last scrum meeting?

  - Collaborated with Isa and Christian Moreyra to solve frontend for file upload

  - Attended collaboration session where we discussed fix for image display

  - Debugged issues after updating antd (Newer version was removed)

- What is planned to be done until the next scrum meeting?

  - Continue to work on stories

- What are the hurdles?

  - N/A

Christian Moreyra

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Collaborated with Isa and Christopher Hinchey to solve frontend for file upload

  - Continued to work on stories

- What is planned to be done until the next scrum meeting?

  - Continue to work on stories

- What are the hurdles?

  - None

Christopher Jerauld

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Spoke with my team about merging my code to complete my story

  - Attended the collaboration meeting

- What is planned to be done until the next scrum meeting?

  - Complete code merges into dev

- What are the hurdles?

  - None

Christian Horton

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Attended collaboration meeting.

  - Continued with working on test server to prepare to move project to beta server.

  - Researched about traefik and using let’s encrypt for SSL certificates.

- What is planned to be done until the next scrum meeting?

  - Continuing with test server and move project to final beta server.

- What are the hurdles?

  - None

Jessie Cotton

- How many hours did I work since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Attended the collaboration meeting

  - Shadow Chris J

- What is planned to be done until the next scrum meeting?

  - Continue shadowing

- What are the hurdles?

  - N/A

Richard Molina

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration meeting

  - Continue researching project technologies

  - Continue shadowing on Story 6

  - Continue swarming Story 7

- What is planned to be done until the next scrum meeting?

  - Continue researching project technologies

  - Continue shadowing on Story 6

  - Continue swarming on Story 7

- What are the hurdles?

  - N/A

Andres Murguido

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration meeting

  - Continued shadowing story for preparing deployment

  - Continued shadowing story for uploading of images/videos

- What is planned to be done until the next scrum meeting?

  - Continue researching project stack

- What are the hurdles?

  - N/A