Daily Scrum Meeting Minutes - Day 9:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time:  4:15 PM

End time:  4:30 PM

Isabel Montes-De-Oca

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Collaborated with team during collab session to edit the docker-compose file to include a new volumes that stores media files to a path in memory that is then mapped to an endpoint /files hosted by the express server

  - Looked at Alberto’s drag and drop functionality issue and will propose moving the Draggable function to the parent component of the LessonCard and have the function called in the return of the parent component where that Draggable function can maybe return the lesson card as a possible solution

  - Worked with Chris J to test his removal of the questionListAnswers

  - Reviewing the PR for branch S5-feature-limitLessonAttempts

- What is planned to be done until the next scrum meeting?

  - Finish review PR from S5-feature-limitLessonAttempts branch

  - Purge container, reclone dev from scratch, and walkthrough project to try and recreate any errors with MultipleChoiceQuestionBlock functionality and the creation of students

  - Attend demo with product owner

- What are the hurdles?

  - None thus far

Alberto Sales

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Attend collaboration session

  - Add drag attributes to EditLessonCatalogue class

- What is planned to be done until the next scrum meeting?

  - Adapt drag attributes to LessonCard class and remove them from EditLessonCatalogue

- What are the hurdles?

  - Finding core lowest level component in EditLessonCatalogue hierarchy that will enable drag function

Christopher Hinchey

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Attended collaboration session where we discussed how to handle where to store and retrieve files from

- What is planned to be done until the next scrum meeting?

  - Continue working on stories

- What are the hurdles?

  - N/A

Christian Moreyra

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Continue to work on stories

- What is planned to be done until the next scrum meeting?

  - Continue to work on stories

  - Prepare for demo and review team’s stories

  - Test deployment to test server

- What are the hurdles?

  - Having issues with rendering new components

Christopher Jerauld

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Worked with Isa to finish testing of my story

  - Worked on fixing my repository to fix migrations and other back end issues

- What is planned to be done until the next scrum meeting?

  - Attend Sprint Demo with PO

  - Attend Sprint Review and Retrospective

- What are the hurdles?

  - My repository keeps cloning with issues that have been previously fixed

Christian Horton

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Attended collaborating meeting.

  - Worked with Chris M on getting ports set up for test server.

  - Brainstormed ideas to help with Chris H’s hurdle on passing images from backend to frontend container.

- What is planned to be done until the next scrum meeting?

  - Finish setting up test server to prepare for demo tomorrow.

- What are the hurdles?

  - None

Jessie Cotton

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Shadowed Chris J’s testing of removal of questionListAnsweredBar

  - Continued understanding of technology stack

- What is planned to be done until the next scrum meeting?

  - Attend demo with product owner

- What are the hurdles?

  - N/A

Richard Molina

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration meeting

  - Continue researching project technologies

  - Continue shadowing on Story 6

  - Continue swarming Story 7

- What is planned to be done until the next scrum meeting?

  - Continue researching project technologies

  - Continue shadowing on Story 6

  - Continue swarming on Story 7

  - Prepare for sprint demo

- What are the hurdles?

  - N/A

Andres Murguido

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration meeting

  - Continued shadowing story for preparing deployment

  - Continued shadowing story for uploading of images/videos

- What is planned to be done until the next scrum meeting?

  - Continue researching project stack

- What are the hurdles?

  - N/A