Sprint 4 Planning Meeting Minutes:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time: 3:00 pm

End time: 3:30 pm

After discussion, the velocity of the team was estimated to be 120

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- Add drag and drop functionality for adding a lesson to your lesson plan (for course)

- Remove choices from the MultipleChoicesQuestionChoice table [Frontend & Backend]

  - As a instructor, I want to be able to remove choices I placed in a multiple choice question

- Remove question list sidebar from Instructor view when editing slides [Frontend]

  - As a developer, I don’t want the instructor to see the question list sidebar or the submit answer button

- Fix bug with limit lesson catalogue feature

  - As a developer, I want the lessons to display properly in the catalogue

- Admin can add videos or pictures to a block

  - As a user,  I want to add instructive videos and pictures to my lessons

- Limit attempts for students to answer questions (Disable start lesson button once limits are hit)

  - As a user, I want to limit the number of attempts a student has to answer a question to better test comprehension

- Beta version should be deployed to desired server

  - As a developer, I have a clear direction as to how to deploy incremental updates to MathBotics.

The team members indicated their willingness to work on the following user stories.

- Christopher Hinchey - Total Points: 18

  - Limit attempts for students to answer questions (Disable start lesson button once limits are hit) - Story Points 8

  - Admin can add videos or pictures to a block - Story Points 5

  - Beta version should be deployed to desired server - Story Points 5

- Christopher Jerauld - Total Points: 15

  - Remove question list sidebar and submit answer from Instructor view when editing slides - Story points 5

  - Beta version should be deployed to desired server - Story point 5

  - Remove choices from the MultipleChoicesQuestionChoice table [Frontend & Backend] - Story points 5

- Isabel Montes De Oca - Total Points: 13

  - Admin can add videos or pictures to a block  [Frontend & Backend] - Story Points 8

  - Beta version should be deployed to desired server - Story Points 5

- Christian Moreyra - Total Points 15

  - Remove choices from the MultipleChoicesQuestionChoice table [Frontend & Backend] - Story points 5

  - Fix bug with limit lesson catalogue feature [Frontend & Backend] - Story points 5

  - Beta version should be deployed to desired server - Story point 5

- Alberto Sales - Total Points: 13

  - Add drag and drop functionality for adding a lesson to your lesson plan (for course) - Story Points 3

  - Remove choices from the MultipleChoicesQuestionChoice table - Story Points 5

  - Beta version should be deployed to desired server - Story point 5

- Christian Horton - Total Points: 13

  - Beta version should be deployed to desired server - Story Points 5

  - Add SMTP logging for beta version - Story Points 8

- Jessie Cotton - Total Points: 10

  - Remove question list sidebar from Instructor view when editing slides - Story points 5

  - Beta version should be deployed to desired server - Story point 5

- Richard Molina - Total Points: 13

  - Limit attempts for students to answer questions (Disable start lesson button once limits are hit) - Story Points 8

  - Beta version should be deployed to desired server - Story point 5

- Andres Murguido - Total Points: 10

  - Admin can add videos or pictures to a block - Story Points: 5

  - Beta version should be deployed to desired server - Story point 5