Sprint Retrospective Meeting Minutes

Attendees:

Gregory Reis - Product Owner

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time: 1:40 PM

End time: 1:50 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - No, we weren’t able to complete all assigned stories

- Did we do a good job estimating the points (time required) for each user story?

  - No, some stories took longer than we expected

- Did each team member work as scheduled?

  - Yes

What went right?

- The website was successfully deployed onto Christian M’s server

- Configuration for deployment will be transferable to Sprint 6 efforts to deploy onto FIU server

- Working together in the collaboration session sped up a story’s progress

How to address the issues in the next sprint?

- How to improve the process?

  - Have the team work in pairs to troubleshoot any issues

  - Set aside a small amount of time each day to focus on assigned stories

- How to improve the product?

  - Have it scale better to mobile devices

  - Edit profile for students/teachers to add a profile photo