Daily Scrum Meeting Minutes - Day 1:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time:  6:45 PM

End time:  7:00 PM

Isabel Montes-De-Oca

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Finished mutation for updating a single TextBlock

  - Tested to see if existing query oneBlock also worked for retrieving textBlockId

  - Attended collaboration session

- What is planned to be done until the next scrum meeting?

  - Attend sprint planning meeting with product owner

- What are the hurdles?

  - None thus far

Alberto Sales

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Sprint planning discussion

- What is planned to be done until the next scrum meeting?

  - Attend sprint planning meeting

- What are the hurdles?

  - None

Christopher Hinchey

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Discussed stories that should be taken up for Sprint 6

  - Attended the collaboration session

- What is planned to be done until the next scrum meeting?

  - Meet with product owner and team for sprint planning meeting

- What are the hurdles?

  - N/A

Christian Moreyra

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Spoke with team about planning for next sprint

  - Spoke with team about deployment

- What is planned to be done until the next scrum meeting?

  - Attend sprint planning meeting

- What are the hurdles?

  - None

Christopher Jerauld

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended the collaboration session

  - Spoke with team about picking up and swarming stories

- What is planned to be done until the next scrum meeting?

  - Attend sprint planning to finalize stories with PO

- What are the hurdles?

  - None

Christian Horton

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Attended the collaboration meeting.

  - Spoke with the team to discuss which sprints to take on.

  - Worked with Isa to figure out how to pass the block ID to the EditBlockSidebar.

- What is planned to be done until the next scrum meeting?

  - Attend the spring planning meeting with Greg to discuss the sprints I will be taking on.

- What are the hurdles?

  - None

Jessie Cotton

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Prepared for sprint planning meeting

  - Attended collaboration session where team talked about setting up potential system logging and setting up meeting with Erick

- What is planned to be done until the next scrum meeting?

  - Attend sprint planning meeting with PO

- What are the hurdles?

  - N/A

Richard Molina

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Completed sprint retrospective

  - Completed sprint review

  - Prepared for sprint planning meeting

- What is planned to be done until the next scrum meeting?

  - Attend sprint planning meeting with product owner

  - Continue researching project technologies

- What are the hurdles?

  - N/A

Andres Murguido

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Discussed new stories for upcoming spring

  - Attended collaboration meeting

- What is planned to be done until the next scrum meeting?

  - Attend sprint planning meeting with PO

- What are the hurdles?

  - N/A