Daily Scrum Meeting Minutes - Day 4:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time:  12:00 PM

End time:  12:15 PM

Isabel Montes-De-Oca

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Finished the updateTextBlock functionality, tested it, and raised a PR

  - Collaborated on form search and error handling with Chris H

  - Attended collaboration session where we swarmed Christian Moreyra story of limit lesson

- What is planned to be done until the next scrum meeting?

  - Continue to help swarm limit lesson

- What are the hurdles?

  - None thus far

Alberto Sales

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Fix page loading error from newly imported third party libraries

  - Implement new library to catalogue lesson card components

- What is planned to be done until the next scrum meeting?

  - Continue with assigned stories

- What are the hurdles?

  - None

Christopher Hinchey

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Worked on form validation for usernames and emails with Isa

  - Attended collaboration session were we swarmed fixing the lesson catalogue issue

- What is planned to be done until the next scrum meeting?

  - Continue to work on assigned stories

- What are the hurdles?

  - N/A

Christian Moreyra

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session

    - Team swarmed lesson bug story

  - Continued to work on lesson bug story

- What is planned to be done until the next scrum meeting?

  - Prepare for FIU server deployment next week

  - Continue to work on stories

- What are the hurdles?

  - None

Christopher Jerauld

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended the collaboration session

  - Swarmed lesson catalog story with team

- What is planned to be done until the next scrum meeting?

  - Continue working on assigned stories

- What are the hurdles?

  - None

Christian Horton

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Attended collaboration session.

  - Swarmed lesson catalogue story with team during collaboration session.

  - Tested dev branch to make sure it is properly running after issues with Windows 11.

  - Worked on debugging bug for grade not changing when End Quiz is pressed.

- What is planned to be done until the next scrum meeting?

  - Continue working on bug for grade not changing.

- What are the hurdles?

  - Windows 11 Docker Desktop does not work correctly leaving me to use a linux environment for testing.

Jessie Cotton

- How many hours did I work since the last meeting?

  - hours

- What was done since the last scrum meeting?

  - Attended the collaboration session

  - Swarmed lesson catalog story with team

- What is planned to be done until the next scrum meeting?

  - Continue shadowing on assigned stories

- What are the hurdles?

  - N/A

Richard Molina

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration meeting

  - Continue researching project technologies

  - Continue shadowing Isa on Story 8

- What is planned to be done until the next scrum meeting?

  - Continue researching project technologies

  - Continue shadowing Isa on Story 8

- What are the hurdles?

  - N/A

Andres Murguido

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continue researching into smtp user story

  - Continue researching project stack

- What is planned to be done until the next scrum meeting?

  - Continue researching project stack

- What are the hurdles?

  - N/A