Daily Scrum Meeting Minutes - Day 5:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time:  5:45 PM

End time:  6:00 PM

Isabel Montes-De-Oca

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Collaborated with team on the limit lesson catalogue story

  - Collaborated with Nortoh on getting branch up and working

  - Attended collaboration meeting

- What is planned to be done until the next scrum meeting?

  - Resolve buggy behavior with multiplechoicequestionblockdoc

- What are the hurdles?

  - None thus far

Alberto Sales

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued working on implementing the drag function

- What is planned to be done until the next scrum meeting?

  - Continue working on the story

- What are the hurdles?

  - None

Christopher Hinchey

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on form validation for usernames and emails (Almost done)

- What is planned to be done until the next scrum meeting?

  - Finalize stories so we can fix any issues with dev branch

- What are the hurdles?

  - N/A

Christian Moreyra

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Team helped swarm my story to try and help resolve the issue of not updating when there is a change to the lessons added

- What is planned to be done until the next scrum meeting?

  - Continue to resolve story

  - Work with team to fix any bugs/issues with the dev branch

  - Prepare dev branch for deployment to the FIU server

- What are the hurdles?

  - Tried multiple different solutions and still having the issue where the frontend component does not refresh despite having the values update

Christopher Jerauld

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended the collaboration session

  - Worked on finalizing story to it can be merged

- What is planned to be done until the next scrum meeting?

  - Merge to branches

  - Continue working on other assigned stories

- What are the hurdles?

  - None

Christian Horton

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Attended spring collaboration meeting.

  - Worked with Isa to watch demo of S6-defect-addUpdateTextBlock.

  - Worked on fixing issue with uploading MCQB. Narrowed down our issue to using window.location.reload in EditMultipleChoiceQuestionBlock.

- What is planned to be done until the next scrum meeting?

  - Continue with working on bug with grades

- What are the hurdles?

  - None

Jessie Cotton

- How many hours did I work since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Attended the collaboration session

  - Shadowed Story

- What is planned to be done until the next scrum meeting?

  - Continue Shadowing

- What are the hurdles?

  - N/A

Richard Molina

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration meeting

  - Continue researching project technologies

  - Continue shadowing Isa on Story 8

- What is planned to be done until the next scrum meeting?

  - Continue researching project technologies

  - Continue shadowing Isa on Story 8

- What are the hurdles?

  - N/A

Andres Murguido

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continue researching into smtp user story

  - Continue researching project stack

- What is planned to be done until the next scrum meeting?

  - Continue researching project stack

- What are the hurdles?

  - N/A