Daily Scrum Meeting Minutes - Day 6:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time:  12:00 PM

End time:  12:15 PM

Isabel Montes-De-Oca

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Finished updateTextBlock defect story

  - Added fix to send fileName with every update by updating oneBlock query to retrieve the fileName field from the TextBlock based on the BlockId

- What is planned to be done until the next scrum meeting?

  - Tackle limit lesson story

- What are the hurdles?

  - None thus far

Alberto Sales

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Attend collaboration session

  - Attend backlog meeting with product owner

- What is planned to be done until the next scrum meeting?

  - Continue working on stories

- What are the hurdles?

  - None

Christopher Hinchey

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on username and email validation

  - Attended collaboration session where we discussed issues with dev branch

- What is planned to be done until the next scrum meeting?

  - Continue working on stories

- What are the hurdles?

  - N/A

Christian Moreyra

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Continued to work on fixing lesson bug story

    - Tried moving more states to the parent component

- What is planned to be done until the next scrum meeting?

  - Continue to work on stories

    - Going to try and decouple the components

- What are the hurdles?

  - Front end Catalogue is not updating despite different options and solutions attempted by the team

Christopher Jerauld

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended the collaboration meeting

  - Attended backlog grooming meeting

  - Worked on getting repo ready to pushed

- What is planned to be done until the next scrum meeting?

  - Push the completed repository

  - Continue working on assigned story

- What are the hurdles?

  - None

Christian Horton

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Attended collaborating meeting.

  - With the help of Isa, we discovered that there is an issue with Firefox and creating MultipleChoiceQuestionsBlocks.

  - Fixed bug with grade not showing after pressing ‘End Quiz’.

  - Began installing and testing syslog-client to begin logging emails to system logs.

- What is planned to be done until the next scrum meeting?

  - Continue with the installation of syslog-client.

  - Work on testing stmp-client to send out emails with FIU email.

- What are the hurdles?

  - None

Jessie Cotton

- How many hours did I work since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Attended the collaboration session

  - Shadowed Story

- What is planned to be done until the next scrum meeting?

  - Continue Shadowing

- What are the hurdles?

  - N/A

Richard Molina

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration meeting

  - Continue researching project technologies

  - Continue shadowing Isa on Story 8

  - Attended backlog grooming meeting with product owner

- What is planned to be done until the next scrum meeting?

  - Continue researching project technologies

  - Continue shadowing Isa on Story 8

- What are the hurdles?

  - N/A

Andres Murguido

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continue researching into smtp user story

  - Continue researching project stack

- What is planned to be done until the next scrum meeting?

  - Continue researching project stack

- What are the hurdles?

  - N/A