Daily Scrum Meeting Minutes - Day 7:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time:  5:00 PM

End time:  5:15 PM

Isabel Montes-De-Oca

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Created allLessons query to retrieve a complete copy of all lessons that exist and stored it as state of the parent component EditCourseLessonPlan

  - Attended collaboration session and walked through randomized fileName story with Chris H

- What is planned to be done until the next scrum meeting?

  - Work with Chris H to help merge randomize filename story to dev

  - Continue working on removeLessonFromCatalogue story

- What are the hurdles?

  - N/A

Alberto Sales

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued working on story, reverted to old libraries (caused too many errors upon implementing them)

  - Attend collaboration session

- What is planned to be done until the next scrum meeting?

  - Continue with stories

- What are the hurdles?

  - None

Christopher Hinchey

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Merged grade level stories into dev

  - Attended collaboration session where I worked with Isa to resolve merge conflicts from randomized upload file name branch and dev

- What is planned to be done until the next scrum meeting?

  - Continue to merge completed stories into dev

- What are the hurdles?

  - N/A

Christian Moreyra

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Continued to work on story for fixing bug on lessonPlanCatalogue

    - Moved more functionality to the parent component causing a filter each call

- What is planned to be done until the next scrum meeting?

  - Continue to work on story

- What are the hurdles?

  - Now having issues with the Plus button not deactivating after the first press rather than the second press as it was before

Christopher Jerauld

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended the collaboration session

  - Continues working on my assigned story

- What is planned to be done until the next scrum meeting?

  - Start preparing for Demo with PO

- What are the hurdles?

  - None

Christian Horton

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Attended collaborating meeting.

  - Worked on installing syslog-client and configuring it work through docker.

  - Read on SMTP module that we plan on using for handling our email services.

- What is planned to be done until the next scrum meeting?

  - Continue working on SMTP and syslog-client

- What are the hurdles?

  - Figuring out how to pass through the syslog-client through docker to the main VM.

Jessie Cotton

- How many hours did I work since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Attended the collaboration session

  - Shadowed Story

- What is planned to be done until the next scrum meeting?

  - Continue Shadowing

- What are the hurdles?

  - N/A

Richard Molina

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration meeting

  - Continue researching project technologies

  - Continue shadowing Isa on Story 8

- What is planned to be done until the next scrum meeting?

  - Continue researching project technologies

  - Continue shadowing Isa on Story 8

- What are the hurdles?

  - N/A

Andres Murguido

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continue researching into smtp user story

  - Continue researching project stack

  - Attended collaboration session

- What is planned to be done until the next scrum meeting?

  - Continue researching project stack

- What are the hurdles?

  - N/A