Sprint 6 Planning Meeting Minutes:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time: 3:00 pm

End time: 3:30 pm

After discussion, the velocity of the team was estimated to be 120

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- Add drag and drop functionality for adding a lesson to your lesson plan (for course)

- Remove choices from the MultipleChoicesQuestionChoice table [Frontend & Backend]

  - As a instructor, I want to be able to remove choices I placed in a multiple choice question

- Remove question list sidebar from Instructor view when editing slides [Frontend]

  - As a developer, I don’t want the instructor to see the question list sidebar or the submit answer button

- Fix bug with limit lesson catalogue feature

  - As a developer, I want the lessons to display properly in the catalogue

- Add delete functionality for a lesson (Make sure to delete all slides, responses, pictures associated to textblock) {This should solve a bug}

  - As an admin, I want the ability to delete lessons

- Fix new admin bug

  - As a product owner, I want to have the ability to invite new admins to the application

- Be able to randomize the filename before it gets persisted to the files directory on the server

  - As a developer, I want the uploaded files to be randomized for security purposes and to allow files with the same name

- Textblock needs an update call because it creates a new TextBlock on each onSave

  - As a developer, I want to persist an update to the existing TextBlock and not recreate a new TextBlock.

- Setup server SMTP and logging

  - As a developer, I want to send emails to users and log it’s activity

- Added grade level to lesson and add to creation form

  - As a product owner, I want a grade level associated with a lesson

- Remove grade level from student

  - As a product owner, a grade level doesn’t need to be associated with a student

The team members indicated their willingness to work on the following user stories.

- Christopher Hinchey - Total Points: 16

  - Fix new admin bug - Story Points 5

  - Be able to randomize the filename before it gets persisted to the files directory on the server - Story Points 2

  - Setup server SMTP and logging - Story Points 5

  - Added grade level to lesson and add to creation form - Story Points 2

  - Remove grade level from student - Story Points 2

- Christopher Jerauld - Total Points: 8

  - Remove question list sidebar and submit answer from Instructor view when editing slides - Story Points 3

  - Remove choices from the MultipleChoicesQuestionChoice table [Frontend & Backend] - Story Points 5

- Isabel Montes De Oca - Total Points: 8

  - Textblock needs an update call because it creates a new TextBlock on each onSave - Story Points 8

- Christian Moreyra - Total Points 10

  - Remove choices from the MultipleChoicesQuestionChoice table [Frontend & Backend] - Story Points 5

  - Fix bug with limit lesson catalogue feature [Frontend & Backend] - Story Points 5

- Alberto Sales - Total Points: 8

  - Add drag and drop functionality for adding a lesson to your lesson plan (for course) - Story Points 3

  - Remove choices from the MultipleChoicesQuestionChoice table - Story Points 5

- Christian Horton - Total Points: 10

  - Server SMTP and logging - Story Points 5

  - When redirecting to the Grades after clicking on End Quiz, the student cannot see the grade immediately - Story Points 5

- Jessie Cotton - Total Points: 3

  - Remove choices from the MultipleChoicesQuestionChoice table [Frontend & Backend]

- Richard Molina - Total Points: 8

  - Textblock needs an update call because it creates a new TextBlock on each onSave - Story Points 8

- Andres Murguido - Total Points: 5

  - Setup server SMTP and logging - Story Points 5