Sprint Retrospective Meeting Minutes

Attendees:

Isabel Montes-De-Oca - Capstone 2

Alberto Sales - Capstone 2

Christopher Hinchey - Capstone 2

Christian Moreyra - Capstone 2

Christopher Jerauld - Capstone 2

Start time: 2:00 PM

End time: 2:15 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - No, there were several stories that we weren’t able to finish

- Did we do a good job estimating the points (time required) for each user story?

  - No, there were several stories that we weren’t able to finish

- Did each team member work as scheduled?

  - Yes

What went right?

- We were able to add SMTP logging to prepare for the production server.

- We were able to fix bugs that improved the quality of the application.

- Completed key stories that improved the application in preparation for production.

How to address the issues in the next sprint?

- How to improve the process?

  - Do more bug testing before pushing to dev to prevent having many bugs to fix once all stories are merged

- How to improve the product?

  - Have the product be developed and work better on mobile web

  - Have less hard refreshes