Sprint Review Meeting Minutes

Attendees:

Isabel Montes-De-Oca - Capstone 2

Alberto Sales - Capstone 2

Christopher Hinchey - Capstone 2

Christian Moreyra - Capstone 2

Christopher Jerauld - Capstone 2

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time: 1:45 PM

End time: 2:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- Remove question list sidebar from Instructor view when editing slides [Frontend]

- Fix new admin bug

- Be able to randomize the filename before it gets persisted to the files directory on the server

- Textblock needs an update call because it creates a new TextBlock on each onSave

- Setup server SMTP and logging

- Added grade level to lesson and add to creation form

- Remove grade level from student

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- Add drag and drop functionality for adding a lesson to your lesson plan (for course)

- Remove choices from the MultipleChoicesQuestionChoice table [Frontend & Backend]

- Fix bug with limit lesson catalogue feature

- Add delete functionality for a lesson (Make sure to delete all slides, responses, pictures associated to textblock) {This should solve a bug}