Daily Scrum Meeting Minutes - Day 1:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time:  5:40 PM

End time:  5:55 PM

Isabel Montes-De-Oca

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session where we discussed the status of stories that will be handed over to capstone 1

  - Discussed approach for final Sprint and deployment onto FIU server

- What is planned to be done until the next scrum meeting?

  - Work with Nortoh and team to over master with dev branch and then deploy master onto FIU server

- What are the hurdles?

  - N/A

Alberto Sales

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Discussed stories to be worked on during the last sprint

- What is planned to be done until the next scrum meeting?

  - Continue with stories

  - Meet with product owner

- What are the hurdles?

  - None

Christopher Hinchey

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration meeting where we discussed final stories for this semester

  - Added the grade level to the lesson table for an admin

- What is planned to be done until the next scrum meeting?

  - Attend sprint planning meeting with team and product owner.

- What are the hurdles?

  - N/A

Christian Moreyra

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Discussed with team about what stories to take on for Sprint 7

- What is planned to be done until the next scrum meeting?

  - Attend sprint planning meeting with the team and product owner

- What are the hurdles?

  - None

Christopher Jerauld

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended the collaboration session

  - Spoke with team about final deliverables and final sprint

- What is planned to be done until the next scrum meeting?

  - Attend sprint planning with PO

- What are the hurdles?

  - None

Christian Horton

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Attended collaboration meeting.

  - Discussed with the team what stories to take on for this upcoming sprint.

  - Prepared to move the project to the FIU server.

- What is planned to be done until the next scrum meeting?

  - Attend the meeting with the team.

  - Attend the meeting for sprint planning.

- What are the hurdles?

  - None

Jessie Cotton

- How many hours did I work since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Attended the collaboration session

  - Spoke with team about final deliverables and final sprint

- What is planned to be done until the next scrum meeting?

  - Attend sprint planning with PO

- What are the hurdles?

  - N/A

Richard Molina

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Completed sprint retrospective

  - Completed sprint review

  - Prepared for sprint planning meeting

- What is planned to be done until the next scrum meeting?

  - Attend sprint planning meeting with product owner

  - Continue researching project technologies

- What are the hurdles?

  - N/A

Andres Murguido

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Discussed stories for new upcoming sprint

- What is planned to be done until the next scrum meeting?

  - Attend sprint planning meeting

  - Continue research on project stack

- What are the hurdles?

  - N/A