Daily Scrum Meeting Minutes - Day 3:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time:  5:00 PM

End time:  5:15 PM

Isabel Montes-De-Oca

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session where we worked on the project’s deployment with environment variables

- What is planned to be done until the next scrum meeting?

  - Work with Nortoh on environment variables

- What are the hurdles?

  - N/A

Alberto Sales

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Started working on showcase poster

- What is planned to be done until the next scrum meeting?

  - Work on showcase poster, help out team with showcase preparation, etc.

- What are the hurdles?

  - None

Christopher Hinchey

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Started preparation for application test by Product Owner

    - Fixed display issues that arose from the larger than normal questions and answers

  - Removed text blocks being counted for question list sidebar

  - Attended collaboration session

- What is planned to be done until the next scrum meeting?

  - Continue working on final deliverables

- What are the hurdles?

  - N/A

Christian Moreyra

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Shadowed team preparing a test quiz

- What is planned to be done until the next scrum meeting?

  - Continue to work on final deliverables with the team and virtual showcase

- What are the hurdles?

  - None

Christopher Jerauld

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended the collaboration session

  - Started working on showcase poster

- What is planned to be done until the next scrum meeting?

  - Continue working on final deliverables

- What are the hurdles?

  - None

Christian Horton

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Attended collaboration meeting.

  - Worked on pre-production branch to add environment variables.

  - Tested production server and completed basic setup.

- What is planned to be done until the next scrum meeting?

  - Continue working on pre-production server

- What are the hurdles?

  - Issue with syslog and SMTP packages

Jessie Cotton

- How many hours did I work since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Attended the collaboration session

  - Shadow Chris J

- What is planned to be done until the next scrum meeting?

  - Shadow Chris J

- What are the hurdles?

  - N/A

Richard Molina

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration meeting

  - Continue researching project technologies

  - Continue shadowing Nortoh as the application is deployed onto the production server

- What is planned to be done until the next scrum meeting?

  - Continue researching project technologies

  - Continue shadowing Nortoh as the application is deployed onto the production server

- What are the hurdles?

  - N/A

Andres Murguido

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Continued research into project tech stack

  - Shadowing project cleanup

- What is planned to be done until the next scrum meeting?

  - Continue project tech stack research

- What are the hurdles?

  - N/A