Daily Scrum Meeting Minutes - Day 5:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time:  3:30 PM

End time:  3:45 PM

Isabel Montes-De-Oca

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended a meeting with product owner

  - Created use cases for final deliverables

- What is planned to be done until the next scrum meeting?

  - Continue work on final deliverables by recording

- What are the hurdles?

  - N/A

Alberto Sales

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Attended sprint planning with product owner

  - Continue finishing up final deliverable documents

- What is planned to be done until the next scrum meeting?

  - Finish documents for final deliverables

- What are the hurdles?

  - None

Christopher Hinchey

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Completed installation guide/maintenance guide

  - Continue working on the final documentation

  - Attended collaboration session where we talked about plan to complete final deliverables

- What is planned to be done until the next scrum meeting?

  - Continue working on the final deliverables

- What are the hurdles?

  - N/A

Christian Moreyra

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session with team preparing final deliverables

  - Continued to work on final deliverables

    - Gantt chart production

    - Final deliverable document

  - Attend backlog refinement meeting

- What is planned to be done until the next scrum meeting?

  - Continue to work on final documentation and deliverables

- What are the hurdles?

  - None

Christopher Jerauld

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended the collaboration session

  - Worked on final deliverables

- What is planned to be done until the next scrum meeting?

  - Work on final deliverables

- What are the hurdles?

  - None

Christian Horton

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Completed the diagram for deployment section of the final deliverables

  - Included sequence diagrams

  - Attended meeting with product owner

  - Attended collaboration session

- What is planned to be done until the next scrum meeting?

  - Continue work on final deliverables

- What are the hurdles?

  - N/A

Jessie Cotton

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attend collab session

  - Continue shadowing

  - Continue researching project

- What is planned to be done until the next scrum meeting?

  - Continue shadowing

  - Continue researching project

- What are the hurdles?

  - N/A

Richard Molina

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration meeting

  - Continue researching project technologies

  - Continue shadowing Nortoh as the application is deployed onto the production server

  - Continue working on final deliverables

  - Attended backlog grooming meeting with product owner

- What is planned to be done until the next scrum meeting?

  - Continue researching project technologies

  - Continue shadowing Nortoh as the application is deployed onto the production server

  - Continue working on final deliverables

- What are the hurdles?

  - N/A

Andres Murguido

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Continued research into project tech stack

  - Shadowing project cleanup

- What is planned to be done until the next scrum meeting?

  - Continue project tech stack research

  - Continue shadowing project cleanup

- What are the hurdles?

  - N/A