Sprint 7 Planning Meeting Minutes:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time: 3:00 pm

End time: 3:30 pm

After discussion, the velocity of the team was estimated to be 90

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- Capstone 1 documentation

  - As a developer, we need to finish documentation for the virtual showcase

- Capstone 2 documentation

  - As a developer, we need to finish documentation for the virtual showcase

- Test FIU server

  - As a developer,  I want to stress test the application on the FIU server

The team members indicated their willingness to work on the following user stories.

- Christopher Hinchey - Total Points: 10

  - Capstone 2 documentation - Story Points 5

  - Remove nexus file - Story Points 5

- Christopher Jerauld - Total Points: 10

  - Capstone 2 documentation - Story Points 5

  - Remove nexus file - Story Points 5

- Isabel Montes De Oca - Total Points: 10

  - Capstone 2 documentation - Story Points 5

  - Remove nexus file - Story Points 5

- Christian Moreyra - Total Points 10

  - Capstone 2 documentation - Story Points 5

  - Remove nexus file - Story Points 5

- Christian Horton - Total Points: 10

  - Capstone 2 documentation - Story Points 5

  - Remove nexus file - Story Points 5

- Jessie Cotton - Total Points: 10

  - Capstone 1 documentation - Story Points 5

  - Remove nexus file - Story Points 5

- Richard Molina - Total Points: 10

  - Capstone 1 documentation - Story Points 5

  - Remove nexus file - Story Points 5

- Andres Murguido - Total Points: 10

  - Capstone 1 documentation - Story Points 5

  - Remove nexus file - Story Points 5