# Table of Contents

# Sprint 1……………………………………………………………………………………………2

Sprint 2…………………………………………………………………………………….…….34

Sprint 3………………………………………………………………………………………….68

Sprint 4……………………………………………………………………………….…..…….103

Sprint 5…………………………………………………………………………………………139

Sprint 6…………………………………………………………………………………………174

Sprint 7…………………………………………………………………………………………174

Sprint 1

Daily Scrum Meeting 1 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 3:00 PM

End time: 4:05 PM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - None,this was our first meeting

- What was done since the last scrum meeting?

  - Introducing our new members to PO and Eduardo Morales, and getting them familiar to the project.

- What is planned to be done until the next scrum meeting?

  - Helping new members to get set up and to be ready to work on the project.

- What are the hurdles?

  - Issues with upgrading to Expo42.

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - N/A, first meeting

- What was done since the last scrum meeting?

  - Introduction to project and PO, discussion on suggested workflow and workload division. Talked about areas of interest within the development of the program.

- What is planned to be done until the next scrum meeting?

  - Understanding the password generator in order to better understand the React environment, as I am a Capstone 1 student.

- What are the hurdles?

  - Identifying problems within the application and developing solutions to said problems, with the Expo42 branch being the main focus.

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - First Meeting

- What was done since the last scrum meeting?

  - Talked to product owner and Eduardo, introduction for new members and assisting them in getting set up with the application

- What is planned to be done until the next scrum meeting?

  - Set up the application for new members and help them familiarize themselves with React and Github protocols.

- What are the hurdles?

  - Upgrading the application to Expo 42 before the older versions of Expo become deprecated.

Carlos Neira:

- How many hours did I work since the last meeting?

  - First meeting

- What was done since the last scrum meeting?

  - Introduced to project, PO, and PL. Talked about a plan of action.

- What is planned to be done until the next scrum meeting?

  - Get familiar with the repo.

- What are the hurdles?

  - Just joined the team.

Eric Vilella:

- How many hours did I work since the last meeting?

  - None, First Meeting.

- What was done since the last scrum meeting?

  - Met with PO and Eduardo, got everyone introduced to the project.

- What is planned to be done until the next scrum meeting?

  - Get Capstone I students accustomed to using React, start on the 1st GitHub Issue.

- What are the hurdles?

  - Technical issues with installing expo, issues with learning React and Node.js.

Anael Ais:

- How many hours did I work since the last meeting?

  - N/A This is the our first meeting

- What was done since the last scrum meeting?

  - N/A 1st meeting

- What is planned to be done until the next scrum meeting?

  - Getting Capstone 1 student up to speed with the project. Understanding the major issues that need to be addressed, installing softwares, learning needed programming.

- What are the hurdles?

  - Get through Issues

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - N/A This is our first meeting

- What was done since the last scrum meeting?

  - N/A

- What is planned to be done until the next scrum meeting?

  - To provide more information to Capstone I students and get them more involved to be on pace with the Capstone II students. Join Github as a team.

- What are the hurdles?

  - Get through issues with our team.

Julian Lopez:

- How many hours did I work since the last meeting?

  - N/A (First Meeting)

- What was done since the last scrum meeting?

  - N/A (First Meeting) // Today we’ve been introduced to the Product Owner and Leader, and the project in general.

- What is planned to be done until the next scrum meeting?

  - Get familiar with the current working application. Building an understanding of the GitHub repo, and React. Finding issues with the Expo42 version of the app.

- What are the hurdles?

  - As a Capstone 1 student, this project is completely new to me, so I have to become accustomed to how the application works, and get to know my team.

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - None, this is the first meeting. I plan to work an hour today.

- What was done since the last scrum meeting?

  - We had an introductory meeting today to the product and the way the product works. We are being added to the Github and other group technologies we are using. Met with PO and Eduardo

- What is planned to be done until the next scrum meeting?

  - As a Capstone I student I should complete the password generator assignment to get familiar with the technologies (React)

- What are the hurdles?

  - Trying to test and find as many problems as possible to make sure Expo 42 functions as intended. I don’t know much about React so I have to put a lot of work into that.

Daily Scrum Meeting 2 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 10:30 PM

End time: 10:50 PM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on the Welcome Fall 2021 issue to get familiar with it in order to help the new members. Also, I kept working on ​​the Upgrade to Expo 42 issue from last semester.

- What is planned to be done until the next scrum meeting?

  - Keep working on the Upgrade to Expo 42 issue.

- What are the hurdles?

  - Some difficulties identifying the errors generated by Expo 42.

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1.5 Hours

- What was done since the last scrum meeting?

  - Looked into the Github Desktop Application as well as the project page for the Welcome Fall 2021 issue. Begun work on understanding password strength checker.

- What is planned to be done until the next scrum meeting?

  - Further my understanding of the React and Git environments in order to efficiently work on the password checker issue.

- What are the hurdles?

  - Understanding the React environment

  - Understanding the basic git commands

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Setting up application and github issues

- What is planned to be done until the next scrum meeting?

  - Continue with the above and assist whoever needs help before the technical meeting this weekend.

- What are the hurdles?

  - Unfamiliarity with react or specific issues.

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Talking with team and starting to look into code base

- What is planned to be done until the next scrum meeting?

  - Keep increasing knowledge of code base

- What are the hurdles?

  - Dont know the code base

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Issues on the GitHub that were carried over were closed, API key sent out

- What is planned to be done until the next scrum meeting?

  - Every Capstone I student should be helped in running Expo and the App

- What are the hurdles?

  - Technical difficulties with installation could arise.

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 Hours

- What was done since the last scrum meeting?

  - I tried to get a better understand the GitHub environment

- What is planned to be done until the next scrum meeting?

  - We plan to get a meeting date for Capstone 1 technical meeting

- What are the hurdles?

  - Resolving the issues

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - We discuss what is needed to be done to solve the issue

  - What is planned to be done until the next scrum meeting?

we plan to get a meeting date with Capstone 1 student

- What are the hurdles?

  - Resolve our issues

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Relearning the basic git commands, cloning the Expo42 repository and installing anything necessary.

- What is planned to be done until the next scrum meeting?

  - Successfully open the application, specifically the Expo42 version, and attempt to understand it and find any issues with it.

- What are the hurdles?

  - Having to relearn the basics of git and installing the necessary parts.

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - I worked 1.5 hours

- What was done since the last scrum meeting?

  - Started working on the Welcome Fall 2021 task on Github as well as getting used to using the website. All the necessary dependencies have been installed and the repository got cloned.

- What is planned to be done until the next scrum meeting?

  - Continue working on the Welcome Fall 2021 and complete it so I can have Expo and the App running as intended.

- What are the hurdles?

  - There was an issue with downloading the API key. A new file was provided to continue on with the user story.

Daily Scrum Meeting 3 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 10:30 PM

End time: 10:45 PM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked  on ​​the Upgrade to Expo 42 issue from last semester.

- What is planned to be done until the next scrum meeting?

  - Keep working on the Upgrade to Expo 42 issue.

- What are the hurdles?

  - Some difficulties solving and identifying the errors generated by Expo 42.

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Learning basic git commands and further learning on the React environment.

- What is planned to be done until the next scrum meeting?

  - Continuing research on React environment and Expo 42 Issue.

- What are the hurdles?

  - Understanding the React environment.

  - Upgrading to Expo 42

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Setting up application and github issues

- What is planned to be done until the next scrum meeting?

  - Continue with the above and assist whoever needs help before the technical meeting this weekend.

- What are the hurdles?

  - Unfamiliarity with react or specific issues, or other students needing assistance setting up the application.

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Read documentation

- What is planned to be done until the next scrum meeting?

  - Run code base

- What are the hurdles?

  - Solo work

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Setting up the GitHub for future sprints.

- What is planned to be done until the next scrum meeting?

  - Get everyone to have the expo app installed, be able to run the app

- What are the hurdles?

  - Technical issues regarding Expo, schedule issues regarding teammate’s meeting times.

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hours

- What was done since the last scrum meeting?

  - We were able to get a working API key.

- What is planned to be done until the next scrum meeting?

  - We are still planning the date for our technical meeting for Capstone 1 students.

- What are the hurdles?

  - Setting up app as a Capstone 1 student. And getting update with what we need to know. Learning React.

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Opening github and getting an understanding on how to use it

- What is planned to be done until the next scrum meeting?

  - To open the app and get started on the API key

- What are the hurdles?

  - Solve technical issues

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued relearning git.

- What is planned to be done until the next scrum meeting?

  - Get the Expo app running (complete the Welcome Fall 2021! task). Then start working on the Password Strength Checker task.

- What are the hurdles?

  - Minimal understanding of git and react and issues with personal time management.

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - The API key was provided so the rest of the steps to run Expo were completed. I made an account on the app and was able to complete the Welcome Fall 2021 task.

- What is planned to be done until the next scrum meeting?

  - Start taking a look at the password strength checker issue and try to get familiar with the technologies used in the projects.

- What are the hurdles?

  - The technical meeting hasn’t been done yet so it is difficult for the Capstone I students to fully understand how to continue with solving issues. Need to look more into using Github and React

Sprint 1 Planning Meeting Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 3:00 PM

End time: 4:05 PM

After discussion, the velocity of the team was estimated to be 15, based on the user stories of just the first sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Welcome Fall 2021!

- Installing Expo and running the app.

- 5 Story Points.

- User Story 2: Password Strength Checker.

- Creating text that indicates the strength of a password based on multiple factors.

- 4 Story Points.

- User Story 3: Upgrade to Expo 42.

- Test the app with Expo 42 and fix any issues that arise.

- 6 Story Points.

The team members indicated their willingness to work on the following user stories.

- Estephany Sanchez Criado

- User Story 1: Welcome Fall 2021!

- User Story 3: Upgrade to Expo 42.

- Oscar Sanchez

- User Story 1. Welcome Fall 2021!

- User Story 2. Password Strength Checker

- User Story 3. Upgrade to Expo 42

- Juan Pablo Arenas Grayeb

- User Story 1: Welcome Fall 2021

- User Story 3: Upgrade to Expo 42

- Carlos Neira

- User Story 1. Welcome Fall 2021

- User Story 2. Password Strength Checker

- User Story 3. Upgrade to Expo 42

- Eric Vilella

- User Story 1: Welcome Fall 2021!

- User Story 3: Upgrade to Expo 42.

- Anael Ais

- User Story 1: Welcome Fall 2021!

- User Story 2: Password Strength Checker

- User Story 3: Upgrade to Expo 42

- Gabner Jean Louis

- User Story 1: Welcome Fall 2021!

- User Story 2: Password Strength Checker

- User Story 3: Upgrade to Expo 42

- Julian Lopez

- User Story 1: Welcome Fall 2021!

- User Story 2: Password Strength Checker

- User Story 3: Upgrade to Expo 42

- Lisabeth Roche

- User Story 1: Welcome Fall 2021!

- User Story 2: Password Strength Checker

- User Story 3: Upgrade to Expo 42

Daily Scrum Meeting 4 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 10:30 PM

End time: 10:55 PM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Identifying the errors generated by the upgrade to Expo 42 and finding a solution to them.

- What is planned to be done until the next scrum meeting?

  - Keep working on the Upgrade to Expo 42 issue.

- What are the hurdles?

  - Some people struggled getting the app running the first time.

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1.5 Hours

- What was done since the last scrum meeting?

  - Continued Github and React study as well as completing the Welcome to Fall 2021! issue.

- What is planned to be done until the next scrum meeting?

  - Begin working on the password strength checker issue, study relevant information.

- What are the hurdles?

  - Understanding the React environment.

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continuing github issues

- What is planned to be done until the next scrum meeting?

  - Continue with the above and assist whoever needs help before the technical meeting this weekend.

- What are the hurdles?

  - Unfamiliarity with react or specific issues, or other students needing assistance setting up the application.

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Read docs & downloaded code

- What is planned to be done until the next scrum meeting?

  - Get code running

- What are the hurdles?

  - Getting it up and running

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Capstone I students have run the app successfully.

- What is planned to be done until the next scrum meeting?

  - Every Capstone I student should be able to run the app and sign up with a dummy account.

- What are the hurdles?

  - Npm install and expo install could cause many issues, the app is fickle on start up sometimes.

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 Hours

- What was done since the last scrum meeting?

  - Since the last meeting I installed node.js as per the instructions on github.

- What is planned to be done until the next scrum meeting?

  - I plan to finish going through the instructions on GitHub and getting the app up and running.I also plan on watching the old technical videos.

- What are the hurdles?

  - I understand that some people are running into issues and I hope to avoid those problems during my setup.

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Open github and tried to get the app running

- What is planned to be done until the next scrum meeting?

  - To continue running the app and get more familiar with github

- What are the hurdles?

  - Running into issues regarding the app

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Attempted to open the application. Ran into many errors with npm install and expo install. After getting passed those errors, I finally opened the app through expo, but ran into a runtime error.

  - However, I did download the app from Testflight so I could get a sense of what it is like

- What is planned to be done until the next scrum meeting?

  - Open the app successfully

- What are the hurdles?

  - Multiple errors with installing dependencies.

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Reviewed the past closed issue of password generation. I felt like I had very little understanding of the language so I read up on tutorials for it.

- What is planned to be done until the next scrum meeting?

  - Start on actually coding the password generation solution. Look at past technical meeting recording if still confused

- What are the hurdles?

  - A lack of experience with Javascript/React is holding me back on starting the next user story.

Daily Scrum Meeting 5 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 2:00 PM

End time: 2:55 PM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working in Github issues, mostly in the Upgrade of Expo 42.

- What is planned to be done until the next scrum meeting?

  - Keep working on the Upgrade to Expo 42 issue.

- What are the hurdles?

  - Some difficulties solving the errors generated by Expo 42.

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Continued study of React Environment,

- What is planned to be done until the next scrum meeting?

  - Further study of React Environment; tackling issues related to Expo 42 upgrade.

- What are the hurdles?

  - Upgrading to Expo 42

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued work on github issues

- What is planned to be done until the next scrum meeting?

  - Finalize setup for anyone still having issues and continue the above

- What are the hurdles?

  - issues setting up and/or collaborating

Carlos Neira:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Kept doing code

- What is planned to be done until the next scrum meeting?

  - Keep working

- What are the hurdles?

  - Working remote

Eric Vilella:

- How many hours did I work since the last meeting?

  - 3 Hours

- What was done since the last scrum meeting?

  - Getting GitHub set up, removing all previous merged issues.

- What is planned to be done until the next scrum meeting?

  - Creating a pull request for the welcome issue.

- What are the hurdles?

  - Computer trouble may get in the way.

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.5 hour

- What was done since the last scrum meeting?

  - I was able to install git on to my system.

- What is planned to be done until the next scrum meeting?

  - Getting on the app, Having everyone complete the “Welcome Fall 2021!” issue

- What are the hurdles?

  - Learning react.

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - I was able to start setting up the app but, I got stuck on a step

- What is planned to be done until the next scrum meeting?

  - To finish the setup and run the app and go through the issues

- What are the hurdles?

  - To solve the issue regarding the app

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Completed the welcomeIssue by creating a .txt file with my email in it in a new 5851912/welcomeIssue branch and made a pull request into development.

- What is planned to be done until the next scrum meeting?

  - Start working on the password Strength Checker user story

- What are the hurdles?

  - Learning how to use React

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Watched the first video of the past recorded technical meeting to become more familiar with how the app works.

- What is planned to be done until the next scrum meeting?

  - Start working on the password generation assignment and make sure everyone has the app running

- What are the hurdles?

  - Need to learn more about React since I have never used it before.

Daily Scrum Meeting 6 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 10:30 PM

End time: 10:45 PM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on testing out SDK 42 branch.

- What is planned to be done until the next scrum meeting?

  - Keep working on testing out SDK 42 and any new GitHub issue.

- What are the hurdles?

  - Some technical difficulties with GitHub.

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Working on completing the Fall 2021 issue

- What is planned to be done until the next scrum meeting?

  - Getting the Expo 42 App up and running to find any issues.

- What are the hurdles?

  - Understanding the React platform

  - Getting the Expo 42 App running

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - SDK 42 branch testing

- What is planned to be done until the next scrum meeting?

  - Continue moving towards sdk 42 integration

- What are the hurdles?

  - Any bugs or issues that come up when moving builds

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Working on password check

- What is planned to be done until the next scrum meeting?

  - Keep working

- What are the hurdles?

  - NA

Eric Vilella:

- How many hours did I work since the last meeting?

  - 3 Hours

- What was done since the last scrum meeting?

  - Finishing up the first issue, setting up future issues.

- What is planned to be done until the next scrum meeting?

  - Getting started on the password issue.

- What are the hurdles?

  - Expo issues, password checker sync issues.

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.5 Hours

- What was done since the last scrum meeting?

  - I was finally able to get the app up and running.

- What is planned to be done until the next scrum meeting?

  - I hope to be able to finished task 1 (#331) and finishing the pull request.

- What are the hurdles?

  - Learning how to use GitHub and git.

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Working on task #1

- What is planned to be done until the next scrum meeting?

  - To finish task #1

- What are the hurdles?

  - Be more efficient in using Github

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Assigned the Expo42 task to myself on github. Switched to the Expo42 branch.

- What is planned to be done until the next scrum meeting?

  - Start testing the expo42 branch app, find bugs and report them on github.

- What are the hurdles?

  - The Expo42 branch will have many issues, so finding them shouldn’t be a problem, but we need to all find unique issues so that we don't report the same one multiple times.

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Switched to the Expo 42 branch to begin finding bugs to report on Github.

- What is planned to be done until the next scrum meeting?

  - Report a new issue on Expo 42. Work on password generation if possible.

- What are the hurdles?

  - Expo 42 automatically crashes when it gets booted up on my phone, issues need to be found and fixed asap.

Sprint 1 Backlog Grooming Meeting Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 10:30 PM

End time: 10:45 PM

The following user stories were created/discussed/refined/prioritized.

User Story 1: Welcome Fall 2021!

- Installing Expo and running the app.

- Every Capstone I student was able to successfully install Expo and run the app, and play around with it. With this, everyone is ready to start with the password issue.

- 5 Story Points.

User Story 2: Password Strength Checker.

- Creating text that indicates the strength of a password based on multiple factors.

- Now that everyone can run the app locally, it is time to get started on the password checker, which will be assigned to the Capstone I students to get them accustomed to React.

- 4 Story Points.

User Story 3: Upgrade to Expo 42.

- Test the app with Expo 42 and fix any issues that arise.

- Reporting issues currently, will continue testing.

- 6 Story Points.

Daily Scrum Meeting 7 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 10:30 PM

End time: 10:45 PM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on testing out SDK 42 branch.

- What is planned to be done until the next scrum meeting?

  - Identifying the errors generated after testing out SDK 42 branch.

- What are the hurdles?

  - Some technical difficulties with GitHub.

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Completed the Welcome to Fall 2021 task and ran the Expo application.

- What is planned to be done until the next scrum meeting?

  - Test out the SDK 42 branch and find new issues

- What are the hurdles?

  - Understanding the react environment

  - Identifying new issues

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - SDK 42 branch testing

- What is planned to be done until the next scrum meeting?

  - Continue moving towards sdk 42 integration

- What are the hurdles?

  - Any bugs or issues that come up when moving builds

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Ran project on both amc and windows

- What is planned to be done until the next scrum meeting?

  - Getting working

- What are the hurdles?

  - NA

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Created a pull request for the welcome issue.

- What is planned to be done until the next scrum meeting?

  - Opening the password checker issue on github, creating a new issue.

- What are the hurdles?

  - The easiest issues are already on the GitHub.

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.5 hours

- What was done since the last scrum meeting?

  - I was finally able to finish my first issue (Task #1: Welcome Fall 2021!)

- What is planned to be done until the next scrum meeting?

  - I would like to be mostly complete Task #2 (Task #2: Test out SDK 42 banch.)

- What are the hurdles?

  - I understand some people had issues with Expo 42. I hope to avoid those issues.

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Finishing up task 1

- What is planned to be done until the next scrum meeting?

  - Getting started on task 2

- What are the hurdles?

  - Finding expo 42 issue

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked into React a little bit, to start getting ready for the password checker task.

- What is planned to be done until the next scrum meeting?

  - Test the Expo42 branch for issues, and report 1 to Github to complete the Expo42 task or begin the password checker task if the task becomes open on Github.

- What are the hurdles?

  - Finding expo42 issues and learning React

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Tested the Expo 42 branch for bugs. Submitted an issue relating to a crash bug onto Github.

- What is planned to be done until the next scrum meeting?

  - Begin password checker assessment when it gets opened and look into React more if necessary.

- What are the hurdles?

  - Expo 42 has a lot of issues that need to be resolved to continue development.

Daily Scrum Meeting 8 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 10:30 PM

End time: 10:45 PM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on identifying issues generated after testing out SDK 42 branch.

- What is planned to be done until the next scrum meeting?

  - Trying to solve any problem generated after testing out SDK 42 branch.

- What are the hurdles?

  - Some technical difficulties with GitHub.

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Identifying any issues with the SDK 42 branch.

- What is planned to be done until the next scrum meeting?

  - Further identifying any issues with the SDK 42 branch

- What are the hurdles?

  - Understanding the Expo platform and React environment.

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - sdk 42 testing

- What is planned to be done until the next scrum meeting?

  - more of the above

- What are the hurdles?

  - any issues that come up while reviewing sdk 42

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Getting familiar with the code

- What is planned to be done until the next scrum meeting?

  - See what needs to be done

- What are the hurdles?

  - NA

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Getting prepared for the end of the sprint

- What is planned to be done until the next scrum meeting?

  - Planning the retrospective and review meeting.

- What are the hurdles?

  - This is the first sprint, so it may be more confusing than usual.

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hours

- What was done since the last scrum meeting?

  - Looking for tutorials to better understand react/JavaScript.

- What is planned to be done until the next scrum meeting?

  - Finish issue #2

- What are the hurdles?

  - Learning GitHub and react

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finishing up issue #1

- What is planned to be done until the next scrum meeting?

  - Finish issue #2

- What are the hurdles?

  - Be more knowledgeable on github and learn more skills to finish future issues

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - More research on React

- What is planned to be done until the next scrum meeting?

  - Working on password strength checker task. (Looking at the assignment from last year, like Lisabeth recommended)

- What are the hurdles?

  - The password strength checker task has not been opened on Github yet.

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked at the password strength checker assignment from last semester. Started working on a solution for it.

- What is planned to be done until the next scrum meeting?

  - Continue working on password strength checker assignment, hopefully complete it tomorrow.

- What are the hurdles?

  - The password strength checker assignment issue has not been reopened by Eduardo yet.

Daily Scrum Meeting 9 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 10:30 PM

End time: 11:05 PM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Creating issues in GitHub based on the errors  generated after testing out SDK 42 branch.

- What is planned to be done until the next scrum meeting?

  - Solving the issues created as a result of testing out SDK 42 branch.

- What are the hurdles?

  - Not really.

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Identifying issues on the Expo app.

- What is planned to be done until the next scrum meeting?

  - Further identification of areas of improvement within the application. Upgrading to Expo 42.

- What are the hurdles?

  - Upgrading to Expo 42

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - sdk 42 testing

- What is planned to be done until the next scrum meeting?

  - more of the above

- What are the hurdles?

  - finding and diagnosing the most critical issues before upgrading to sdk 42

Carlos Neira:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Look fo issues

- What is planned to be done until the next scrum meeting?

  - Submit work

- What are the hurdles?

  - communication

Eric Vilella:

- How many hours did I work since the last meeting?

  - 3 Hours

- What was done since the last scrum meeting?

  - Preparing for the review and retrospective meeting

- What is planned to be done until the next scrum meeting?

  - Getting issues prepared for the next sprint planning meeting

- What are the hurdles?

  - There may be a lack of issues, or they may be too challenging to start with.

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.5 hours

- What was done since the last scrum meeting?

  - I continued learning React.

- What is planned to be done until the next scrum meeting?

  - Finishing up the next issue.

- What are the hurdles?

  - Still learning React.

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on the issue that was assigned to me

- What is planned to be done until the next scrum meeting?

  - To finish up issue 2

- What are the hurdles?

  - Learning more things about node

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Switched to upgradeExpo42 branch to test out the expo42 version of the app and find issues..

- What is planned to be done until the next scrum meeting?

  - Open up a new issue on github relating to one of the bugs found on the expo42 version.

- What are the hurdles?

  - The app crashes immediately. There’s nothing to really test out on the app.

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on the password checker assignment. Was able to get the strength to be calculated but had problems with properly displaying it.

- What is planned to be done until the next scrum meeting?

  - Complete the password checker assignment and create the pull request

- What are the hurdles?

  - Lack of experience with React makes the assignment difficult

Sprint 1 Review Meeting Minutes

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 10:30 PM

End time: 11:05 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story 1: Welcome Fall 2021

- Installing Expo and running the app.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Fall Planning meeting.

- User Story 2: Password Strength Checker

- Creating text that indicates the strength of a password based on multiple factors.

- How this should be reflected on the user story definition in Mingle:

  - The welcome task needed to be completed beforehand, and by the time everyone had it finished, there was not enough time to complete this issue..

- User Story 3: Upgrade to Expo 42.

- Test the app with Expo 42 and fix any issues that arise.

- How this should be reflected on the user story definition in Mingle

  - By upgrading to Expo 42, we will be able to better develop and test the app therefore providing a better user experience.

  - The new students needed to be caught up with React before they could start testing the app on Expo 42 properly.

Sprint 1 Retrospective Meeting Minutes

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 10:30 PM

End time: 11:05 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Since this was the first sprint, we didn’t have any prior sprints to examine to determine the team’s velocity, and we had to take a guess based on the current user stories. We will do better on the estimation next time, since we have more data.

- Did we do a good job estimating the points (time required) for each user story?

  - For the time needed on the few stories we had, we were fairly accurate in the estimation.

- Did each team member work as scheduled?

  - For the first sprint, every team member worked on the stories that were scheduled in a timely manner.

What went right?

- Technical meeting and review

- Open communication across the team and platforms

- Ready access to required project resources for the user stories.

How to address the issues in the next sprint?

- How to improve the process?

  - Better estimation of story points for the user stories assigned.

- How to improve the product?

  - For these sprints, we are going to be testing the app on Expo 42, the latest version of testing software, and create issues that will be solved in future sprints, eventually resulting in a smooth upgrade.

Sprint 2

Sprint 2 Planning Meeting Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 10:30 PM

End time: 10:55 PM

After discussion, the velocity of the team was estimated to be 6, based on the last sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Password Strength Checker.

- Creating text that indicates the strength of a password based on multiple factors.

- 4 Story Points.

- User Story 2: window.navigator.geolocation.getCurrentPosition is not available

  - Fix the error that appears when starting the app.

  - 3 Story Points

- User Story 3: Information in WIC Feeding section is a clickable when it shouldn’t be.

  - Make the buttons in this sections unclickable

  - 2 Story Points

- User Story 4:  Upgrade to Expo 42.

  - Test the app with Expo 42 and fix any issues that arise.

  - 6 Story Points.

The team members indicated their willingness to work on the following user stories.

- Estephany Sanchez Criado

- User Story 2: window.navigator.geolocation.getCurrentPosition is not available

- User Story 4:  Upgrade to Expo 42.

- Oscar Sanchez

- User Story 1: Password Strength Checker

- User Story 3: Information in WIC Feeding section is a clickable when it shouldn’t be.

- User Story 4: Upgrade to Expo 42

- Juan Pablo Arenas Grayeb

- User Story 2: window.navigator.geolocation.getCurrentPosition is not available

- User Story 4:  Upgrade to Expo 42.

- Carlos Neira

- User Story 1: Password Strength Checker

- User Story 4: Upgrade 42

- Eric Vilella

- User Story 4: Upgrade to Expo 42

- Anael Ais

- User Story 4: Upgrade to Expo 42

- User Story 1: Password Strength Checker

- Gabner Jean Louis

- User Story 1: Password Strength Checker

- User Story 4: Upgrade to Expo 42

- Julian Lopez

- User Story 1: Password Strength Checker

- User Story 4: Upgrade to Expo42

- Lisabeth Roche

- User Story 1: Password Strength Checker

- User Story 3: Information in WIC Feeding section is a clickable when it shouldn’t be.

- User Story 4:  Upgrade to Expo 42.

Daily Scrum Meeting 1 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 10:30 PM

End time:  10:55 PM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - A new issue generated after testing out SDK 42 branch was created to complete that task.

- What is planned to be done until the next scrum meeting?

  - Solving the new issues created after testing out SDK 42 branch and any other new issues.

- What are the hurdles?

  - No hurdles.

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Testing out the SDK 42 branch for issues.

- What is planned to be done until the next scrum meeting?

  - Continued SDK 42 branch testing, start work on password checker

- What are the hurdles?

  - Finding new issues to fix

  - Knowledge of git and the react environment

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Sdk 42 testing

- What is planned to be done until the next scrum meeting?

  - Continued testing and password checker for the capstone 1 students

- What are the hurdles?

  - N/A

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Sdk 42

- What is planned to be done until the next scrum meeting?

Finish SDK 42

- What are the hurdles?

  - Solo

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Testing Expo 42 branch for new issues

- What is planned to be done until the next scrum meeting?

  - Helping get the password issue open, trying to open more issues

- What are the hurdles?

  - I don’t have that much control over issues that aren’t my own.

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.5 hours

- What was done since the last scrum meeting?

  - Learning react and finding issues with app

- What is planned to be done until the next scrum meeting?

  - I plan to do some testing with the SDK 42.

- What are the hurdles?

  - Getting through the common issues.

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Working on github and issues

- What is planned to be done until the next scrum meeting?

  - To continue to solve ongoing issues

- What are the hurdles?

  - To do the password checker once it is assign

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Opened expo42 app. Found an issue, and found a fix for it. Uploaded the issue to github, along with the steps to fix the issue.

- What is planned to be done until the next scrum meeting?

  - Start on the password checker task.

- What are the hurdles?

  - The task has not been assigned on Github

  - Minimal knowledge in React.

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued resolving password checker assignment.

- What is planned to be done until the next scrum meeting?

  - Finish the password checker assignment and push onto Github once the issue is reopened.

- What are the hurdles?

  - Password checker assignment hasn’t been put onto Github. React is hard

Daily Scrum Meeting 2 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 10:30 PM

End time:  10:45 PM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on the user story to finish the upgrading to Expo 42 and also working on making available the window.navigator.geolocation.getCurrentPosition.

- What is planned to be done until the next scrum meeting?

  - Keep working on both user stories.

- What are the hurdles?

  - Some technical issues with my personal computer but they were solved.

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Worked on upgrading Expo 42

- What is planned to be done until the next scrum meeting?

  - Continued identification of issues in upgrading to Expo 42

- What are the hurdles?

  - Understanding the React environment

  - Identification of Issues

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on upgrading Expo 42

- What is planned to be done until the next scrum meeting?

  - Continue working on Expo 42

- What are the hurdles?

  - Reporting issues and fixing them

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Expo 42

- What is planned to be done until the next scrum meeting?

  - Finish started task

- What are the hurdles?

  - N/A

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Just checking over the new branch on expo

- What is planned to be done until the next scrum meeting?

  - Getting GitHub more organized, opening more issues

- What are the hurdles?

  - Not many, just finding issues that require unique solutions

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.5 hours

- What was done since the last scrum meeting?

  - Going over assigned problems.

- What is planned to be done until the next scrum meeting?

  - Trying to complete the assigned problem

- What are the hurdles?

  - Continuing to solve the issues assigned

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Attend a sprint planning meeting and assigned tasks

- What is planned to be done until the next scrum meeting?

  - To finish up the assigned tasks

- What are the hurdles?

  - Strengthening the password checker

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Testing out something Ed mentioned about the Expo42 issue i posted.

- What is planned to be done until the next scrum meeting?

  - Work on password checker task.

- What are the hurdles?

  - Same hurdles as last time.

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Completed password checker assignment for the most part.

- What is planned to be done until the next scrum meeting?

  - Add translation support to password checker and open pull request.

- What are the hurdles?

  - Password checker issue has not been reopened on Github.

Daily Scrum Meeting 3 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 10:30 PM

End time: 10:50 PM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on making available the window.navigator.geolocation.getCurrentPosition.

- What is planned to be done until the next scrum meeting?

  - Keep working on making window.navigator.geolocation.getCurrentPosition available and upgrading to Expo 42 .

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Worked on learning the react environment.

- What is planned to be done until the next scrum meeting?

  - Working on the password strength checker

- What are the hurdles?

  - The React environment

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Sdk 42 testing

- What is planned to be done until the next scrum meeting?

  - More sdk 42 testing

- What are the hurdles?

  - N/A

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Git Problem

- What is planned to be done until the next scrum meeting?

  - Figure out meeting

- What are the hurdles?

  - 9 am

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Testing expo, fixing scheduling meetings

- What is planned to be done until the next scrum meeting?

  - Testing out a new scrum meeting time

- What are the hurdles?

  - Its earlier than usual

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hours

- What was done since the last scrum meeting?

  - Learning react and finding/testing issues with app.

- What is planned to be done until the next scrum meeting?

  - Hopefully completing next task (#2)

- What are the hurdles?

  - Getting through the common issues

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1.5

- What was done since the last scrum meeting?

  - Working on finding issues

- What is planned to be done until the next scrum meeting?

  - To finish expo 42

- What are the hurdles?

  - To work on password strength checker

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked at previous entries for the password checker task to get an idea of how to do it since the task has not been uploaded to the github yet.

- What is planned to be done until the next scrum meeting?

  - Work on password checker and/or post another issue for the expo42 task.

- What are the hurdles?

  - Same hurdles as before.

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Troubleshooting issues with committing my solution to the password checker assignment.

- What is planned to be done until the next scrum meeting?

  - Create a pull request for the password checker assignment if it is opened.

- What are the hurdles?

  - Issue hasn’t been opened on Github.

Daily Scrum Meeting 4 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:15 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on making available the window.navigator.geolocation.getCurrentPosition.

- What is planned to be done until the next scrum meeting?

  - Keep working on making window.navigator.geolocation.getCurrentPosition available and upgrading to Expo 42 .

- What are the hurdles?

  - Not really.

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Learning more about the react environment

- What is planned to be done until the next scrum meeting?

  - Work on the password strength checker

- What are the hurdles?

  - The react environment

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - SDK 42 testing and Github issues

- What is planned to be done until the next scrum meeting?

  - More of the same

- What are the hurdles?

  - Cap1 students issues with password checker, all students issues with SDK 42

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Coding

- What is planned to be done until the next scrum meeting?

  - Talk with Eduardo

- What are the hurdles?

  - Git

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Setting up the new meeting time

- What is planned to be done until the next scrum meeting?

  - Testing Expo 42, creating a new issue for it

- What are the hurdles?

  - Making a unique issue that is easy to solve for Capstone I

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hours

- What was done since the last scrum meeting?

  - Learning react and finding/testing issues with app.

- What is planned to be done until the next scrum meeting?

  - Hopefully completing next task (#2)

- What are the hurdles?

  - Getting through the common issues

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Working on expo 42

- What is planned to be done until the next scrum meeting?

  - To complete expo 42 and password checker

- What are the hurdles?

  - To find other issues besides password checker

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Try to finish password checker

- What is planned to be done until the next scrum meeting?

  - Finished password checker

- What are the hurdles?

  - Meeting with team

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Rescheduled daily scrum time so it works better for other people

- What is planned to be done until the next scrum meeting?

  - Start looking at next issue on user story list

- What are the hurdles?

  - Conflicting schedules

Daily Scrum Meeting 5 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:20 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on upgrading to Expo 42 and creating issues generated for the upgrade.

- What is planned to be done until the next scrum meeting?

  - Keep working on it and on any other new issue.

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Identified and submitted a new issue regarding the expo 42 upgrade

- What is planned to be done until the next scrum meeting?

  - Begin working on the password strength checker

- What are the hurdles?

  - The React environment

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - SDK 42 testing

- What is planned to be done until the next scrum meeting?

  - Continued SDK 42 testing and issue posting

- What are the hurdles?

  - Finding new issues

Carlos Neira:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Working on the password strength checker

- What is planned to be done until the next scrum meeting?

  - Continued work on the password strength checker

- What are the hurdles?

  - Meeting time

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Testing Expo 42, finding new issues to put

- What is planned to be done until the next scrum meeting?

  - Getting many of the issues posted to GitHub

- What are the hurdles?

  - Prioritizing the expo 42 issues over the regular ones

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hours

- What was done since the last scrum meeting?

  - I continued to learn more react and worked on task #2

- What is planned to be done until the next scrum meeting?

  - Finishing up the next issue

- What are the hurdles?

  - Still learning react

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1.5 hours

- What was done since the last scrum meeting?

  - Completed Expo 42

- What is planned to be done until the next scrum meeting?

  - To finish the password strength checker

- What are the hurdles?

  - To find other issues regarding the app

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Testing the Upgrade to Expo 42

- What is planned to be done until the next scrum meeting?

  - Work on password strength checker

- What are the hurdles?

  - Understanding react

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Adding translation functionality to my password checker

- What is planned to be done until the next scrum meeting?

  - Start working on another issue

- What are the hurdles?

  - Password checker still not opened on Github

Sprint 2 Backlog Grooming Meeting Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 10:30 PM

End time: 10:50 PM

The following user stories were created/discussed/refined/prioritized.

- User Story 1: Password Strength Checker. (discussed)

  - Creating text that indicates the strength of a password based on multiple factors.

  - 4 Story Points

  - Some Capstone I students have completed this story, others are working hard on it.

- User Story 2: window.navigator.geolocation.getCurrentPosition is not available (discussed)

  - Fix the error that appears when starting the app.

  - 3 Story Points

  - Needs to be taken a look at.

- User Story 3: Information in WIC Feeding section is a clickable when it shouldn’t be. (discussed)

  - Make the buttons in this sections unclickable

  - 2 Story Points

  - Work has been started on fixing the issue, research has been conducted.

- User Story 4:  Upgrade to Expo 42.

  - Test the app with Expo 42 and fix any issues that arise.

  - 6 Story Points.

  - Testing continues, issues are being added to make the version stable.

Additionally, the team was instructed by the product owner to focus on finding our own issues and adding them to the GitHub repository individually, aside from the user stories posted here.

Daily Scrum Meeting 6 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Lisabeth Roche.

Start time: 10:30 PM

End time: 10:50 PM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on making available the window.navigator.geolocation.getCurrentPosition and on upgrading to Expo 42.

- What is planned to be done until the next scrum meeting?

  - Keep working on it and on any other new issue.

- What are the hurdles?

  - Not really

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 3 Hours

- What was done since the last scrum meeting?

  - Completion of the password checker

- What is planned to be done until the next scrum meeting?

  - Finding more issues in upgrading to Expo 42

- What are the hurdles?

  - Understanding the React environment

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - SDK 42 Testing and User Story

- What is planned to be done until the next scrum meeting?

  - More of the same

- What are the hurdles?

  - N/A

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Working on password checker

- What is planned to be done until the next scrum meeting?

  - Finish password checker

- What are the hurdles?

  - Remote

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Getting issues ready for the backlog

- What is planned to be done until the next scrum meeting?

  - Just more testing of expo

- What are the hurdles?

  - Getting simple issues that can be completed within a week

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hours

- What was done since the last scrum meeting?

  - upgrading to Expo 42 and finding issues

- What is planned to be done until the next scrum meeting?

  - Hopefully finding more issues.

- What are the hurdles?

  - Understanding git commands, becoming more efficient

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Upgrading to Expo 42

- What is planned to be done until the next scrum meeting?

  - Complete new tasks and find new issues

- What are the hurdles?

  - Finding new issues regarding the app

Julian Lopez:

- Absent

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Started working on the Medicaid items clickable issue

- What is planned to be done until the next scrum meeting?

  - Continue working on issue mentioned above, hopefully complete it

- What are the hurdles?

  - Password checker assignment still not up on Github

Daily Scrum Meeting 7 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:15 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on making available the window.navigator.geolocation.getCurrentPosition and on upgrading to Expo 42.

- What is planned to be done until the next scrum meeting?

  - Keep working on it .

- What are the hurdles?

  - Not really.

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Finding new issues with the Expo 42 Upgrade

- What is planned to be done until the next scrum meeting?

  - Continue finding more issues with the upgrade

- What are the hurdles?

  - Identifying issues with the Expo 42 upgrade

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - SDK 42 Testing and User Stories

- What is planned to be done until the next scrum meeting?

  - User Story wrapup

- What are the hurdles?

  - N/A

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Password

- What is planned to be done until the next scrum meeting?

  - Meet with eduardo

- What are the hurdles?

  - Remote

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Preparing the time for the technical meeting.

- What is planned to be done until the next scrum meeting?

  - Posting new issues on GitHub.

- What are the hurdles?

  - Prioritizing posting simpler issues for now.

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hours

- What was done since the last scrum meeting?

  - Finding issues with expo 42

- What is planned to be done until the next scrum meeting?

  - Getting time for technical meeting

- What are the hurdles?

  - Understanding git commands, becoming more efficient

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Working on password checker

- What is planned to be done until the next scrum meeting?

  - To finish password checker

- What are the hurdles?

  - To finish other issues

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Testing out Expo42 branch again to post another issue to the Github

- What is planned to be done until the next scrum meeting?

  - Post another issue regarding upgrade to expo42 and work on password strength checker task.

- What are the hurdles?

  - Making sure the issue has not already been posted//Learning react.

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked at the clickable items issue

- What is planned to be done until the next scrum meeting?

  - Work on the clickable items issue

- What are the hurdles?

  - Technical meeting needs to be scheduled

Daily Scrum Meeting 8 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:15 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Completed the issue window.navigator.geolocation.getCurrentPosition and continued working on upgrading to Expo 42.

- What is planned to be done until the next scrum meeting?

  - Keep working on upgrading to Expo 42.

- What are the hurdles?

  - Not really.

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Testing the Expo 42 Upgrade

- What is planned to be done until the next scrum meeting?

  - Continued Expo 42 testing

- What are the hurdles?

  - Finding issues with the upgrade

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - SDK 42 Testing and User Story

- What is planned to be done until the next scrum meeting?

  - User Story completion

- What are the hurdles?

  - N/A

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Talked with team

- What is planned to be done until the next scrum meeting?

  - Figure out what todo next

- What are the hurdles?

  - Remote

Eric Vilella:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Opening up the password checker issue, adding others

- What is planned to be done until the next scrum meeting?

  - Everyone creating pull requests

- What are the hurdles?

  - Everyone must use the proper format

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hours

- What was done since the last scrum meeting?

  - Finding issues with expo 42 and password checker issue was open

- What is planned to be done until the next scrum meeting?

  - Getting time for technical meeting

- What are the hurdles?

  - Understanding git commands, becoming more efficient

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Working on the password checker

- What is planned to be done until the next scrum meeting?

  - To finish the password checker

- What are the hurdles?

  - Finding issues regarding expo 42

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Tested expo42 again, found an issue that has already been opened and closed in the past. Read the contents of the Password Strength Checker task

- What is planned to be done until the next scrum meeting?

  - Complete password strength checker task

- What are the hurdles?

  - React

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Uploaded a finished feeding clickable buttons solutions onto Github

- What is planned to be done until the next scrum meeting?

  - Polish solution mentioned above with feedback given by Eduardo

- What are the hurdles?

  - Trying to make solutions as clean as possible

Daily Scrum Meeting 9 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:15 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours.

- What was done since the last scrum meeting?

  - Continued working on upgrading to Expo 42.

- What is planned to be done until the next scrum meeting?

  - Keep working on it.

- What are the hurdles?

  - ​​N/A.

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - user story

- What is planned to be done until the next scrum meeting?

  - finish up user story and send pull request

- What are the hurdles?

  - N/A

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - SDK 42 Testing and User Story

- What is planned to be done until the next scrum meeting?

  - User Story completion

- What are the hurdles?

  - N/A

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - coding

- What is planned to be done until the next scrum meeting?

  - Finish part

- What are the hurdles?

  - NA

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Looking at other issues on GitHub and testing solutions

- What is planned to be done until the next scrum meeting?

  - Getting more reviewees on issues

- What are the hurdles?

  - Testing must be thorough.

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hours

- What was done since the last scrum meeting?

  - We were able to get a rough time for the technical meeting.

- What is planned to be done until the next scrum meeting?

  - Working on password checker.

- What are the hurdles?

  - Git, react, and Expo 42

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Working on github

- What is planned to be done until the next scrum meeting?

  - To work on other issues

- What are the hurdles?

  - Expo 42

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Merged upgradeExpo42 branch with Development branch to move over some changes that fixed an issue I found when testing Expo42.

- What is planned to be done until the next scrum meeting?

  - Work on the password strength checker task. Review pull requests that have been made by teammates.

- What are the hurdles?

  - n/a

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Created pull request for my pw strength checker and added another commit to my feeding buttons solution

- What is planned to be done until the next scrum meeting?

  - Test for new issues on Expo 42

- What are the hurdles?

  - Not getting reviews on my pull requests

Daily Scrum Meeting 10 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:25 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued working on upgrading to Expo 42.

- What is planned to be done until the next scrum meeting?

  - Keep working on it and on any new issue.

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Continued Expo 42 testing

- What is planned to be done until the next scrum meeting?

  - Further Expo 42 Testing

- What are the hurdles?

  - Understanding the Git and React environments

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - SDK 42 and User Stories

- What is planned to be done until the next scrum meeting?

  - More of the above

- What are the hurdles?

  - N/A

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finish part

- What is planned to be done until the next scrum meeting?

  - Assign next

- What are the hurdles?

  - NA

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Getting reviews for pull requests

- What is planned to be done until the next scrum meeting?

  - Setting up the recording for the next tech meeting

- What are the hurdles?

  - It takes a while for the recording to process and post online

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hours

- What was done since the last scrum meeting?

  - Finding issues and password checker.

- What is planned to be done until the next scrum meeting?

  - Working on password checker.

- What are the hurdles?

  - Learning and working with Git, react, and Expo 42.

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - password checker

- What is planned to be done until the next scrum meeting?

  - to complete my next task

- What are the hurdles?

  - solving issues in expo 42

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked a bit on password checker, tried to review one of the pull requests, but ran into a couple problems

- What is planned to be done until the next scrum meeting?

  - Finish password checker and/or review pull requests

- What are the hurdles?

  - Figuring out issues with git when reviewing others’ pull requests

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Tested for issues on expo 42

- What is planned to be done until the next scrum meeting?

  - Have my pull request reviewed and closed

- What are the hurdles?

  - Cannot attend technical meeting tomorrow

Sprint 2 Review Meeting Minutes

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:25 AM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story 1: Password Strength Checker.

  - Creating text that indicates the strength of a password based on multiple factors.

  - 4 Story Points

- User Story 2: window.navigator.geolocation.getCurrentPosition is not available

  - Fix the error that appears when starting the app.

  - 3 Story Points

- User Story 3: Information in WIC Feeding section is a clickable when it shouldn’t be.

  - Make the buttons in this sections unclickable

  - 2 Story Points

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- User Story 4:  Upgrade to Expo 42.

  - Test the app with Expo 42 and fix any issues that arise.

  - 6 Story Points.

How this should be reflected on the user story definition in Mingle

- By upgrading to Expo 42, we will be able to better develop and test the app therefore providing a better user experience.

- This is an ongoing issue that may take several sprints, as we are continuously posting new issues we find on Expo42 and taking them on each sprint. Therefore, even though the user story is not completed, we are making progress on it.

- Users seem to have varying experiences when testing out the upgradeExpo42 branch, meaning some users seem to have more issues than others.

Sprint 2 Retrospective Meeting Minutes

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:25 AM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - We did a better job than last time at estimating this sprint’s velocity, but this time we underestimated, due to there being more issues to work on this time around, therefore more story points to go around.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, generally every user story had the appropriate amount of points assigned to it.

- Did each team member work as scheduled?

  - .There could be some improvement in later sprints, but everyone did good with sticking with the schedule

What went right?

- We made headway on the upgrade to expo 42 issue, and the Capstone I students are now fully familiarized with React and the main issues.

How to address the issues in the next sprint?

- How to improve the process?

  - Standardizing meeting times completely for next sprint and beyond would significantly increase the productivity and efficiency  of group Scrum meetings.

- How to improve the product?

  - Start enforcing putting up some issues every sprint so we have more things to fix next sprint.

Sprint 3

Sprint 3 Planning Meeting Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:25 AM

After discussion, the velocity of the team was estimated to be 8, based on the last 2 sprints.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1:  Upgrade to Expo 42.

  - Test the app with Expo 42 and fix any issues that arise.

  - 6 Story Points.

- User Story 2:  Picker library is deprecated

  - The “Picker” library had deprecated, it needs to be updated

  - 2 Story Points.

- User Story 3: window.navigator.geolocation.getCurrentPosition needs testing

  - The primary issue seems to have been fixed, but testing is required

  - 3 Story Points

The team members indicated their willingness to work on the following user stories.

- Estephany Sanchez Criado

- User Story 1:  Upgrade to Expo 42.

- User Story 3: window.navigator.geolocation.getCurrentPosition needs testing

- Oscar Sanchez

- User Story 1: Upgrade to Expo 42

- User Story 3: window.navigator.geolocation.getCurrentPosition needs testing

- Juan Pablo Arenas Grayeb

- User Story 1: Upgrade to Expo 42

- Carlos Neira

- User Story 1: Upgrade to Expo 42

- User Story 3: window.navigator.geolocation.getCurrentPosition needs testing

- Eric Vilella

- User Story 1. Upgrade to Expo 42

- User Story 3 window.navigator.geolocation.getCurrentPosition needs testing,

- Anael Ais

- User Story 1: Upgrade to Expo 42

- Gabner Jean Louis

- User Story 1: Upgrade to Expo42.

- User Story 2: Picker Library is deprecated

- Julian Lopez

- User Story 1: Upgrade to Expo42.

- User Story 2: Picker Library is deprecated

- Lisabeth Roche

- User Story 1: Upgrade to expo 42

- User Story 2: Picker Library is deprecated

Daily Scrum Meeting 1 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:25 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Watched the recording of the technical meeting and tested the upgrade Expo42 branch after changes.

- What is planned to be done until the next scrum meeting?

  - Keep testing the app and identify any problems to create new issues in GitHub.

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Identifying issues in the Expo 42 upgrade

- What is planned to be done until the next scrum meeting?

  - Continued work on Expo 42

- What are the hurdles?

  - Completing the Expo 42 upgrade

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Testing Expo 42, trying to find issues

- What is planned to be done until the next scrum meeting?

  - Getting ready to deploy Expo 42

- What are the hurdles?

  - Any issues that show up need fixing

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learn new technologies

- What is planned to be done until the next scrum meeting?

  - Keep coding

- What are the hurdles?

  - Weekend meetings

Eric Vilella:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Hosting and recording the technical meeting

- What is planned to be done until the next scrum meeting?

  - Getting more issues to put on GitHub

- What are the hurdles?

  - Expo 42 is nearing release, much less issues to find.

Anael Ais:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Looked at the issues in the Expo 42 upgrade

- What is planned to be done until the next scrum meeting?

  - Continue to test and find issues with the Expo 42 upgrade

- What are the hurdles?

  - Understanding the React and Git environments

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - working on Expo 42

- What is planned to be done until the next scrum meeting?

  - To complete expo 42

- What are the hurdles?

  - Solve other issues that may occur in expo 42

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1:30

- What was done since the last scrum meeting?

  - Attended the technical meeting, tested out pull request #343 and left comments on a possible fix to an ongoing problem. Also, posted a new issue.

- What is planned to be done until the next scrum meeting?

  - Work towards completing the password checker.

- What are the hurdles?

  - No hurdles at the moment.

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Watch the recording for the technical meeting

- What is planned to be done until the next scrum meeting?

  - Fix more issues to complete Expo 42

- What are the hurdles?

  - Need to open more issues

Daily Scrum Meeting 2 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:15 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Testing the upgrade Expo42 branch after changes and also testing if window.navigator.geolocation.getCurrentPosition changes are working correctly.

- What is planned to be done until the next scrum meeting?

  - Keep testing the app and identify any problems to create new issues in GitHub.

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Looked over the listed Expo42 issues and continued testing.

- What is planned to be done until the next scrum meeting?

  - Testing the window.navigator.geolocation.getCurrentPosition issue.

- What are the hurdles?

  - N/A

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - SDK 42 Testing

- What is planned to be done until the next scrum meeting?

  - Testing and issues

- What are the hurdles?

  - N/A

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learn new technologies

- What is planned to be done until the next scrum meeting?

  - Keep coding

- What are the hurdles?

  - meetings

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Testing Expo 42 for release

- What is planned to be done until the next scrum meeting?

  - Updating deprecated imports

- What are the hurdles?

  - It is difficult to see what is deprecated if it doesn’t throw an error

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hours

- What was done since the last scrum meeting?

  - Finding issue in Expo 42

- What is planned to be done until the next scrum meeting?

  - Watching the technical video I missed

- What are the hurdles?

  - Understanding the React and Git environments

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Working on expo 42

- What is planned to be done until the next scrum meeting?

  - To finish expo 42

- What are the hurdles?

  - To upgrade to sdk

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1.5

- What was done since the last scrum meeting?

  - Re-review pull request 343. Helped fix the issue.

- What is planned to be done until the next scrum meeting?

  - Finally get to finishing PW checker

- What are the hurdles?

  - n/a

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Wrapping up the issue having to do with clickable buttons

- What is planned to be done until the next scrum meeting?

  - Begin working on picker library issue

- What are the hurdles?

  - N/A

Daily Scrum Meeting 3 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:15 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Testing the upgraded Expo42 branch and identifying bugs.

- What is planned to be done until the next scrum meeting?

  - Keep testing the app and identify any problems to create new issues in GitHub.

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Tested PR #343 and the window.navigator.geolocation.getCurrentPosition

- What is planned to be done until the next scrum meeting?

Further testing of the Expo 42 upgrade to get it ready to launch

- What are the hurdles?

  - Finishing the Expo 42 upgrade

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - SDK 42 testing and Github issues

- What is planned to be done until the next scrum meeting?

  - Test until ready to deploy

- What are the hurdles?

  - N/A

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Code

- What is planned to be done until the next scrum meeting?

Meet with team

- What are the hurdles?

- NA

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Running the Expo 42 branch looking for issues

- What is planned to be done until the next scrum meeting?

  - Solving any issues that may arise

- What are the hurdles?

  - There are far less issues to find for Expo 42

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hours

- What was done since the last scrum meeting?

  - Finding and testing issue for Expo 42

- What is planned to be done until the next scrum meeting?

  - Testing Expo 42

- What are the hurdles?

  - n/a

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Continued working on Expo 42

- What is planned to be done until the next scrum meeting?

  - Finish testing Expo 42

- What are the hurdles?

  - Upgrading the SDK properly

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Tested upgradeExpo42 to see the changes Eduardo made over the weekend. Also helped Oscar review PR #343, and test upgradeExpo42 branch.

- What is planned to be done until the next scrum meeting?

  - Do the PW checker task already // Work on Issue #327

- What are the hurdles?

  - none

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Started working on picker library issue

- What is planned to be done until the next scrum meeting?

  - Hopefully complete picker library issue

- What are the hurdles?

  - Need to read more documentation

Daily Scrum Meeting 4 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:15 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Testing the upgradeExpo42 branch for bugs.

- What is planned to be done until the next scrum meeting?

  - Keep testing the app and identify any problems to create new issues in GitHub.

- What are the hurdles?

  - None

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Overviewed listed Expo 42 Issues

- What is planned to be done until the next scrum meeting?

  - Continued testing of the Expo 42 app to finalize it

- What are the hurdles?

  - N/A

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - SDK 42 Testing and Github issues

- What is planned to be done until the next scrum meeting?

  - more of the above and getting ready for android deployment

- What are the hurdles?

  - N/A

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Update GitHub

- What is planned to be done until the next scrum meeting?

  - Code

- What are the hurdles?

  - NA

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Finding any remaining issues in Expo 42

- What is planned to be done until the next scrum meeting?

  - Preparing to make Expo 42 the development branch

- What are the hurdles?

  - Making sure everyone can run it successfully with little issue

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hours

- What was done since the last scrum meeting?

  - Testing Expo42, Finding issues

- What is planned to be done until the next scrum meeting?

  - Solving any issues that may arise

- What are the hurdles?

  - There are far less issues to find for Expo 42

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Working in github

- What is planned to be done until the next scrum meeting?

  - To finish expo 42 branch

- What are the hurdles?

  - Merging the branch

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Work on issue #327

- What is planned to be done until the next scrum meeting?

  - Work on issue #327

- What are the hurdles?

  - Waiting on issue #325 to get merged. Going to contact Eduardo to ask if it is fine to do so.

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Solving picker library issue

- What is planned to be done until the next scrum meeting?

  - Have said issue completed and committed onto GitHub

- What are the hurdles?

  - N/A

Daily Scrum Meeting 5 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:20 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on testing changes done to fix window.navigator.geolocation.getCurrentPosition issue.

- What is planned to be done until the next scrum meeting?

  - Keep working on upgrading to Expo 42.

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Testing the Expo 42 Upgrade

- What is planned to be done until the next scrum meeting?

  - Continued Expo 42 testing

- What are the hurdles?

  - N/A

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - SDK 42 testing

- What is planned to be done until the next scrum meeting?

  - Prepare to deploy to Android/iOS

- What are the hurdles?

  - N/A

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finishing testing expo 42

- What is planned to be done until the next scrum meeting?

  - Working on development issues

- What are the hurdles?

  - N/A

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Getting reviewers for the picker library

- What is planned to be done until the next scrum meeting?

  - Merging Expo 42 branch to development

- What are the hurdles?

  - MAking sure the merge causes no issues

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hours

- What was done since the last scrum meeting?

  - Testing Expo 42

- What is planned to be done until the next scrum meeting?

  - update/merge branch

- What are the hurdles?

  - Learning how to update/merge branch

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Testing expo 42

- What is planned to be done until the next scrum meeting?

  - the picker issue

- What are the hurdles?

  - upgrading to sdk

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on issue #327

- What is planned to be done until the next scrum meeting?

  - Work on issue #327, Review PR #351

- What are the hurdles?

  - None

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on picker library issue

- What is planned to be done until the next scrum meeting?

  - Have the pull request tested on

- What are the hurdles?

  - N/A

Daily Scrum Meeting 6 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:20 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

- Testing the new development branch after merging the expo42 branch to find any errors.

- What is planned to be done until the next scrum meeting?

  - Keep testing the branch and working on any new issues.

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Reviewing the merges pushed to development

- What is planned to be done until the next scrum meeting?

  - Finding any issues with the recent merges

- What are the hurdles?

  - Identifying issues with the recent merges

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - SDK42 merge

- What is planned to be done until the next scrum meeting?

  - Cleanup sdk42 if needed and work on github issues

- What are the hurdles?

  - n/a

Carlos Neira:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looking through merges

- What is planned to be done until the next scrum meeting?

  - Work on code

- What are the hurdles?

  - NA

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Merging Expo 42 to development

- What is planned to be done until the next scrum meeting?

  - Start on issues related to development

- What are the hurdles?

  - We need issues that can be completed within a week

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hours

- What was done since the last scrum meeting?

  - The expo 42 branch was merged

- What is planned to be done until the next scrum meeting?

  - Deploying to android and Ios

- What are the hurdles?

  - Sleep and Exams

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Picker

- What is planned to be done until the next scrum meeting?

  - new task

- What are the hurdles?

  - completing all tasks

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Reviewed PR 351. Closed Issue #327, Replaced it with Issue #354

- What is planned to be done until the next scrum meeting?

  - Work on one of the Issues on the Github

- What are the hurdles?

  - none

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Merge picker library fix and expo 42 upgrade into development branch

- What is planned to be done until the next scrum meeting?

  - Deploy app to android

- What are the hurdles?

  - Need to test for more issues

Sprint 3 Backlog Grooming Meeting Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:20 AM

The following user stories were created/discussed/refined/prioritized.

- User Story 1:  Upgrade to Expo 42 (Completed)

  - The development branch has been upgraded to Expo 42.

  - 6 Story Points.

- User Story 2:  Picker library is deprecated (Completed)

  - The Picker library has been updated.

  - 2 Story Points.

- User Story 3: window.navigator.geolocation.getCurrentPosition needs testing (Completed)

  - This works without any issue.

  - 3 Story Points

- User Story 4: Finish the deploy to IOS Readme (Created)

  - Readme on GitHub is missing instructions for deploying to IOS, needs to be written up and added.

  - 2 Story Points

- User Story 5: Website button in WIC and Medicaid locations lead nowhere (Created)

  - WIC or Medicaid, in the Locations section, button is clicked for any given location, it redirects to an invalid website.

  - 2 Story Points

- User Story 6:Clicking pins multiple times in WIC and Medicaid location section causes an error (Created)

  - Clicking on a pin when already in a clinic’s menu causes a crash, when it should do nothing.

  - 2 Story Points

Daily Scrum Meeting 7 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:15 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Check the new issues on GitHub.

- What is planned to be done until the next scrum meeting?

  - Start working on those new issues.

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Reviewed the recent merges to development

- What is planned to be done until the next scrum meeting?

  - Testing of the pushed merges

- What are the hurdles?

  - Understanding differences across phone operating systems

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Github issues

- What is planned to be done until the next scrum meeting?

  - Github issues and SDK42 bug cleanup

- What are the hurdles?

  - Incompatibilities with specific phones, screen sizes, OS versions, etc.

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked at merges

- What is planned to be done until the next scrum meeting?

  - Talk about new PR

- What are the hurdles?

  - NA

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Looked over new issues on the github

- What is planned to be done until the next scrum meeting?

  - Work on the easier issues

- What are the hurdles?

  - There is other work for other classes that I need to do ASAP

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hours

- What was done since the last scrum meeting?

  - Selecting and resolving issues.

- What is planned to be done until the next scrum meeting?

  - Resolving another task.

- What are the hurdles?

  - We need to find more issues soon.

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - backlog meeting

- What is planned to be done until the next scrum meeting?

  - finishing new tasks

- What are the hurdles?

  - finding new issues

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Fixed a quick variable issue and posted a pull request that got merged by Ed.

- What is planned to be done until the next scrum meeting?

  - Look at some other issues

- What are the hurdles?

  - none

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Test for issues on recent merge

- What is planned to be done until the next scrum meeting?

  - Get started on one of the new stories

- What are the hurdles?

  - N/A

Daily Scrum Meeting 8 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:15 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Check the new issues on GitHub.

- What is planned to be done until the next scrum meeting?

  - Working on new issues.

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Testing the development branch

- What is planned to be done until the next scrum meeting?

  - Working on issue #324

- What are the hurdles?

  - N/A

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Github Issues

- What is planned to be done until the next scrum meeting?

  - Finishing issues, sdk42 cleanup

- What are the hurdles?

  - N/A

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Planned this sprint

- What is planned to be done until the next scrum meeting?

  - Talk with Eduardo

- What are the hurdles?

  - NA

Eric Vilella:

- How many hours did I work since the last meeting?

  - 3 Hours

- What was done since the last scrum meeting?

  - Looking in development for issues

- What is planned to be done until the next scrum meeting?

  - Helping others with current issues

- What are the hurdles?

  - Other work in other classes interfering with scheduling

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hours

- What was done since the last scrum meeting?

  - We discuss which task we need to finish

- What is planned to be done until the next scrum meeting?

  - Resolving a task

- What are the hurdles?

  - Time to work on the program

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1  hour

- What was done since the last scrum meeting?

  - merge expo 42

- What is planned to be done until the next scrum meeting?

  - to finish task

- What are the hurdles?

  - finding new issues

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Tested development branch

- What is planned to be done until the next scrum meeting?

  - Work on a new Issue

- What are the hurdles?

  - n/a

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Test development branch for bugs

- What is planned to be done until the next scrum meeting?

  - Work on one of the new stories

- What are the hurdles?

  - Midterm week so limited time

Daily Scrum Meeting 9 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:10 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - ​​2 hours

- What was done since the last scrum meeting?

  - Check the new issues on GitHub.

- What is planned to be done until the next scrum meeting?

  - Working on new issues.

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Testing the development branch

- What is planned to be done until the next scrum meeting?

  - Identifying issues with the recent merges

- What are the hurdles?

  - Understanding the react and git environments

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2.053 hours

- What was done since the last scrum meeting?

  - Github Issues

- What is planned to be done until the next scrum meeting?

  - Finishing issues, sdk42 cleanup

- What are the hurdles?

  - N/A

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reach out to Eduardo

- What is planned to be done until the next scrum meeting?

  - README

- What are the hurdles?

  - NA

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on the easier issues

- What is planned to be done until the next scrum meeting?

  - Prepping for the review and retrospective

- What are the hurdles?

  - Some issues haven’t been resolved

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hours

- What was done since the last scrum meeting?

  - Resolving the assign issues on GitHub

- What is planned to be done until the next scrum meeting?

  - A task and hopefully finding new issues

- What are the hurdles?

  - Stress

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - working in github

- What is planned to be done until the next scrum meeting?

  - completing assign task

- What are the hurdles?

  - finding new issues that is unae

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Attempting to find new issues

- What is planned to be done until the next scrum meeting?

  - Posting a new issue to github

- What are the hurdles?

  - n/a

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Test for issues on development branch

- What is planned to be done until the next scrum meeting?

  - Put up an issue onto Github

- What are the hurdles?

  - Team needs to work on new stories

Daily Scrum Meeting 10 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:25 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on new GitHub issues.

- What is planned to be done until the next scrum meeting?

  - Keep working on those issues.

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Worked on testing the development branch

- What is planned to be done until the next scrum meeting?

  - Working on issue #324

- What are the hurdles?

  - Reporting issues with the development branch

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Testing the development branch

- What is planned to be done until the next scrum meeting?

  - Coming up with new issues

- What are the hurdles?

  - Finding unique issues

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Talk with eduardo

- What is planned to be done until the next scrum meeting?

  - Watch video

- What are the hurdles?

  - NA

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Looked over the new issues,

- What is planned to be done until the next scrum meeting?

  - Get new features added to github

- What are the hurdles?

  - New features are more subjective than bug fixes

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 Hours

- What was done since the last scrum meeting?

  - Looking for Issues

- What is planned to be done until the next scrum meeting?

  - Resolving Tasks

- What are the hurdles?

  - Planning & Finding Issues

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - working on GitHub

- What is planned to be done until the next scrum meeting?

  - work on new issues

- What are the hurdles?

  - finding new issues opening the app

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked for more issues to post to the github

- What is planned to be done until the next scrum meeting?

  - Find a new issue.

- What are the hurdles?

  - Finding an issue.

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Test development branch for new issues

- What is planned to be done until the next scrum meeting?

  - Find an issue to put on Github

- What are the hurdles?

  - Most things work fine already so hard to find an error

Sprint 3 Review Meeting Minutes

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:25 AM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story 1:  Upgrade to Expo 42.

  - All necessary issues were fixed so the Expo 42 branch was merged into development.

  - 6 Story Points.

- User Story 2:  Picker library is deprecated

  - The “Picker” library had deprecated, and has been upgraded

  - 2 Story Points.

- User Story 3: window.navigator.geolocation.getCurrentPosition needs testing

  - This issue has been fixed, and there are no visible issues when testing

  - 3 Story Points.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- User Story 4: Finish the deploy to IOS Readme

  - Readme on GitHub is missing instructions for deploying to IOS, needs to be written up and added.

  - 2 Story Points

  - How this should be reflected on the user story definition in Mingle:

    - Was waiting for instructions from Eduardo

- User Story 5: Website button in WIC and Medicaid locations lead nowhere

  - WIC or Medicaid, in the Locations section, button is clicked for any given location, it redirects to an invalid website.

  - 2 Story Points

  - How this should be reflected on the user story definition in Mingle:

    - Was caught up in studying for midterms

- User Story 6:Clicking pins multiple times in WIC and Medicaid location section causes an error

  - Clicking on a pin when already in a clinic’s menu causes a crash, when it should do nothing.

  - 2 Story Points

  - How this should be reflected on the user story definition in Mingle:

    - Midterm week caused a lack of time to complete this

Sprint 3 Retrospective Meeting Minutes

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:25 AM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Because of the completion of the upgrade to Expo 42 issue, the velocity was underestimated, but only by a few points, which means we got close to accurately predicting how many story points we would be able to complete this sprint.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, mostly small jobs this sprint, so fair.

- Did each team member work as scheduled?

  - There were some scheduling conflicts with much of our team members because of school, work, and other events

What went right?

- An important issue that has been on Github since last summer got resolved this sprint. Also, everyone has been following the schedule well.

How to address the issues in the next sprint?

- How to improve the process?

  - There should be some metric for measuring work done for every team member for each week, to make sure everyone is assigned to issues fairly and everyone is doing their share of work on time.

- How to improve the product?

  - We finished upgrading the app to Expo 42, so now we can focus on fixing the existing bugs and adding new features to the base app.

Sprint 4

Sprint 4 Planning Meeting Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 8:30 PM

End time: 8:55 PM

After discussion, the velocity of the team was estimated to be 10, based on the user stories of the last few sprints

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Finish the deploy to IOS Readme

  - Readme on GitHub is missing instructions for deploying to IOS, needs to be written up and added.

  - 2 Story Points

- User Story 2: Website button in WIC and Medicaid locations lead nowhere

  - WIC or Medicaid, in the Locations section, button is clicked for any given location, it redirects to an invalid website.

  - 3 Story Points

- User Story 3:Clicking pins multiple times in WIC and Medicaid location section causes an error

  - Clicking on a pin when already in a clinic’s menu causes a crash, when it should do nothing.

  - 5 Story Points

- User Story 4: Add another dropdown that allows the user to pick first dose, second dose, etc.

  - The dropdowns for recording vaccinations should be split into two different dropdowns for clarity

  - 4 Story Points

- User Story 5: Review pull requests from Github

  - After a pull request has been created on Github, at least two other people need to review it before it can be merged to development.

  - 3 Story Points

- User Story 6: Create new issues from the development branch

  - Issues are still present on the development branch, and they need to be fixed.

  - 2 Story Points

The team members indicated their willingness to work on the following user stories.

- Estephany Sanchez Criado

- User Story 2

- User Story 5

- User Story 6

- Oscar Sanchez

- User Story 2

- User Story 6

- Juan Pablo Arenas Grayeb

- User Story 2

- User Story 6

- Carlos Neira

- User Story 1

- User Story 5

- User Story 6

- Eric Vilella

- User Story 3

- User Story 5

- Anael Ais

- User Story 5

- User Story 6

- Gabner Jean Louis

- User Story 2

- User Story 5

- Julian Lopez

- User Story 3

- User Story 5

- User Story 6

- Lisabeth Roche

- User Story 4

- User Story 5

- User Story 6

Daily Scrum Meeting 1 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 8:30 PM

End time: 8:55 PM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on gitHub issues

- What is planned to be done until the next scrum meeting?

  - Have a meeting with the Product Owner and keep working on new issues.

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Took a look at Issue #324

- What is planned to be done until the next scrum meeting?

  - Continue working on issue #324

- What are the hurdles?

  - N/A

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Github Issues

- What is planned to be done until the next scrum meeting?

  - Github Issues

- What are the hurdles?

  - N/A

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learn about iOS README

- What is planned to be done until the next scrum meeting?

  - Start README

- What are the hurdles?

  - NA

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Prepared meeting with PO

- What is planned to be done until the next scrum meeting?

  - Work on my issues, review other issues

- What are the hurdles?

  - I need to wait until pull requests are made to review

Anael Ais:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Reviewing issues from Github

- What is planned to be done until the next scrum meeting?

  - Working on assigned issues

- What are the hurdles?

  - Finding new issues on the app

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Working on github

- What is planned to be done until the next scrum meeting?

  - Finish assigned tasks

- What are the hurdles?

  - Completing difficult tasks

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Taking a look at the github for any updates

- What is planned to be done until the next scrum meeting?

  - Look at the recording of the meeting with the Product Owner, which I will not be able to attend in-person.

- What are the hurdles?

  - n/a

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Review Github issues to prepare for new sprint

- What is planned to be done until the next scrum meeting?

  - Begin working on my assigned issue

- What are the hurdles?

  - N/A

Daily Scrum Meeting 2 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:15 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on user story 2: Website button in WIC and Medicaid locations lead nowhere.

- What is planned to be done until the next scrum meeting?

  - Keep working on it.

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - The sprint planning meeting

- What is planned to be done until the next scrum meeting?

  - Work on the stories I assigned myself in the meeting

- What are the hurdles?

  - N/A

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Sprint planning, github issues

- What is planned to be done until the next scrum meeting?

  - Get started on new issues

- What are the hurdles?

  - N/A

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learn about readme

- What is planned to be done until the next scrum meeting?

  - Reach out to eduardo

- What are the hurdles?

  - Waiting on readme video

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Worked on current issues

- What is planned to be done until the next scrum meeting?

  - Get a meeting scheduled with the PO

- What are the hurdles?

  - Their schedule might not be as simple as ours.

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 Hours

- What was done since the last scrum meeting?

  - Meeting with jean

- What is planned to be done until the next scrum meeting?

  - Finding issue, doing task

- What are the hurdles?

  - N/A

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - sprint planning

- What is planned to be done until the next scrum meeting?

  - to complete the user story

- What are the hurdles?

  - completing all us

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Finding issues in the development branch

- What is planned to be done until the next scrum meeting?

  - Continue working on testing the development branch

- What are the hurdles?

  - N/A

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Review issue assigned to me yesterday

- What is planned to be done until the next scrum meeting?

  - Begin working on said issues

- What are the hurdles?

  - N/a

Daily Scrum Meeting 3 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:15 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on user story 2 and other GitHub issues.

- What is planned to be done until the next scrum meeting?

  - Keep working on them.

- What are the hurdles?

  - Technical issues.

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Worked on testing the development branch

- What is planned to be done until the next scrum meeting?

  - Continue testing development branch and finish issue #324

- What are the hurdles?

  - N/A

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Github Issues

- What is planned to be done until the next scrum meeting?

  - Github issues and User Stories

- What are the hurdles?

  - N/A

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Code

- What is planned to be done until the next scrum meeting?

  - Look at issues

- What are the hurdles?

  - NA

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Getting Issues done on the GitHub

- What is planned to be done until the next scrum meeting?

  - Helping others with their issues

- What are the hurdles?

  - I am not as familiar with other’s issues

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hours

- What was done since the last scrum meeting?

  - Assigning and working on stories/issues

- What is planned to be done until the next scrum meeting?

  - Finishing issues

- What are the hurdles?

  - N/A

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - working on task assigned

- What is planned to be done until the next scrum meeting?

  - to complete task assigned

- What are the hurdles?

  - Finding issues related to the task

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Thought about how to fix the ‘clicking multiple pins’ issue

- What is planned to be done until the next scrum meeting?

  - Work on the issue or review a pull request if one is made

- What are the hurdles?

  - none

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued working on dropdown issue

- What is planned to be done until the next scrum meeting?

  - Hopefully complete dropdown issue

- What are the hurdles?

  - N/A

Daily Scrum Meeting 4 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:15 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on user story 2 and other GitHub issues.

- What is planned to be done until the next scrum meeting?

  - Keep working on them.

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Worked on issue #324

- What is planned to be done until the next scrum meeting?

  - Continue working on issue #324

- What are the hurdles?

  - N/A

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Start User Stories

- What is planned to be done until the next scrum meeting?

  - Continue User Stories

- What are the hurdles?

  - N/A

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Research

- What is planned to be done until the next scrum meeting?

  - Talk to eduardo

- What are the hurdles?

  - NA

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Looked over code to find issue source

- What is planned to be done until the next scrum meeting?

  - Get everyone assigned to their GitHub issues

- What are the hurdles?

  - GitHub Technical issues

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hours

- What was done since the last scrum meeting?

  - Scheduling Saturday's meeting; finding issues

- What is planned to be done until the next scrum meeting?

  - Finding more issues/ Getting questions for Saturday’s meeting

- What are the hurdles?

  - N/A

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Working on sprint planned issues

- What is planned to be done until the next scrum meeting?

  - to complete sprint pl

- What are the hurdles?

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Took a look at the ‘Clicking multiple pins’ issue.

- What is planned to be done until the next scrum meeting?

  - Begin work on the issue, or review a pull request if one is made.

- What are the hurdles?

  - none.

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Started working on drop down issue

- What is planned to be done until the next scrum meeting?

  - Complete issue mentioned above hopefully

- What are the hurdles?

  - N/A

Daily Scrum Meeting 5 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 1:00 PM

End time: 1:25 PM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on GitHub issues and user stories.

- What is planned to be done until the next scrum meeting?

  - Keep working on them.

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on assigned issues

- What is planned to be done until the next scrum meeting?

  - Continue working on the issues

- What are the hurdles?

  - N/A

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Github issues

- What is planned to be done until the next scrum meeting?

  - Github issues and User Stories

- What are the hurdles?

  - N/A

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Received instructions from eduardo

- What is planned to be done until the next scrum meeting?

  - World on readme

- What are the hurdles?

  - NA

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Setting up the meeting with Jean

- What is planned to be done until the next scrum meeting?

  - Researching issues to put on github

- What are the hurdles?

  - Not much, just finding good issues to solve

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hourrs

- What was done since the last scrum meeting?

  - Working on github issue

- What is planned to be done until the next scrum meeting?

  - Finishing them

- What are the hurdles?

  - N/A

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Working on user story 2 and 5

- What is planned to be done until the next scrum meeting?

  - User story 2 and 5

- What are the hurdles?

  - N/a

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Working on ‘clicking multiple pins’ issue

- What is planned to be done until the next scrum meeting?

  - Continue working on ‘clicking multiple pins’ issue

- What are the hurdles?

  - n/a

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued working on immunization dropdown issue, got it almost complete

- What is planned to be done until the next scrum meeting?

  - Polish branch a bit more and upload onto Github

- What are the hurdles?

  - N/A

Sprint 4 Backlog Grooming Meeting Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:17 AM

The following user stories were created/discussed/refined/prioritized.

- User Story 1: Finish the deploy to IOS Readme (discussed)

  - Readme on GitHub is missing instructions for deploying to IOS, needs to be written up and added.

  - This issue will be completed soon. There was a bit of communication delay.

  - 2 Story Points

- User Story 2: Website button in WIC and Medicaid locations lead nowhere.(discussed)

  - WIC or Medicaid, in the Locations section, button is clicked for any given location, it redirects to an invalid website.

  - 3 Story Points

- User Story 3:Clicking pins multiple times in WIC and Medicaid location section causes an error (discussed)

  - Clicking on a pin when already in a clinic’s menu causes a crash, when it should do nothing.

  - This issue doesn’t occur in the main map, so it is probably an issue that was solved before, but was never translated to the other location map.

  - 5 Story Points

- User Story 4: Add another dropdown that allows the user to pick first dose, second dose, etc. (discussed)

  - Story is essentially done, the issue was resolved. It just needs to be pushed onto Github tonight

  - 4 Story Points

- User Story 5: Review pull requests from Github (discussed)

  - After a pull request has been created on Github, at least two other people need to review it before it can be merged to development.

  - Although everyone should try to review issues, it is a good idea to have some dedicated people every sprint that people can ask when they complete issues.

  - 3 Story Points

- User Story 6: Create new issues from the development branch (discussed)

  - Issues are still present on the development branch, and they need to be fixed.

  - Everyone should add an issue to GitHub at the end of every sprint.

  - 2 Story Points

- User Story 7: Redeploy to Android (created)

  - The app needs to be redeployed on android

  - Juan Pablo Arenas Grayeb is assigned to this.

  - 3 Story Points

Daily Scrum Meeting 6 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:17 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on user stories.

- What is planned to be done until the next scrum meeting?

  - Keep working on them.

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Product owner meeting and looking over user stories

- What is planned to be done until the next scrum meeting?

  - Working on a new issue on Github

- What are the hurdles?

  - N/A

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - PO meeting and user stories

- What is planned to be done until the next scrum meeting?

  - New github issue(s) and user stories

- What are the hurdles?

  - N/A

Carlos Neira:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Product owner meeting

- What is planned to be done until the next scrum meeting?

  - Readme

- What are the hurdles?

  - NA

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Testing new issues for the end of sprint

- What is planned to be done until the next scrum meeting?

  - Finishing my issues

- What are the hurdles?

  - I need to collaborate with my teammates.

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hours

- What was done since the last scrum meeting?

  - Meeting with Jean

- What is planned to be done until the next scrum meeting?

  - Doing Tasks/ Getting more issues

- What are the hurdles?

  - N/A

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Working on user story 2 and 5

- What is planned to be done until the next scrum meeting?

  - All user story tasks to be completed

- What are the hurdles?

  - N/a

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Attended / re-watched the product owner meeting

- What is planned to be done until the next scrum meeting?

  - Work on the ‘clicking pins multiple times...’ issue

- What are the hurdles?

  - Very busy schedule with other classes

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Completed immunization dropdown issue

- What is planned to be done until the next scrum meeting?

  - Create pull request with issue mentioned above

- What are the hurdles?

  - N/A

Daily Scrum Meeting 7 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:16 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours.

- What was done since the last scrum meeting?

  - Working on user story: Website buttons in WIC and Medicaid locations lead nowhere.

- What is planned to be done until the next scrum meeting?

  - Keep working on it.

- What are the hurdles?

  - N/A.

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Worked on testing the development branch

- What is planned to be done until the next scrum meeting?

  - Continue testing and start working on user stories

- What are the hurdles?

  - N/A

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - PO meeting and user stories

- What is planned to be done until the next scrum meeting?

  - New github issue(s) and user stories

- What are the hurdles?

  - N/A

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Docs

- What is planned to be done until the next scrum meeting?

  - Code

- What are the hurdles?

  - NA

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Looking over issues on github

- What is planned to be done until the next scrum meeting?

  - Review a pull request

- What are the hurdles?

  - Making sure the request doesn’t break the app

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hours

- What was done since the last scrum meeting?

  - Started working on story 2

- What is planned to be done until the next scrum meeting?

  - Finishing a story

- What are the hurdles?

  - N/A

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Working on user story point

- What is planned to be done until the next scrum meeting?

  - All user points

- What are the hurdles?

  - N/a

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Working on “clicking pins” issue

- What is planned to be done until the next scrum meeting?

  - Continue working on issues

- What are the hurdles?

  - Scheduling for class

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Completed immunization dropdown issue

- What is planned to be done until the next scrum meeting?

  - Create pull request with issue mentioned above

- What are the hurdles?

  - N/a

Daily Scrum Meeting 8 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:17 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Finished user story 2 : Website buttons in WIC and Medicaid locations lead nowhere.

- What is planned to be done until the next scrum meeting?

  - Keep working on GitHub issues.

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Testing of development branch, reviewed User Story 2 fix

- What is planned to be done until the next scrum meeting?

  - Test out the User Story 2 fix

- What are the hurdles?

  - N/A

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Github issues and stories

- What is planned to be done until the next scrum meeting?

  - Deploy to Android

- What are the hurdles?

  - N/A

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Working on the Documents

- What is planned to be done until the next scrum meeting?

  - Working on the Coding

- What are the hurdles?

  - Getting my schedule straight

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Going over issues

- What is planned to be done until the next scrum meeting?

  - Review this one issue, get another reviewer

- What are the hurdles?

  - Making sure the issue is reviewed properly.

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hours

- What was done since the last scrum meeting?

  - Working on my tasks

- What is planned to be done until the next scrum meeting?

  - Doing tasks/ Getting more issues

- What are the hurdles?

  - N/A

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Working on user story point

- What is planned to be done until the next scrum meeting?

  - All user points

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on clicking pins issue

- What is planned to be done until the next scrum meeting?

  - Review a pull request on the github asap.

- What are the hurdles?

  - Busy schedule

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Tested development branch for bugs

- What is planned to be done until the next scrum meeting?

  - Put a new issue up onto Github

- What are the hurdles?

  - Need people to review my pull request

Daily Scrum Meeting 9 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:16 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on GitHub issues.

- What is planned to be done until the next scrum meeting?

  - Keep working on issues and testing them.

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Worked on testing the development branch

- What is planned to be done until the next scrum meeting?

  - Reviewing some pull requests

- What are the hurdles?

  - N/A

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Github

- What is planned to be done until the next scrum meeting?

  - Deploy to Android

- What are the hurdles?

  - N/A

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Code

- What is planned to be done until the next scrum meeting?

  - Finish

- What are the hurdles?

  - NA

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Reviewing an issue, working on doc

- What is planned to be done until the next scrum meeting?

  - Finding new issues

- What are the hurdles?

  - Finding issues that are harder to complete is hard itself

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hours

- What was done since the last scrum meeting?

  - Working on assigned tasks

- What is planned to be done until the next scrum meeting?

  - Cleaning up the app... some more.

- What are the hurdles?

  - N/A

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - working on issue

- What is planned to be done until the next scrum meeting?

  - to review the code

- What are the hurdles?

  - N/a

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued working on issue

- What is planned to be done until the next scrum meeting?

  - Review PR #358

- What are the hurdles?

  - Busy schedule

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Test for bugs on main branch

- What is planned to be done until the next scrum meeting?

  - Upload issue onto git

- What are the hurdles?

  - Still no reviews on my pull request

Daily Scrum Meeting 10 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 8:30 PM

End time: 8:50 PM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on new github issues.

- What is planned to be done until the next scrum meeting?

  - Keep working on that.

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Trying to find new issues to post on the github

- What is planned to be done until the next scrum meeting?

  - Continue testing the development branch

- What are the hurdles?

  - N/A

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Contact Project Manager

- What is planned to be done until the next scrum meeting?

  - Deploy to Android

- What are the hurdles?

  - N/A

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Code

- What is planned to be done until the next scrum meeting?

  - Eduardo talk

- What are the hurdles?

  - NA

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Working on my issue

- What is planned to be done until the next scrum meeting?

  - Create a new issue to continue working on it

- What are the hurdles?

  - Figuring out all the dependencies to make it work

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hours

- What was done since the last scrum meeting?

  - Working on assigned task

- What is planned to be done until the next scrum meeting?

  - Cleaning the app

- What are the hurdles?

  - N/A

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - assigned issues

- What is planned to be done until the next scrum meeting?

  - Finding new tasks

- What are the hurdles?

  - N/a

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Working on the same issue, self-requested a review for PR 358

- What is planned to be done until the next scrum meeting?

  - Review PR 358

- What are the hurdles?

  - Busy schedule

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Look for issues on development

- What is planned to be done until the next scrum meeting?

  - Put it up onto Github

- What are the hurdles?

  - Need to get reviews on my issue

Sprint 4 Review Meeting Minutes

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 8:30 PM

End time: 8:50 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story 2: Website button in WIC and Medicaid locations lead nowhere.(completed)

  - WIC or Medicaid, in the Locations section, button is clicked for any given location, it redirects to an invalid website.

  - This issue has been resolved. All of the locations that have a website now direct you to the correct website.

  - 3 Story Points

- User Story 3:Clicking pins multiple times in WIC and Medicaid location section causes an error (completed)

  - Clicking on a pin when already in a clinic’s menu causes a crash, when it should do nothing.

  - This issue has been fixed nicely, though more issues have come from it.

  - 5 Story Points

- User Story 4: Add another dropdown that allows the user to pick first dose, second dose, etc. (completed)

  - Story has been completed. Reviewer asked for changes to be made, but the user story's acceptance criteria has been met.

  - 4 Story Points

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- User Story 1: Finish the deploy to IOS Readme

  - Readme on GitHub is missing instructions for deploying to IOS, needs to be written up and added.

  - Working on it. Need to help from Eduardo, communication is slow

  - 2 Story Points

- User Story 5: Review pull requests from Github

  - After a pull request has been created on Github, at least two other people need to review it before it can be merged to development.

  - Every sprint has issues that need to be reviewed, so this issue is ongoing until the semester ends.

  - 3 Story Points

- User Story 6: Create new issues from the development branch

  - Issues are still present on the development branch, and they need to be fixed.

  - To get more issues at the start of each sprint, people need to add issues, so this issue remains until the end.

  - 2 Story Points

- User Story 7: Redeploy to Android

  - The app needs to be redeployed on android

  - Project manager has been contacted, deployment ready to happen soon.

  - 3 Story Points

Sprint 4 Retrospective Meeting Minutes

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 8:30 PM

End time: 8:50 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - We did a good job at estimating our team’s velocity for this sprint. We were only 2 points off for this sprint, compared to other sprints with a much higher degree of error. I’m sure that in the coming sprints our velocity will become more accurate as well.

- Did we do a good job estimating the points (time required) for each user story?

  - We estimated the points for the stories well. Each of the stories had a good amount of story points compared to the difficulty and time it took to resolve the stories.

- Did each team member work as scheduled?

  - All things considered (Midterm season) all members tried their best to work as schedule

What went right?

- Even though there were team member with other plans (midterm, exam, work, ect.) we were able to do some app clean up closing some issues and even a meeting with the P.O

How to address the issues in the next sprint?

- How to improve the process?

  - Continue to use ‘When is Good?’ when deciding on when to meet up during impromptu meetings, because we had trouble scheduling this meeting specifically.

- How to improve the product?

  - We continue to polish the app so that all existing features are working properly.

Sprint 5

Sprint 5 Planning Meeting Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:23 AM

After discussion, the velocity of the team was estimated to be 11, by averaging the completed story points of the previous sprints.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Finish the deploy to IOS Readme

  - Readme on GitHub is missing instructions for deploying to IOS, needs to be written up and added.

  - Working on it. Need to help from Eduardo, communication is slow

  - 2 Story Points

- User Story 2: Redeploy to Android

  - The app needs to be redeployed on android

  - Project manager has been contacted, deployment ready to happen soon.

  - 3 Story Points

- User Story 3: ChecklistButton used on WIC and Medicaid Checklist pages does not work properly

  - The checklist buttons need to be fixed.

  - 5 Story Points

- User Story 4: Get the weekly SMS notifications working again

  - The checklist buttons need to be fixed.

  - 5 Story Points

- User Story 5: Make the locations in WIC and Medicaid consistent with the homepage

  - The method for these sections to display their facility locations should be the same as the one used in the homepage

  - 6 Story Points

- User Story 6: Review pull requests from Github

  - After a pull request has been created on Github, at least two other people need to review it before it can be merged to development.

  - Every sprint has issues that need to be reviewed, so this issue is ongoing until the semester ends.

  - 3 Story Points

- User Story 7: Create new issues from the development branch

  - Issues are still present on the development branch, and they need to be fixed.

  - To get more issues at the start of each sprint, people need to add issues, so this issue remains until the end.

  - 2 Story Points

The team members indicated their willingness to work on the following user stories.

- Estephany Sanchez Criado

- User Story 3

- User Story 6

- Oscar Sanchez

- User Story 3

- User Story 6

- Juan Pablo Arenas Grayeb

- User Story 2

- User Story 6

- User Story 7

- Carlos Neira

- User Story 1

- User story 3

- Eric Vilella

- User Story 5

- User Story 7

- Anael Ais

- User Story 3

- User Story 7

- Gabner Jean Louis

- User Story 3

- User Story 6

- Julian Lopez

- User Story 3

- User Story 6

- Lisabeth Roche

- User Story 4

- User Story 7

Daily Scrum Meeting 1 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:23 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on creating new issues.

- What is planned to be done until the next scrum meeting?

  - Keep working on that.

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Docs

- What is planned to be done until the next scrum meeting?

  - Docs

- What are the hurdles?

  - Na

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Deployed to Android

- What is planned to be done until the next scrum meeting?

  - Review pull requests

- What are the hurdles?

  - Properly testing the requests

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Docs

- What is planned to be done until the next scrum meeting?

  - Finish ios

- What are the hurdles?

  - NA

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Posted an Issue on Github

- What is planned to be done until the next scrum meeting?

  - Work on the issue I posted

- What are the hurdles?

  - Figuring out the key to showing lower panel content.

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hours

- What was done since the last scrum meeting?

  - Working on issues, and finding new ones.

- What is planned to be done until the next scrum meeting?

  - Finishing a story

- What are the hurdles?

  - N/A

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - user story 2

- What is planned to be done until the next scrum meeting?

  - to complete other user stories

- What are the hurdles?

  - N/a

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed PR 358, and posted PR 360, which fixes Issue 323

- What is planned to be done until the next scrum meeting?

  - Look to post new issues, or fix current issues

- What are the hurdles?

  - n/a

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Read new reviews on pull request

- What is planned to be done until the next scrum meeting?

  - Fix recent pull request based on said feedback

- What are the hurdles?

  - N/A

Daily Scrum Meeting 2 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:15 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Getting familiarized with the user stories assigned to me.

- What is planned to be done until the next scrum meeting?

  - Start working on them.

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Started looking at the new user stories

- What is planned to be done until the next scrum meeting?

  - Begin working on the user stories assigned to me

- What are the hurdles?

  - N/A

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Sprint Planning and Github

- What is planned to be done until the next scrum meeting?

  - Deploy to Android

- What are the hurdles?

  - N/A

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on IOS README

- What is planned to be done until the next scrum meeting?

  - Work on IOS README

- What are the hurdles?

  - N/A

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Reviewing an issue

- What is planned to be done until the next scrum meeting?

  - Continuing to work with React

- What are the hurdles?

  - I am not a React expert

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hours

- What was done since the last scrum meeting?

  - Working on user story 7

- What is planned to be done until the next scrum meeting?

  - Progress on user story 7

- What are the hurdles?

  - N/A

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - spirit plan meeting

- What is planned to be done until the next scrum meeting?

  - working on user story 7

- What are the hurdles?

  - n/a

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked over the issues on Github

- What is planned to be done until the next scrum meeting?

  - Work on my assigned user stories

- What are the hurdles?

  - Waiting for reviews on my pull request

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on fixing up last pull request

- What is planned to be done until the next scrum meeting?

  - Continue working on that

- What are the hurdles?

  - N/A

Daily Scrum Meeting 3 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:15 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on user stories.

- What is planned to be done until the next scrum meeting?

  - Keep working on them.

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Reviewed the Pull Request for #360

- What is planned to be done until the next scrum meeting?

  - Continue working on other issues

- What are the hurdles?

  - N/A

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Setup Deploy to Android

- What is planned to be done until the next scrum meeting?

  - Finish Deploying to Android

- What are the hurdles?

  - Expo Login

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on IOS README

- What is planned to be done until the next scrum meeting?

  - Work on IOS README

- What are the hurdles?

  - N/A

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Continuing work on the consistency issue

- What is planned to be done until the next scrum meeting?

  - GitHub Cleanup

- What are the hurdles?

  - Making sure that reviews are clear, and make sure the pull request doesn’t cause issues down the line.

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hours

- What was done since the last scrum meeting?

  - Working on user story 7

- What is planned to be done until the next scrum meeting?

  - Having progress on user story 7

- What are the hurdles?

  - n/a

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Working on git

- What is planned to be done until the next scrum meeting?

  - to complete all user stories What are the hurdles?

  - N/a

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked over the issues on Github

- What is planned to be done until the next scrum meeting?

  - Work on my assigned user stories

- What are the hurdles?

  - Waiting for reviews on my pull request

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Implement fixes into last pull request

- What is planned to be done until the next scrum meeting?

  - Start

- What are the hurdles?

  - Need to choose the best course of action to continue fixing last pull request

Daily Scrum Meeting 4 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:17 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on getting familiar with user story 3.

- What is planned to be done until the next scrum meeting?

  - Start working on user story 3.

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Worked on testing the development branch

- What is planned to be done until the next scrum meeting?

  - Work on a new user story

- What are the hurdles?

  - N/A

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Deploy to Android

- What is planned to be done until the next scrum meeting?

  - Test deployment and Github Issues

- What are the hurdles?

  - N/A

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - README

- What is planned to be done until the next scrum meeting?

  - GE REVIEW

- What are the hurdles?

  - NA

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Learning more react to finish issue

- What is planned to be done until the next scrum meeting?

  - Continue to work on issue

- What are the hurdles?

  - I need to find out how to add functionality to lower panel content

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 Hours

- What was done since the last scrum meeting?

  - Working on story 7

- What is planned to be done until the next scrum meeting?

  - Looking at other issues, reviewing issues

- What are the hurdles?

  - N/A

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - working on user stories

- What is planned to be done until the next scrum meeting?

  - assign tasks

- What are the hurdles?

  - n/a

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Checked out the checklist buttons issue, as well as the consistent maps issue

- What is planned to be done until the next scrum meeting?

  - Work on checklist buttons issue

- What are the hurdles?

  - n/a

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Contacted Eduardo about issue fixes

- What is planned to be done until the next scrum meeting?

  - Work on new issue in the meantime

- What are the hurdles?

  - Waiting for his response

Daily Scrum Meeting 5 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:15 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on user story 3.

- What is planned to be done until the next scrum meeting?

  - Keep working on it.

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Worked on testing the development branch

- What is planned to be done until the next scrum meeting?

  - Continue testing and work on user stories

- What are the hurdles?

  - N/A

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Testing Deployment

- What is planned to be done until the next scrum meeting?

  - Fix warnings and errors

- What are the hurdles?

  - Some warnings don’t impact the deployment

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Review

- What is planned to be done until the next scrum meeting?

  - Work

- What are the hurdles?

  - NA

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Figuring out dependencies for issues

- What is planned to be done until the next scrum meeting?

  - Looking for new issues to add

- What are the hurdles?

  - Splitting my focus is going to make both issues go slower

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hours

- What was done since the last scrum meeting?

  - Working on my assigned story.

- What is planned to be done until the next scrum meeting?

  - Completing a task.

- What are the hurdles?

  - N/A

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Working on tasks

- What is planned to be done until the next scrum meeting?

  - assigned tasks

- What are the hurdles?

  - n/a

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Started getting familiar with the next user story assigned to me

- What is planned to be done until the next scrum meeting?

  - Begin working on the user story

- What are the hurdles?

  - N/A

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Began working on the other issue assigned to me this sprint

- What is planned to be done until the next scrum meeting?

  - Keep working on it

- What are the hurdles?

  - N/A

Sprint 4 Backlog Grooming Meeting Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:21 AM

The following user stories were created/discussed/refined/prioritized.

- User Story 1: Finish the deploy to IOS Readme (discussed)

  - Readme on GitHub is missing instructions for deploying to IOS, needs to be written up and added.

  - Working on it. Need to help from Eduardo, communication is slow

  - 2 Story Points

- User Story 2: Redeploy to Android (complete)

  - The app needs to be redeployed on android

  - Deployment to Android complete.

  - 3 Story Points

- User Story 3: ChecklistButton used on WIC and Medicaid Checklist pages does not work properly (discussed)

  - The checklist buttons need to be fixed.

  - Some attempts at a fix have been attempted, but no progress has been made.

  - 5 Story Points

- User Story 4: Get the weekly SMS notifications working again (discussed)

  - The checklist buttons need to be fixed.

  - Initial research to fix it has been done, working on it.

  - 5 Story Points

- User Story 5: Make the locations in WIC and Medicaid consistent with the homepage (discussed)

  - The method for these sections to display their facility locations should be the same as the one used in the homepage

  - Some progress has been made, but not completed

  - 6 Story Points

- User Story 6: Review pull requests from Github (ongoing)

  - After a pull request has been created on Github, at least two other people need to review it before it can be merged to development.

  - Every sprint has issues that need to be reviewed, so this issue is ongoing until the semester ends.

  - 3 Story Points

- User Story 7: Create new issues from the development branch (ongoing)

  - Issues are still present on the development branch, and they need to be fixed.

  - To get more issues at the start of each sprint, people need to add issues, so this issue remains until the end.

  - 2 Story Points

Daily Scrum Meeting 6 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:21 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on user stories assigned to me.

- What is planned to be done until the next scrum meeting?

  - Keep working on them.

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Testing the development branch, searching for new issues

- What is planned to be done until the next scrum meeting?

  - Post a new issue to the Github

- What are the hurdles?

  - n/a

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - User Stories

- What is planned to be done until the next scrum meeting?

  - User Stories

- What are the hurdles?

  - N/A

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Review tasks

- What is planned to be done until the next scrum meeting?

  - Working on task

- What are the hurdles?

  - N/A

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Working on the consistency issue

- What is planned to be done until the next scrum meeting?

  - Reviewing an issue on Github

- What are the hurdles?

  - Checking the functionality of the fix, and if it broke anything

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hours

- What was done since the last scrum meeting?

  - Working on my assigned story.

- What is planned to be done until the next scrum meeting?

  - Completing a task.

- What are the hurdles?

  - N/A

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - working on assigned issue

- What is planned to be done until the next scrum meeting?

  - to complete the assigned issue

- What are the hurdles?

  - N/a

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Working on checklist issue

- What is planned to be done until the next scrum meeting?

  - Keep trying to find a fix to the issue

- What are the hurdles?

  - n/a

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on SMS issue

- What is planned to be done until the next scrum meeting?

  - Hopefully finish up SMS issue

- What are the hurdles?

  - N/A

Daily Scrum Meeting 7 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:15 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on user story 3.

- What is planned to be done until the next scrum meeting?

  - Keep working on it.

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Filled out the Weekly Team Health Report

- What is planned to be done until the next scrum meeting?

  - Start working on user stories or pull requests

- What are the hurdles?

  - N/A

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Sprint Backlog, User Stories

- What is planned to be done until the next scrum meeting?

  - Github Issues, review PRs

- What are the hurdles?

  - N/A

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Problem solved

- What is planned to be done until the next scrum meeting?

  - Ask eduardo

- What are the hurdles?

  - Na

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Review an issue, approve changes

- What is planned to be done until the next scrum meeting?

  - Post another issue on GitHub

- What are the hurdles?

  - Some issues only show up for me

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hours

- What was done since the last scrum meeting?

  - Working on my assigned user story

- What is planned to be done until the next scrum meeting?

  - Completing a task

- What are the hurdles?

  - N/A

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - working on fixing assigned issues

- What is planned to be done until the next scrum meeting?

  - to complete assigned tasks

- What are the hurdles?

  - n/a

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Posted PR #363, fix to issue #354

- What is planned to be done until the next scrum meeting?

  - Get reviewers for my PR, look for other issues to post to the Github

- What are the hurdles?

  - n/a

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked at fix for my last PR

- What is planned to be done until the next scrum meeting?

  - Continue working on SMS messages

- What are the hurdles?

  - N/A

Daily Scrum Meeting 8 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:17 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Testing pull request #363.

- What is planned to be done until the next scrum meeting?

  - Keep doing it.

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on testing the development

- What is planned to be done until the next scrum meeting?

  - Continue testing development to find a new issue

- What are the hurdles?

  - N/A

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Review PRs and User Stories

- What is planned to be done until the next scrum meeting?

  - Review PRs and User Stories

- What are the hurdles?

  - N/A

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Contacted Eduardo

- What is planned to be done until the next scrum meeting?

  - Worked on reviews

- What are the hurdles?

  - N/A

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Finding new issues

- What is planned to be done until the next scrum meeting?

  - Reviewing some pull requests

- What are the hurdles?

  - Testing the requests thoroughly

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hours

- What was done since the last scrum meeting?

  - Working on assigned story.

- What is planned to be done until the next scrum meeting?

  - Finding new issues, completing tasks.

- What are the hurdles?

  - N/A

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Finding new issues

- What is planned to be done until the next scrum meeting?

  - finishing assigned tasks

- What are the hurdles?

  - n/a

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Searched for a new issue to post/fix.

- What is planned to be done until the next scrum meeting?

  - Post new issue, fix.

- What are the hurdles?

  - none

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Work on changing the old dependency

- What is planned to be done until the next scrum meeting?

  - Keep working on the SMS issue

- What are the hurdles?

  - Been a busy week for me

Daily Scrum Meeting 9 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:17 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Reviewing pull request #363.

- What is planned to be done until the next scrum meeting?

  - Looking for new issues to post.

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Continued to test the development branch

- What is planned to be done until the next scrum meeting?

  - Find a new issue to post onto the github

- What are the hurdles?

  - N/A

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - review and Github

- What is planned to be done until the next scrum meeting?

  - finish reviewing

- What are the hurdles?

  - N/A

Carlos Neira:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Fix issue

- What is planned to be done until the next scrum meeting?

  - Find review

- What are the hurdles?

  - Time

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Working on adding functionality for an issue

- What is planned to be done until the next scrum meeting?

  - Prepare for review and retrospective

- What are the hurdles?

  - Make sure that the majority of the issues are done.

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 Hours

- What was done since the last scrum meeting?

  - Continued work on assigned issues

- What is planned to be done until the next scrum meeting?

  - Finding new issues for next week

- What are the hurdles?

  - N/A

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - becoming more knowledgeable about github

- What is planned to be done until the next scrum meeting?

  - sprint meeting

- What are the hurdles?

  - n/

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Tested development branch some more

- What is planned to be done until the next scrum meeting?

  - Post a new issue, or review a new pull request

- What are the hurdles?

  - Waiting for 2 reviewers for my pull request

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Working on SMS issue, and changes requested to dropdown issue

- What is planned to be done until the next scrum meeting?

  - Finish one of the fixes and post it to Github

- What are the hurdles?

  - n/a

Daily Scrum Meeting 10 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 2:00 PM

End time: 2:25 PM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Checking development branch for bugs.

- What is planned to be done until the next scrum meeting?

  - Created new issues after detecting new bugs.

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Testings the development branch

- What is planned to be done until the next scrum meeting?

  - Finding a new issue to post onto the Github

- What are the hurdles?

  - N/A

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2.05 hours

- What was done since the last scrum meeting?

  - Review and Github

- What is planned to be done until the next scrum meeting?

  - Finish reviewing

- What are the hurdles?

  - N/A

Carlos Neira:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - NA

- What is planned to be done until the next scrum meeting?

  - Keep working

- What are the hurdles?

  - NA

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Setting up final meetings

- What is planned to be done until the next scrum meeting?

  - Getting new issues for next sprint

- What are the hurdles?

  - Need good issues that polish the app

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hours

- What was done since the last scrum meeting?

  - Continued work on assigned issues

- What is planned to be done until the next scrum meeting?

  - Finding new issues for next week

- What are the hurdles?

  - N/A

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - chec

- What is planned to be done until the next scrum meeting?

  - next sprint Planning

- What are the hurdles?

  - NA

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Testing development branch

- What is planned to be done until the next scrum meeting?

  - Post new issue to github, or review a new PR

- What are the hurdles?

  - Waiting for reviewers for my PR

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued working on SMS issue.

- What is planned to be done until the next scrum meeting?

  - Finish SMS issue, or fix to the dropdown pull request

- What are the hurdles?

  - N/A

Sprint 5 Review Meeting Minutes

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 2:00 PM

End time: 2:25 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story 2: Redeploy to Android

  - The app needs to be redeployed on android

  - Deployment to Android complete.

  - 3 Story Points

- User Story 3: ChecklistButton used on WIC and Medicaid Checklist pages does not work properly

  - The checklist buttons need to be fixed.

  - The issue has been fixed, reviewers are needed.

  - 5 Story Points

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 1: Finish the deploy to IOS Readme

  - Readme on GitHub is missing instructions for deploying to IOS, needs to be written up and added.

  - Complete, needs to be uploaded

  - 2 Story Points

- User Story 4: Get the weekly SMS notifications working again

  - The checklist buttons need to be fixed.

  - Still working on it, firebase functions need to be completed

  - 5 Story Points

- User Story 5: Make the locations in WIC and Medicaid consistent with the homepage

  - The method for these sections to display their facility locations should be the same as the one used in the homepage

  - Most research has been figured out, but this doesn’t matter much in the big picture, so priority has been reduced.

  - 6 Story Points

- User Story 6: Review pull requests from Github

  - After a pull request has been created on Github, at least two other people need to review it before it can be merged to development.

  - Every sprint has issues that need to be reviewed, so this issue is ongoing until the semester ends.

  - 3 Story Points

- User Story 7: Create new issues from the development branch

  - Issues are still present on the development branch, and they need to be fixed.

  - To get more issues at the start of each sprint, people need to add issues, so this issue remains until the end.

  - 2 Story Points

Sprint 5 Retrospective Meeting Minutes

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 2:00 PM

End time: 2:25 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - We did a good job of estimating our team’s velocity this semester, with our team completing 8 points worth of user stories, and making substantial progress on other issues.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes. We believe we estimated the points for most of the user stories adequately, however, we believe that we did underestimate the points of ‘User Story 4: Get the weekly SMS notifications working again’

- Did each team member work as scheduled?

  - It has been a bit worse off than last sprint, with it being harder to schedule meetings and work with team members, thanks to other classes and external factors limiting our time, but we have made do this sprint.

What went right?

- This was a very productive Sprint, a good amount of issues were closed, (requests were reviewed and forks made.)

How to address the issues in the next sprint?

- How to improve the process?

  - With midterms and exams communication did suffer; it was harder for everyone to attend the meeting this Sprint around. In previous Sprints we used “WhenisGood” it may be a good idea to go back.

- How to improve the product?

  - We continue to polish the app, not intending to add any huge features, but instead solidifying the existing functionality until it is at the level that a consumer can use it without any issues arising.

Sprint 6

Sprint 6 Planning Meeting Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:20 AM

After discussion, the velocity of the team was estimated to be 9.5, by averaging the completed story points of the previous sprints.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Create new issues from the development branch

  - Issues are still present on the development branch, and we need more issues for the second part of this sprint

  - 2 Story Points

- User Story 2: Finish the deploy to IOS Readme

  - Readme on GitHub is almost complete

  - 2 Story Points

- User Story 3: Get the weekly SMS notifications working again

  - Weekly SMS needs to be fixed for future semesters

  - 6 Story Points

- User Story 4: Review pull requests from Github

  - There are currently multiple issues that need reviewing, and more in the future

  - 3 Story Points

- User Story 5: Make the locations in WIC and Medicaid consistent with the homepage

  - The method for these sections to display their facility locations should be the same as the one used in the homepage, lower priority however

  - 4 Story Points

The team members indicated their willingness to work on the following user stories.

- Estephany Sanchez Criado

- User Story 1

- User Story 5

- Oscar Sanchez

- User Story 1

- User Story 3

- User Story 4

- Juan Pablo Arenas Grayeb

- User Story 1

- User Story 3

- User Story 4

- Carlos Neira

- User story 1

- User Story 2

- Eric Vilella

- User Story 1

- User Story 4

- User Story 5

- Anael Ais

- User Story 1

- User Story 4

- User Story 5

- Gabner Jean Louis

- User Story 1

- User Story 4

- Julian Lopez

- User Story 1

- User Story 4

- Lisabeth Roche

- User Story 1

- User Story 3

Daily Scrum Meeting 1 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:20 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on finding new issues.

- What is planned to be done until the next scrum meeting?

  - Creating new issues in gitHub.

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Tested development branch

- What is planned to be done until the next scrum meeting?

  - Post new issue to github

- What are the hurdles?

  - n/a

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Review and Github

- What is planned to be done until the next scrum meeting?

  - Finish reviewing

- What are the hurdles?

  - N/A

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - NA

- What is planned to be done until the next scrum meeting?

  - Catch up

- What are the hurdles?

  - NA

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Working on my last issue

- What is planned to be done until the next scrum meeting?

  - Trying to find new issues

- What are the hurdles?

  - It is hard to identify what is causing an issue

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 Hours

- What was done since the last scrum meeting?

  - Finding new issues

- What is planned to be done until the next scrum meeting?

  - Posting the new issues for next week

- What are the hurdles?

  - N/A

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - sprint meeting

- What is planned to be done until the next scrum meeting?

  - communicating with team members to do next tasks

- What are the hurdles?

  - N/a

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Trying to find new issues

- What is planned to be done until the next scrum meeting?

  - Post new issue to github, or review any new pull requests

- What are the hurdles?

  - n/a

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on SMS issue

- What is planned to be done until the next scrum meeting?

  - Work on new assigned issue

- What are the hurdles?

  - Really busy week

Daily Scrum Meeting 2 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:17 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on finding new issues.

- What is planned to be done until the next scrum meeting?

  - Keep working on that.

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Testing out the development branch

- What is planned to be done until the next scrum meeting?

  - Post new issues onto the github

- What are the hurdles?

  - N/A

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Sprint planning

- What is planned to be done until the next scrum meeting?

  - Test out development branch, post new bugs/issues

- What are the hurdles?

  - N/A

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Review and Github

- What is planned to be done until the next scrum meeting?

  - Keep working on my issues

- What are the hurdles?

  - N/A

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Working on finding new issues

- What is planned to be done until the next scrum meeting?

  - Continuing the work, helping others

- What are the hurdles?

  - Have to find the cause for the new issues

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hours

- What was done since the last scrum meeting?

  - Continue to work on development branch and assigned issues

- What is planned to be done until the next scrum meeting?

  - Finish a issues

- What are the hurdles?

  - N/A

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Sprint Planning Meeting

- What is planned to be done until the next scrum meeting?

  - Assigned user stories

- What are the hurdles?

  - N/a

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Tested development for issues

- What is planned to be done until the next scrum meeting?

  - Post a new issue to github

- What are the hurdles?

  - N/a

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Reached out to Eduardo about the SMS issue

- What is planned to be done until the next scrum meeting?

  - Get a response from him and plan a 1 on 1

- What are the hurdles?

  - N/A

Daily Scrum Meeting 4 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:15 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working mouser stories assigned to me.

- What is planned to be done until the next scrum meeting?

  - Keep working on them.

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Tried to find issues in the development branch

- What is planned to be done until the next scrum meeting?

  - Continue trying to post issues on the github

- What are the hurdles?

  - N/A

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Review PRs

- What is planned to be done until the next scrum meeting?

  - Look for new issues

- What are the hurdles?

  - N/A

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Study

- What is planned to be done until the next scrum meeting?

  - NA

- What are the hurdles?

  - Time

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Getting Ready for thursday

- What is planned to be done until the next scrum meeting?

  - Plan the backlog meeting

- What are the hurdles?

  - Making sure new issues are posted

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hours

- What was done since the last scrum meeting?

  - Worked on assigned issues

- What is planned to be done until the next scrum meeting?

  - Finishing a story

- What are the hurdles?

  - N/A

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Working on assigned tasks

- What is planned to be done until the next scrum meeting?

  - finding new issues

- What are the hurdles?

  - n/a

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Tested dev branch looking for issues

- What is planned to be done until the next scrum meeting?

  - Find a new issue to post to github

- What are the hurdles?

  - Pull request from last week still needs both reviewers

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Tried to schedule 1 on 1 with Eduardo for SMS issue

- What is planned to be done until the next scrum meeting?

  - Get a response from him

- What are the hurdles?

  - Communication

Daily Scrum Meeting 5 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:17 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on user stories

- What is planned to be done until the next scrum meeting?

  - Keep working on them

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Veteran’s day holiday

- What is planned to be done until the next scrum meeting?

  - Continue trying to find issues to post on the github

- What are the hurdles?

  - N/A

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - holiday

- What is planned to be done until the next scrum meeting?

  - Review PRs, find issues,

- What are the hurdles?

  - N/A

Carlos Neira:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Holiday

- What is planned to be done until the next scrum meeting?

  - Submit readme

- What are the hurdles?

  - NA

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2.5 Hours

- What was done since the last scrum meeting?

  - Finding new issues

- What is planned to be done until the next scrum meeting?

  - Preparing issues for backlog

- What are the hurdles?

  - Getting to the root of these issues.

Anael Ais:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Working on assigned tasks

- What is planned to be done until the next scrum meeting?

  - To finish assigned tasks

- What are the hurdles?

  - n/a

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - working on assigned story

- What is planned to be done until the next scrum meeting?

  - to finish assigned story

- What are the hurdles?

  - N/a

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked over the github to see about any new progress

- What is planned to be done until the next scrum meeting?

  - Test development branch to find new issues

- What are the hurdles?

  - Need 2 reviewers for my pull request

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - More communication about SMS

- What is planned to be done until the next scrum meeting?

  - DIscussion of issue

- What are the hurdles?

  - More Communication

Sprint 6 Backlog Grooming Meeting Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:17 AM

The following user stories were created/discussed/refined/prioritized.

- User Story 1: Create new issues from the development branch (discussed)

  - Issues are still present on the development branch, and we need more issues for the second part of this sprint

  - For the final sprint, we should end off strong with a few more issues we can fix

  - 2 Story Points

- User Story 2: Finish the deploy to IOS Readme (discussed)

  - Readme on GitHub is almost complete

  - Will be finished when pull request is posted

  - 2 Story Points

- User Story 3: Get the weekly SMS notifications working again (discussed)

  - Weekly SMS messages need to be worked on however progress on this issue is being slowed due to communication with Eduardo.

  - 6 Story Points

- User Story 4: Review pull requests from Github (discussed)

  - There are currently multiple issues that need reviewing, and more in the future

  - We always need reviewers for new pull requests

  - 3 Story Points

- User Story 5: Make the locations in WIC and Medicaid consistent with the homepage (discussed)

  - The method for these sections to display their facility locations should be the same as the one used in the homepage, lower priority however

  - Encountered an obstacle regarding changing the lower panel content

  - 4 Story Points

Daily Scrum Meeting 6 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:17 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on user stories

- What is planned to be done until the next scrum meeting?

  - Keep working on them

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Veteran’s day holiday

- What is planned to be done until the next scrum meeting?

  - Continue trying to find issues to post on the github

- What are the hurdles?

  - N/A

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - holiday

- What is planned to be done until the next scrum meeting?

  - Review PRs, find issues,

- What are the hurdles?

  - N/A

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Talk to eduardo

- What is planned to be done until the next scrum meeting?

  - Find issues

- What are the hurdles?

  - NA

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Review some pull requests

- What is planned to be done until the next scrum meeting?

  - Finish reviewing requests

- What are the hurdles?

  - Checking all the changes against everything else

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hour

- What was done since the last scrum meeting?

  - Working on assigned task

- What is planned to be done until the next scrum meeting?

  - Finish issues

- What are the hurdles?

  - N/A

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Working on assigned task

- What is planned to be done until the next scrum meeting?

  - To finish assign tasks

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked over the github to see about any new progress

- What is planned to be done until the next scrum meeting?

  - Test development branch to find new issues

- What are the hurdles?

  - Need 2 reviewers for my pull request

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Tried to contact Eduardo about SMS issues

- What is planned to be done until the next scrum meeting?

  - Give up on waiting on a response and work on something else

- What are the hurdles?

  - Communication

Daily Scrum Meeting 7 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:15 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Looking for new issues

- What is planned to be done until the next scrum meeting?

  - Keep doing it and keep working on existing user stories.

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Tested development branch to look for new issues

- What is planned to be done until the next scrum meeting?

  - Post new issue

- What are the hurdles?

  - n/a

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Github Issues and Review

- What is planned to be done until the next scrum meeting?

  - Review PR

- What are the hurdles?

  - N/A

Carlos Neira:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Look at the github

- What is planned to be done until the next scrum meeting?

  - Push

- What are the hurdles?

  - Time

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - COntinuing research for issue

- What is planned to be done until the next scrum meeting?

  - Review issues

- What are the hurdles?

  - Wasting time on figuring out how previous functionality works

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hours

- What was done since the last scrum meeting?

  - Testing development branch

- What is planned to be done until the next scrum meeting?

  - Post new issues

- What are the hurdles?

  - n/a

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - working on issue

- What is planned to be done until the next scrum meeting?

  - Finding new issues

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Test development branch for new issues

- What is planned to be done until the next scrum meeting?

  - Post new issue or review new pull requests

- What are the hurdles?

  - Very busy schedule

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Look for issues on development branch

- What is planned to be done until the next scrum meeting?

  - Upload the issue I came across

- What are the hurdles?

  - No progress on SMS issue

Daily Scrum Meeting 8 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time:

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Searching the app for new user stories.

- What is planned to be done until the next scrum meeting?

  - Keep working on that.

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Carlos Neira:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Try to review issue

- What is planned to be done until the next scrum meeting?

  - Get more issues

- What are the hurdles?

  - Scheduling issues make reviewing harder

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hours

- What was done since the last scrum meeting?

  - Going over my issues

- What is planned to be done until the next scrum meeting?

  - Finding new issues

- What are the hurdles?

  - N/A

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - discussing new issues

- What is planned to be done until the next scrum meeting?

  - working on assigned issues

- What are the hurdles?

  - N/a

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Tested dev branch for issues

- What is planned to be done until the next scrum meeting?

  - Post new issues

- What are the hurdles?

  - Very busy lately

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Testing the app for any bugs to put on github

- What is planned to be done until the next scrum meeting?

  - Put something on github

- What are the hurdles?

  - Most of the app is working as intended

Daily Scrum Meeting 9 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:15 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Searching the app for new user stories.

- What is planned to be done until the next scrum meeting?

  - Keep working on that.

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Tested development branch to look for new issues

- What is planned to be done until the next scrum meeting?

  - Post new issue

- What are the hurdles?

  - n/a

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Github Issues and Review

- What is planned to be done until the next scrum meeting?

  - Review PR

- What are the hurdles?

  - N/A

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Look at the github

- What is planned to be done until the next scrum meeting?

  - Push

- What are the hurdles?

  - Time

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Try to review issue

- What is planned to be done until the next scrum meeting?

  - Get more issues

- What are the hurdles?

  - Scheduling issues make reviewing harder

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hours

- What was done since the last scrum meeting?

  - Going over my issues

- What is planned to be done until the next scrum meeting?

  - Finding new issues

- What are the hurdles?

  - N/A

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - discussing new issues

- What is planned to be done until the next scrum meeting?

  - working on assigned issues

- What are the hurdles?

  - N/a

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Tested dev branch for issues

- What is planned to be done until the next scrum meeting?

  - Post new issues

- What are the hurdles?

  - Very busy lately

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Testing the app for any bugs to put on github

- What is planned to be done until the next scrum meeting?

  - Put something on github

- What are the hurdles?

  - Most of the app is working as intended

Daily Scrum Meeting 10 Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:16 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on user stories

- What is planned to be done until the next scrum meeting?

  - Keep working on them

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Worked on testing the development branch

- What is planned to be done until the next scrum meeting?

  - Posting new issues onto the github

- What are the hurdles?

  - N/A

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Github review

- What is planned to be done until the next scrum meeting?

  - Find and submit new issues.

- What are the hurdles?

  - N/A

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finish readme for ios

- What is planned to be done until the next scrum meeting?

  - Finish new issue

- What are the hurdles?

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Review

- What is planned to be done until the next scrum meeting?

  - Do the review and retrospective over the weekend

- What are the hurdles?

  - Making everyone’s schedule lined up.

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hour

- What was done since the last scrum meeting?

  - Resolving github issues

- What is planned to be done until the next scrum meeting?

  - Finding new issues

- What are the hurdles?

  - N/A

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - working on Github

- What is planned to be done until the next scrum meeting?

  - to finish assign tasks

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Took a look at the new issue that has been posted

- What is planned to be done until the next scrum meeting?

  - Try to start working on the new issue

- What are the hurdles?

  - Very busy lately

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Posted a new issue to Github

- What is planned to be done until the next scrum meeting?

  - Rework on SMS issue

- What are the hurdles?

  - n/a

Sprint 6 Retrospective Meeting Minutes

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 12:00 PM

End time: 12:36 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes, The amount of story points we completed during this sprint, stated in the review, matches pretty well with the amount estimated during the planning meeting, so there is only a little room for improvement.

- Did we do a good job estimating the points (time required) for each user story?

  - Besides the issue about the map that had to be delayed, the rest of the user stories had story points that estimated the time required properly.

- Did each team member work as scheduled?

  - Attendance to daily stand ups is pretty good across all team members. Stories have been progressed on.

What went right?

- We were able to get the ball rolling with an old stagnant pull request. We were also able to complete a new issue and post a new pull request for it, pending reviewers.

How to address the issues in the next sprint?

- How to improve the process?

  - We could always improve on scheduling and communicating with each other to make completing issues/attending meetings a faster/better process.

- How to improve the product?

  - Finish up any bug fixes that are obvious, and get the app ready for the showcase at the end of the semester, with UI improvements and whatnot.

Sprint 6 Review Meeting Minutes

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 12:00 PM

End time: 12:36 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story 1: Create new issues from the development branch

  - Issues are still present on the development branch, and we need more issues for the second part of this sprint

  - It's time to stop searching for new issues for ourselves, and start planning out the next sprint for the new Capstone I students,and returning Capstone II students.

  - 2 Story Points

- User Story 2: Finish the deploy to IOS Readme

  - Readme on GitHub is complete

  - Finished, needs pull request

  - 2 Story Points

- User Story 4: Review pull requests from Github

  - There were multiple issues that need reviewing.

  - We are reaching the end of the sprints, it's time to finish these issues up, and get ready for the showcase.

  - 3 Story Points

- User Story 6: Menus on Immunizations/Appointments/Documents/References shift after new record added

  - The menu buttons on the top of these pages awkwardly shift the right after new records are added to the page.

  - This user story has been completed, and has a pull request pending review.

  - 3 Story Points

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 5: Make the locations in WIC and Medicaid consistent with the homepage

  - The method for these sections to display their facility locations should be the same as the one used in the homepage, lower priority however

  - The amount of effort required to finish this issue is more than the little gain gotten, and will be postponed until next semester most likely.

  - 4 Story Points

- User Story 3: Get the weekly SMS notifications working again

  - This issue will likely not be completely resolved before the semester ends because of communication issues.

  - 6 Story Points

Sprint 7

Sprint 7 Planning Meeting Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:32 AM

After discussion, the velocity of the team was estimated to be 10, based on the previous sprints.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Review final issues on GitHub

  - For our last issues from the previous sprint, we need to finish reviews so they can be merged into development.

  - 2 Story points

- User Story 2: Complete the final deliverable

  - The individual posters, introductory video, and demo videos need to be done before the virtual showcase, by the end of this first week would be a good time. After, they can be refined and submitted as the final deliverable.

  - 4 Story points

- User Story 3: Prepare for the virtual showcase

  - We need to prepare to present our work and final product at a virtual showcase at the end of this sprint

  - 3 Story points

- User Story 4: Create starter issues for next semester

  - For the next semester, the Capstone I students will need a few easy issues to get situated in the project.

  - 2 Story points

The team members indicated their willingness to work on the following user stories.

- Estephany Sanchez Criado

- User Story 2

- User Story 3

- Oscar Sanchez

- User Story 2

- User Story 3

- Juan Pablo Arenas Grayeb

- User Story 2

- User Story 3

- Carlos Neira

- User Story 2

- User Story 3

- Eric Vilella

- User Story 1

- User Story 2

- User Story 3

- Anael Ais

- User Story 2

- User Story 3

- Gabner Jean Louis

- User Story 1

- User Story 2

- Julian Lopez

- User Story 1

- User Story 2

- Lisabeth Roche

- User Story 1

- User Story 2

Daily Scrum 1 Meeting Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:32 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Looking for new issues

- What is planned to be done until the next scrum meeting?

  - Keep working on that

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Tested development branch

- What is planned to be done until the next scrum meeting?

  - Review a pull request

- What are the hurdles?

  - n/a

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Sprint Planning

- What is planned to be done until the next scrum meeting?

  - Finish Reviewing Github

- What are the hurdles?

  - N/A

Carlos Neira:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Finish push me

- What is planned to be done until the next scrum meeting?

  - Plan

- What are the hurdles?

  - NA

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Prepare for planning

- What is planned to be done until the next scrum meeting?

  - Start the individual projects and videos

- What are the hurdles?

  - This is less coding and more wrapping everything up

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hours

- What was done since the last scrum meeting?

  - Resolving User stories

- What is planned to be done until the next scrum meeting?

  - preparing for the end of the Capstone course

- What are the hurdles?

  - N/A

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - sprint meeting

- What is planned to be done until the next scrum meeting?

  - sprint planning

- What are the hurdles

N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Found a new issue and a fix for it

- What is planned to be done until the next scrum meeting?

  - Post the issue and associated pull request

- What are the hurdles?

  - n/a

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Closed an old issue and opened another issue that sprung from it

- What is planned to be done until the next scrum meeting?

  - Look for more issues

- What are the hurdles?

  - N/A

Daily Scrum 2 Meeting Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:17 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on final delivery documents .

- What is planned to be done until the next scrum meeting?

  - Keep working on it.

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Tested development branch

- What is planned to be done until the next scrum meeting?

  - Review a pull request

- What are the hurdles?

  - N/A

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewing Github

- What is planned to be done until the next scrum meeting?

  - Poster Work

- What are the hurdles?

  - N/A

Carlos Neira:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Start planning poster

- What is planned to be done until the next scrum meeting?

  - Find out what’s next

- What are the hurdles?

  - NA

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Working on individual poster

- What is planned to be done until the next scrum meeting?

  - Help Capstone II with their poster

- What are the hurdles?

  - Fitting all the information in

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hours

- What was done since the last scrum meeting?

  - preparing for the virtual showcase

- What is planned to be done until the next scrum meeting?

  - preparing for the presentation

- What are the hurdles?

  - N/A

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Sprint Planning

- What is planned to be done until the next scrum meeting?

  - working on posters

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - finishing up tasks

- What is planned to be done until the next scrum meeting?

  - capstone 1 posters

- What are the hurdles?

  - N/A

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Closed an old issue and opened another issue that sprung from it

- What is planned to be done until the next scrum meeting?

  - Look for more issues

- What are the hurdles?

  - N/A

Daily Scrum 3 Meeting Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:16 AM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on final delivery documents

- What is planned to be done until the next scrum meeting?

  - Working on the presentation

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Worked on a pull request

- What is planned to be done until the next scrum meeting?

  - Work on the posters

- What are the hurdles?

  - N/A

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Poster Work

- What is planned to be done until the next scrum meeting?

  - Video work

- What are the hurdles?

  - Making videos takes time

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Work on docs

- What is planned to be done until the next scrum meeting?

  - Docs

- What are the hurdles?

  - NA

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Working on poster

- What is planned to be done until the next scrum meeting?

  - Continue poster work

- What are the hurdles?

  - Making sure poster is good for presentation

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05

- What was done since the last scrum meeting?

  - Planned out capstone 1 poster

- What is planned to be done until the next scrum meeting?

  - Start working on Capstone 1 poster

- What are the hurdles?

  - Capstone 1 team members need to work together

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - working on posters

- What is planned to be done until the next scrum meeting?

  - to complete the poster

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Posted a final new issue and pull request

- What is planned to be done until the next scrum meeting?

  - Complete the Capstone 1 poster

- What are the hurdles?

  - We need to schedule a meeting for Capstone 1 to do the poster

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked in requirements for the poster

- What is planned to be done until the next scrum meeting?

  - Start working on Capstone 1 poster

- What are the hurdles?

  - N/A

Sprint 7 Backlog Grooming Meeting Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:30 PM

End time:  9:55 PM

The following user stories were created/discussed/refined/prioritized.

- User Story 1: Review final issues on GitHub (discussed)

  - For our last issues from the previous sprint, we need to finish reviews so they can be merged into development.

  - 2 Story points

  - We still have Pull Requests that are pending review.

- User Story 2: Complete the final deliverable (discussed)

  - The individual posters, introductory video, and demo videos need to be done before the virtual showcase, by the end of this first week would be a good time. After, they can be refined and submitted as the final deliverable.

  - 4 Story points

  - We have begun preparations for completing the final deliverable.

- User Story 3: Prepare for the virtual showcase (discussed)

  - We need to prepare to present our work and final product at a virtual showcase at the end of this sprint

  - 3 Story points

  - Preparations for the virtual showcase have been made, the presentation is being practiced.

- User Story 4: Create starter issues for next semester (discussed)

  - For the next semester, the Capstone I students will need a few easy issues to get situated in the project.

  - 2 Story points

  - Issues are being formulated for the next semester, with a couple starter issues already present.

Daily Scrum 4 Meeting Minutes:

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:30 PM

End time:  9:55 PM

Estephany Sanchez Criado:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on my poster and planned out the final deliverable

- What is planned to be done until the next scrum meeting?

  - Complete my poster and help work on the video for the showcase.

- What are the hurdles?

  - n/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Planning out my work for the poster for Capstone 1

- What is planned to be done until the next scrum meeting?

  - Finish the poster for Capstone 1 and upload it.

- What are the hurdles?

  - n/a

Juan Pablo Arenas Grayeb:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Wrap up issues, prepare for showcase

- What is planned to be done until the next scrum meeting?

  - Prepare for showcase

- What are the hurdles?

  - N/A

Carlos Neira:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on poster and videos.

- What is planned to be done until the next scrum meeting?

  - Finish my poster and keep working on videos for Cap 2.

- What are the hurdles?

  - n/a

Eric Vilella:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Preparing for the virtual showcase

- What is planned to be done until the next scrum meeting?

  - Present our posters and video at the showcase

- What are the hurdles?

  - Being properly prepared with the videos and posters.

Anael Ais:

- How many hours did I work since the last meeting?

  - 1.05 hours

- What was done since the last scrum meeting?

  - Planned out capstone 1 poster

- What is planned to be done until the next scrum meeting?

  - Finish presentation

- What are the hurdles?

  - N/A

Gabner Jean-Louis:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - capstone 1 poster

- What is planned to be done until the next scrum meeting?

  - Final deliverable

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Created the template and filled out a good chunk of the Capstone 1 Poster

- What is planned to be done until the next scrum meeting?

  - Make sure that the poster is complete and uploaded by Oscar

- What are the hurdles?

  - n/a

Lisabeth Roche:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Worked on poster for Capstone 1.

- What is planned to be done until the next scrum meeting?

  - Prepare for showcase

- What are the hurdles?

  - Showcase is something we haven’t done before

Sprint 7 Review Meeting Minutes

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time:  9:30 PM

End time: 9:55 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 1: Review final issues on GitHub (discussed)

  - For our last issues from the previous sprint, we need to finish reviews so they can be merged into development.

  - 2 Story points

  - We still have Pull Requests that are pending review.

- User Story 2: Complete the final deliverable (discussed)

  - The individual posters, introductory video, and demo videos need to be done before the virtual showcase, by the end of this first week would be a good time. After, they can be refined and submitted as the final deliverable.

  - 4 Story points

  - We have begun preparations for completing the final deliverable.

- User Story 3: Prepare for the virtual showcase (discussed)

  - We need to prepare to present our work and final product at a virtual showcase at the end of this sprint

  - 3 Story points

  - Preparations for the virtual showcase have been made, the presentation is being practiced.

- User Story 4: Create starter issues for next semester (discussed)

  - For the next semester, the Capstone I students will need a few easy issues to get situated in the project.

  - 2 Story points

  - Issues are being formulated for the next semester, with a couple starter issues already present.

- This Sprint did not allow us to meet the requirements of any user stories because we had planned for this sprint to be 2 weeks long just like every other.

- We (rightfully so) did not expect the Sprint’s due dates to be pushed forward a week unannounced. Also, the fact that the week we did have was a shortened week due to Thanksgiving holiday played a role in the failure of this sprint.

Sprint 7 Retrospective Meeting Minutes

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:30 PM

End time: 9:55 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - No, and this is due to the sprint being shorter by a week, and the stories we decided on depending on the completion of the virtual showcase. By ending the sprint early, all the stories are only partially finished, and few story points could be gained.

- Did we do a good job estimating the points (time required) for each user story?

  - The story points for each story were alright, as the time taken for each story seemed to match the story points assigned, but there is a little ambiguity due to the shortness of this sprint.

- Did each team member work as scheduled?

  - Each team member did their part but there was less time than expected so a full sprint’s worth of progress was not possible given the circumstances.

What went right?

- Preparation for the Virtual Showcase went well, as we are working on the necessary resources to give the product the best presentation possible.

How to address the issues in the next sprint?

- How to improve the process?

  - For the next sprint, which is in the new semester, there should be a collection of easy issues to ease the new Capstone I students into React Native, Javascript, etc.

- How to improve the product?

  - More issues related to bugs should be posted to the github, so that in the future they can be fixed.