Florida International University

School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

Project Title:

NuMom (Keeping Mothers and Infants Healthy)

Team Members: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Product Owner(s): Jean Hannan

Mentor(s): Eduardo Morales

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2021 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

The purpose of this document is to provide the reader with precise information regarding the new developments to the NuMom (Keeping Moms and Infants Healthy) application brought upon by the computer science school’s Fall 2021 Capstone 1/Capstone 2/Senior Project team.

The main purpose of the application in its current state is to provide early and continued access to health care for prenatal and postnatal mothers.We are targeting all stages of early motherhood, whether it be prenatal, postnatal, and the timeline that follows. This semester we had as our main goal to finish the upgrade to Expo42 and to be able to run the app without getting any error due to this upgrade, which was successfully done. Many other issues came after the upgrade of Expo, due to the need to upgrade other dependencies. All of those upgrades were done and the app is smoothly working. Also, some website links were empty (they led nowhere), it was fixed and now will take the mom to the correct website offering the information they were looking for.

Table of Contents

Introduction …………………………………………………………………………………………………..……………….....5

Current System ……….…………………………………………………………………………………………………..…...5

Purpose of New System  ………………………………………………….……………………………. ……………………..5

User Stories

Implemented User Stories  ………………………………………….…………………………………………………………7

Pending User Stories  …………………………………………………………………...………………………………..…..10

Project Plan

Hardware and Software Resources  ……………………………………………………………….… …………………...12

Sprints Plan  ………………………………………………..……………………………………………………………..…. 13

Sprint 1  ……………………………………………………………………………………………………………….....….13

Sprint 2  ……………………………………………………………………………………………………………............. 13

Sprint 3  ……………………………………………………………………………………………………………............. 14

Sprint 4  ………………………………………………………………………………………………………………......... 15

Sprint 5  ………………………………………………………………………………………………………………......... 16

Sprint 6  ………………………………………………………………………………………………………………......... 17

Sprint 7  ………………………………………………………………………………………………………………......... 18

System Design

Architectural Patterns  …………………………………………………………………………………………………..  20

System and Subsystem Decomposition  …………………………………………………………………………….………21

Deployment Diagram  …………………………………………………………………………………………………….….. 22

Design Patterns  ………………………………………………………………………………………………………….…... 22

System Validation  ……………………………………………………………………………………………………………...23

Glossary  …………………………………………………………………………………………………………………………37

Appendix  …………………………………………………………………………………………………………………………38

Appendix A - UML Diagrams  ………………………………………………………………………………………………..38

Static UML Diagrams  ……………………………………………………………………………………………………..38

Dynamic UML Diagrams  ………………………………………………………………………………………………….. 40

Appendix B - User Interface Design  …………………………………………………………………………….….............52

Appendix C - Sprint Review Reports  …………………………………………………………………………...……………69

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents  …………………………………………………………………….………………………………………………74

References …………………………………………………………………………………………………………...……….....80

Introduction

## Current System

The current system is a mobile app available for iOS and Android devices. It would let users create an account and get access to facilities like clinics and shelters, information, and resources. The user can also create an appointment with the clinic that would be closest to their location and  keep track of their children's immunizations and health needs. New mothers with low income don’t have access to many resources to help them get information on how to  take care of their children. Most of the time, single moms have to work , and take care of many things, because of that they don’t have much time to do a complete search to know what they need.  Also, young ladies don’t know how to sexually protect themselves from unwanted pregnancies or AIDS. Therefore, this app provides new moms and young ladies with a lot of resources and information that would help them and make their lives easier.

## Purpose of New System

During this semester, the main goal was to finish the upgrade to Expo42 and be able to run the app without getting any error due to this upgrade, which was successfully done. Many other issues came after the upgrade of Expo, due to the need to upgrade other dependencies. All of those upgrades were done and the app is smoothly working. Also, some website links were empty (they led nowhere), it was fixed and now will take the mom to the correct website offering the information they were looking for.

# User Stories

Implemented User Stories

Pending User Stories

| User Stories ID | Belongs to | Description |
| --- | --- | --- |
| 291 | Future Developer | As a developer, I want to get the weekly SMS notifications working again. |
| 361 | Future Developer | As a developer, I want to make the locations in WIC and Medicaid consistent with the homepage so I am able to make facility locations the same as the one used in the homepage |

Project Plan

This section describes the planning process which we used to go into the realization of this project. This project incorporated agile development techniques and as such required the sprints to be planned. These sprint planning documents are presented in order and detailed in the section, which describes the components chosen for this project.

## Hardware and Software Resources

The following list of hardware and software resources were used in the development of the project:

| iOS | Android | Software |
| --- | --- | --- |
| iPhone XR | Samsung Galaxy S10 Plus | Visual Studio Code |
| iPhone X | Samsung Galaxy S8 | Firebase |
| iPhone XS | (Virtual) Pixel 2 | Git |
| iPhone 11 ProMax | (Virtual) Nexus 5 |  |
| iPhone 8 Plus |  |  |

Sprints Plan

### Sprint 1

User Story 0: As a developer, I want to become familiar with the application that has been made so I am able to contribute in the following sprint.

User Story 00: As a developer, I want to be able to run the application natively and, on a device, as well as understand how the application communicates with different components and the database so I am able to begin development of key features set forth by the Product Owner.

User Story #331: Welcome Fall 2021!

As a developer, I want to install Expo  so I am able to run the app.

User Story #271: Password Strength Checker.

As a developer, I want to create text that indicates the strength of a password based on multiple factors  so I am able to check password strength.

User Story #315: Upgrade to Expo 42.

As a developer, I want to test the app with Expo 42 and fix any issues that arise so the app is upgraded.

### Sprint 2

User Story #329: window.navigator.geolocation.getCurrentPosition is not available

As a developer, I want to fix the error that appears when starting the app so I am able to get the current position of the user.

User Story #325: Information in the WIC Feeding section is clickable when it shouldn’t be.

As a developer, I want to make the buttons in this section unclickable.

### Sprint 3

User Story #349:  Picker library is deprecated

As a developer, I want to update the “Picker” library which has been deprecated so I am able to eradicate the errors generated because of it.

User Story #329: window.navigator.geolocation.getCurrentPosition needs testing

As a developer, I want to test the solution of this issue, since the primary issue seems to have been fixed, but testing is required.

### Sprint 4

User Story #319: Finish the deploy to IOS Readme

As a developer, I want to finish the deployment to IOS Readme on GitHub which is missing instructions for deploying to IOS, needs to be written up and added so I am able to offer instructions about how to deploy to IOS.

User Story #324: Website button in WIC and Medicaid locations lead nowhere

As a developer, I want to fix website buttons in WIC and Medicaid locations which lead nowhere, it redirects to an invalid website so I am able to open the actual website of the location.

User Story #323:Clicking pins multiple times in WIC and Medicaid location section causes an error

As a developer, I want to click on a pin when it is already in a clinic’s menu so it doesn't cause a crash, it should do nothing so I am able to click them without causing errors.

User Story #353: Add another dropdown that allows the user to pick the first dose, second dose, etc.

As a developer, I want to make the dropdowns for recording vaccinations split into two different dropdowns so I am able to offer more clarity.

### Sprint 5

User Story #357: Redeploy to Android

As a developer, I want to redeploy to android so I am able to satisfy project manager’s requirement, therefore, deployment ready to happen soon.

User Story #354: ChecklistButton used on WIC and Medicaid Checklist pages does not work properly

As a developer, I want to fix the checklist buttons so I am able to access WIC and Medicaid Checklist pages.

### Sprint 6

User Story #291: Get the weekly SMS notifications working again

As a developer, I want to get the weekly SMS notifications working again.

User Story #361: Make the locations in WIC and Medicaid consistent with the homepage

As a developer, I want to make the locations in WIC and Medicaid consistent with the homepage

so I am able to make facility locations the same as the one used in the homepage

### Sprint 7

User Story 000: Complete the final deliverable

As a developer, I want to finish the individual posters, introductory video, and demo videos that need to be done before the virtual showcase, by the end of this first week would be a good time. After, they can be refined and submitted as the final deliverable.

User Story 0000: Prepare for the virtual showcase

As a developer, I want to prepare to present our work and final product at a virtual showcase at the end of this sprint.

# System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

## Architectural Patterns

The pattern that we used was the same as the previously structured model-view-controller pattern that is also known as MVC. With this structure, the application was divided in three parts:

View - displays the information to the user, the UI.

Controller - handle the user input.

Model - contains the core functionality, logic, and data.

This Model View Controller was designed to contain the data model, information that is displayed to the user, and the control information. This pattern is efficient because it allows code reuse within the application.

## System and Subsystem Decomposition

The system and subsystem decomposition part of this document are used to explain how the application is structured. The application was made with React Native and deployed with Expo, more specifically during the semester we upgraded to Expo 42, which was one of our most important tasks. The src folder contains all the files and documents that belong to the program as well as the different languages that the app offers, which are English, Spanish, and Creole. We had moved the Firebase.js file out of the components folder because we no longer considered it a component, but rather a form of class. We implemented React Hooks to replace class inheritance throughout the app. React Hooks use the logic behind class inheritance, but utilizes that logic with functions passing returns that are used whenever a component is called within another.

## Deployment Diagram

## Design Patterns

●        Facade: The app uses a Facade design pattern to represent the UI in a user-friendly way without exposing the logic of the system to the user.

●    	Singleton: The app uses a Singleton design pattern to maintain only one instance of Firebase, with only one global access point to avoid instantiating the database API multiple times.

●    	Iterator: The app uses the Iterator design pattern to display multiple buttons, as well as display the Clinics and the Shelters.

●    	Chain of Responsibility: In the app several components delegate access of functions to other components which use a chain of responsibility design pattern.

# System Validation

To verify our work, we created different branches on GitHub and after some team members checked the submissions it would be merged into the main branch. Also, we used Expo SDK 42, which is a framework that is based in React Native and JavaScript, and together with that Expo Go. In addition, VS Code debugging was used to make sure no bugs were skipped. In addition, whenever the team added new features, or were making modifications to the old ones, we tested them afterwards to ensure they were working. This was done to help validate our process and make sure we weren’t making any errors.

| Case ID | Password Strength Checker |
| --- | --- |
| Purpose | We want to make it easier for the user to create the strongest password. Also, we want to make the user create a more protected account. |
| Preconditions | We are on the login page, where the user has to create a new password, or want to change the current one. |
| Expected results | The user would have a more protected account with a difficult password that would protect their privacy. |

| Case ID | Website button in WIC and Medicaid locations lead nowhere |
| --- | --- |
| Purpose | We want the user to be able to enrich the information available in the clinic website that are listed in the app. |
| Preconditions | User goes through the list of clinics and selects the one they like the most. |
| Expected results | When the user selects a clinic and opens the website it will take them to more detailed information of the clinic. |

| Case ID | Redeploy to Android |
| --- | --- |
| Purpose | We want the app to be available on the Play Store. It was removed due to stagnation. |
| Preconditions | Application has the proper dependencies for deployment. |
| Expected results | The app is available on the Play Store. |

| Case ID | Upgrade to Expo SDK 42 |
| --- | --- |
| Purpose | The current version we are running on is about to be obsolete, so we want to upgrade to avoid instability. |
| Preconditions | We are running on a branch that has freshly implemented the new version. |
| Expected results | The app is upgraded to the new version along with the appropriate libraries, without instability. |

# Glossary

Framework: A basic structure underlying a system, concept, or text.

Authentication: The process of confirming if the user is who the user says it is

Feature: A capability that the software offers

UI: Short for User Interface. Is the display on which the user interacts.

Cloud functions: Cloud Functions is a server-less execution environment for building and connecting cloud services.

API: Short for Application Programming Interface. a set of functions and procedures allowing the creation of applications that access the features or data of an operating system, application, or other service.

Expo: Expo is a platform that allows you to develop and quickly iterate on applications that are based in React Native and javaScript.

Dependencies: is a broad software engineering term used to refer when a piece of software relies on another one

TestFlight: is an online service for over-the-air installation and testing of mobile applications, currently owned by Apple Inc. and only offered to developers within the iOS Developer Program

UML diagram: Is a diagram based on the UML (Unified Modeling Language) with the purpose of visually representing a system along with its main actors, roles, actions, artifacts or classes, to better understand, alter, maintain, or document information about the system.

PO: Short for Product Owner. Is the person responsible for guiding changes and talk to developers about things that need to be modified on a software.

IDE: Short for Integrated Development Environment. is a software application that provides comprehensive facilities to computer programmers for software development.

# Appendix

## Appendix A - UML Diagrams

Architecture Diagrams

## Class Diagrams

## Estephany Sanchez Criado

Eric Vilella

## Carlos Neira

Juan Pablo Arenas Grayeb

## Sequence Diagrams

## Estephany Sanchez Criado

Eric Vilella

Carlos Neira

Juan Pablo Arenas Grayeb

## Use-Case Diagrams

## Estephany Sanchez Criado

Eric Vilella

Carlos Neira

Juan Pablo Arenas Grayeb

## Appendix B - User Interface Design

## Appendix C - Sprint Review Reports

Sprint 1 Review Meeting Minutes

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 10:30 PM

End time: 11:05 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

●  	User Story 1: Welcome Fall 2021

●  	Installing Expo and running the app.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Fall Planning meeting.

●      User Story 2: Password Strength Checker

●      Creating text that indicates the strength of a password based on multiple factors.

●      How this should be reflected on the user story definition in Mingle:

○               The welcome task needed to be completed beforehand, and by the time everyone had it finished, there was not enough time to complete this issue..

●      User Story 3: Upgrade to Expo 42.

●      Test the app with Expo 42 and fix any issues that arise.

●      How this should be reflected on the user story definition in Mingle

○               By upgrading to Expo 42, we will be able to better develop and test the app therefore providing a better user experience.

○                The new students needed to be caught up with React before they could start testing the app on Expo 42 properly.

Sprint 2 Review Meeting Minutes

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:25 AM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

●      User Story 1: Password Strength Checker.

○      Creating text that indicates the strength of a password based on multiple factors.

○      4 Story Points

●      User Story 2: window.navigator.geolocation.getCurrentPosition is not available

○      Fix the error that appears when starting the app.

○      3 Story Points

●      User Story 3: Information in WIC Feeding section is a clickable when it shouldn’t be.

○      Make the buttons in this sections unclickable

○      2 Story Points

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

●      User Story 4:  Upgrade to Expo 42.

○      Test the app with Expo 42 and fix any issues that arise.

○      6 Story Points.

How this should be reflected on the user story definition in Mingle

●      By upgrading to Expo 42, we will be able to better develop and test the app therefore providing a better user experience.

●      This is an ongoing issue that may take several sprints, as we are continuously posting new issues we find on Expo42 and taking them on each sprint. Therefore, even though the user story is not completed, we are making progress on it.

●      Users seem to have varying experiences when testing out the upgradeExpo42 branch, meaning some users seem to have more issues than others.

Sprint 3 Review Meeting Minutes

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 9:00 AM

End time: 9:25 AM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

●      User Story 1:  Upgrade to Expo 42.

○      All necessary issues were fixed so the Expo 42 branch was merged into development.

○      6 Story Points.

●      User Story 2:  Picker library is deprecated

○      The “Picker” library had deprecated, and has been upgraded

○      2 Story Points.

●      User Story 3: window.navigator.geolocation.getCurrentPosition needs testing

○      This issue has been fixed, and there are no visible issues when testing

○      3 Story Points.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

●      User Story 4: Finish the deploy to IOS Readme

○      Readme on GitHub is missing instructions for deploying to IOS, needs to be written up and added.

○      2 Story Points

○      How this should be reflected on the user story definition in Mingle:

■      Was waiting for instructions from Eduardo

●      User Story 5: Website button in WIC and Medicaid locations lead nowhere

○      WIC or Medicaid, in the Locations section, button is clicked for any given location, it redirects to an invalid website.

○      2 Story Points

○      How this should be reflected on the user story definition in Mingle:

■      Was caught up in studying for midterms

●      User Story 6:Clicking pins multiple times in WIC and Medicaid location section causes an error

○      Clicking on a pin when already in a clinic’s menu causes a crash, when it should do nothing.

○      2 Story Points

○      How this should be reflected on the user story definition in Mingle:

■      Midterm week caused a lack of time to complete this

Sprint 4 Review Meeting Minutes

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 8:30 PM

End time: 8:50 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

●  	User Story 2: Website button in WIC and Medicaid locations lead nowhere.(completed)

○               WIC or Medicaid, in the Locations section, button is clicked for any given location, it redirects to an invalid website.

○               This issue has been resolved. All of the locations that have a website now direct you to the correct website.

○               3 Story Points

●  	User Story 3:Clicking pins multiple times in WIC and Medicaid location section causes an error (completed)

○               Clicking on a pin when already in a clinic’s menu causes a crash, when it should do nothing.

○               This issue has been fixed nicely, though more issues have come from it.

○               5 Story Points

●  	User Story 4: Add another dropdown that allows the user to pick first dose, second dose, etc. (completed)

○               Story has been completed. Reviewer asked for changes to be made, but the user story's acceptance criteria has been met.

○               4 Story Points

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

●  	User Story 1: Finish the deploy to IOS Readme

○               Readme on GitHub is missing instructions for deploying to IOS, needs to be written up and added.

○               Working on it. Need to help from Eduardo, communication is slow

○               2 Story Points

●  	User Story 5: Review pull requests from Github

○               After a pull request has been created on Github, at least two other people need to review it before it can be merged to development.

○               Every sprint has issues that need to be reviewed, so this issue is ongoing until the semester ends.

○               3 Story Points

●  	User Story 6: Create new issues from the development branch

○               Issues are still present on the development branch, and they need to be fixed.

○               To get more issues at the start of each sprint, people need to add issues, so this issue remains until the end.

○               2 Story Points

●  	User Story 7: Redeploy to Android

○               The app needs to be redeployed on android

○               Project manager has been contacted, deployment ready to happen soon.

○               3 Story Points

Sprint 5 Review Meeting Minutes

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 2:00 PM

End time: 2:25 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

●               User Story 2: Redeploy to Android

○               The app needs to be redeployed on android

○               Deployment to Android complete.

○               3 Story Points

●               User Story 3: ChecklistButton used on WIC and Medicaid Checklist pages does not work properly

○               The checklist buttons need to be fixed.

○               The issue has been fixed, reviewers are needed.

○               5 Story Points

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

●  	User Story 1: Finish the deploy to IOS Readme

○               Readme on GitHub is missing instructions for deploying to IOS, needs to be written up and added.

○               Complete, needs to be uploaded

○               2 Story Points

●               User Story 4: Get the weekly SMS notifications working again

○               The checklist buttons need to be fixed.

○               Still working on it, firebase functions need to be completed

○               5 Story Points

●               User Story 5: Make the locations in WIC and Medicaid consistent with the homepage

○               The method for these sections to display their facility locations should be the same as the one used in the homepage

○               Most research has been figured out, but this doesn’t matter much in the big picture, so priority has been reduced.

○               6 Story Points

●               User Story 6: Review pull requests from Github

○               After a pull request has been created on Github, at least two other people need to review it before it can be merged to development.

○               Every sprint has issues that need to be reviewed, so this issue is ongoing until the semester ends.

○               3 Story Points

●               User Story 7: Create new issues from the development branch

○               Issues are still present on the development branch, and they need to be fixed.

○               To get more issues at the start of each sprint, people need to add issues, so this issue remains until the end.

○               2 Story Points

Sprint 6 Review Meeting Minutes

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time: 12:00 PM

End time: 12:36 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

●  	User Story 1: Create new issues from the development branch

○      Issues are still present on the development branch, and we need more issues for the second part of this sprint

○      It's time to stop searching for new issues for ourselves, and start planning out the next sprint for the new Capstone I students,and returning Capstone II students.

○      2 Story Points

●  	User Story 2: Finish the deploy to IOS Readme

○      Readme on GitHub is complete

○      Finished, needs pull request

○      2 Story Points

●  	User Story 4: Review pull requests from Github

○      There were multiple issues that need reviewing.

○      We are reaching the end of the sprints, it's time to finish these issues up, and get ready for the showcase.

○      3 Story Points

●  	User Story 6: Menus on Immunizations/Appointments/Documents/References shift after new record added

○      The menu buttons on the top of these pages awkwardly shift the right after new records are added to the page.

○      This user story has been completed, and has a pull request pending review.

○      3 Story Points

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

●      User Story 5: Make the locations in WIC and Medicaid consistent with the homepage

○      The method for these sections to display their facility locations should be the same as the one used in the homepage, lower priority however

○      The amount of effort required to finish this issue is more than the little gain gotten, and will be postponed until next semester most likely.

○      4 Story Points

●      User Story 3: Get the weekly SMS notifications working again

○      This issue will likely not be completely resolved before the semester ends because of communication issues.

○      6 Story Points

Sprint 7 Review Meeting Minutes

Attendees: Estephany Sanchez Criado, Oscar Sanchez, Juan Pablo Arenas Grayeb, Carlos Neira, Eric Vilella, Anael Ais, Gabner Jean-Louis, Julian Lopez, Lisabeth Roche.

Start time:  9:30 PM

End time: 9:55 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

●      User Story 1: Review final issues on GitHub (discussed)

○      For our last issues from the previous sprint, we need to finish reviews so they can be merged into development.

○      2 Story points

○      We still have Pull Requests that are pending review.

●      User Story 2: Complete the final deliverable (discussed)

○      The individual posters, introductory video, and demo videos need to be done before the virtual showcase, by the end of this first week would be a good time. After, they can be refined and submitted as the final deliverable.

○      4 Story points

○      We have begun preparations for completing the final deliverable.

●      User Story 3: Prepare for the virtual showcase (discussed)

○      We need to prepare to present our work and final product at a virtual showcase at the end of this sprint

○      3 Story points

○      Preparations for the virtual showcase have been made, the presentation is being practiced.

●      User Story 4: Create starter issues for next semester (discussed)

○      For the next semester, the Capstone I students will need a few easy issues to get situated in the project.

○      2 Story points

○      Issues are being formulated for the next semester, with a couple starter issues already present.

●      This Sprint did not allow us to meet the requirements of any user stories because we had planned for this sprint to be 2 weeks long just like every other.

●      We (rightfully so) did not expect the Sprint’s due dates to be pushed forward a week unannounced. Also, the fact that the week we did have was a shortened week due to the Thanksgiving holiday played a role in the failure of this sprint.

## Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

User Manual

The user is greeted with the Login page upon starting the application. Here there are options for the user to login to their account, a “Forgot Password” button that will navigate the user to a screen to reset their password via email, and a “Swipe Up To Sign-Up” button that will walk the user through the account sign-up process. Throughout the sign-up process, they must provide any requested information to properly use the application, as well as any account information necessary for account creation. During the sign-upprocess, the app will enroll the user in the SMS messaging service. They should receive a text message confirming the fact.

Once logged in, they are brought to the homepage where they will see five things: a map with available clinics, a cog for the settings page, a ‘Facilities’ tab, a ‘Learn’ tab, and a ‘Resources’ tab. Upon pressing the cog, the user will see fields and questions relating to their account, such as their phone number, date of birth, name, and answers to questions such as: “Do You Live in Miami?”, “Are you Pregnant?”, and “Did You Have Any Infants?”. They may edit these at will and save the changes at the bottom of the page. In the Settings page, there is also a logout button on the upper right hand corner, and is the only way for the user to log out completely from the app. In the “Facilities” tab, the user will be presented with two additional tabs, “Clinics” and “Shelters”. Upon tapping the “Clinics” tab, the user will be able to see a list of clinics sorted by closest proximity to them, and a filtering button on the upper right-hand corner. The user then should see the extensive database of information with respect to the clinic such as location, and opportunity to visit their site or give them a call. The user should beable to filter information using the filter button. The user will see two filters pop up at the top: distance and services. These filters are drop down menus that allow the user to filter the clinics they see in the list and the map according to whichever services or distances they would like. In the  ‘Shelters’ tab the user may enter it and view a list of shelters for women and mothers available in Miami.

In the “Learn” tab, the user will see two tabs: “STD Awareness” and “Protected Sex”. Upon pressing the “STD Awareness” tab, the user will see a list of buttons named with various STDs. For each STD, the user will view information respective to the disease they chose which includes symptoms, testing information, treatment information, consequences, and information about when it is safe to continue sexual activity. In the “Protected Sex” tab, the user will view information regarding the use of female condoms. Two other tabs exist in this page: “Female Condoms Dos and Don’ts” and “How to Insert and Remove a Female condom.” Upon pressing those tabs, the user will see the information relevant to their topics.

Lastly, back in the homepage, there is the “Resources” tab. Once the user clicks on this tab, they will see six additional tabs: “Medicaid”, “WIC”, “Documents”, “Appointments”, “Immunizations”, and “References”. Clicking on the “Medicaid” tab will bring the user to a page consisting of a link to the Medicaid site, a checklist of items to bring to their Medicaid appointment, and a locations tab containing nearby Medicaid offices which functions similarly to the “Facilities” tab, but for Medicaid locations. The “WIC” tab contains the same format as Medicaid, with an additional tab that informs mothers of the appropriate feeding schedule for their infants from ages 0 to 12 months old based on WIC guidelines. Upon entering the documents tab in the resources page the user will see a plus button that allows them to upload an image from their phone’s gallery. Upon choosing the image the user will be able to crop the image, select OK, then will be prompted with an input box that allows the user to name the file. These files will be immediately stored in the cloud via Firebase and the user will be able to view them in the documents page. There is also the documents tab, which will show the user a plus button that will allow them to enter information regarding an appointment. Once that information is entered it will be stored in Firebase and immediately ready for view in the appointments page. The user will then be prompted to allow access to their phone’s calendar application in order to sync the recently made appointment to it. There is also a trash bin button on the tabs for every appointment that allows the user to delete the appointment. Another tab listed is the Immunization tab. Here, users are greeted with three buttons: A plus sign to add to the Immunization Register, an envelope, and a calendar icon. Pressing the plus sign will take the user to the “New Immunization” page, where users can add immunizations that they have given their child and on what date. Tapping the envelope icon will send the user to their email box, and creates an email with all the immunizations the user has added to their register, allowing them to send the list to whoever they choose. Finally, pressing the calendar icon will take the user to the “Immunization Schedule”. Here the user can view at what ages their child should receive specific vaccines. Lastly in the resources section, there is the references tab, which clicking this tab will show the user another plus button that will allow them to enter information regarding a medical or financial reference. Once that information is entered it will be stored in Firebase and immediately ready for view in the references page. There is also a trash bin button on the tabs for every reference that allows the user to delete the reference.

Maintenance

Step 0:

●      	Install git on your computer https://git-scm.com/downloads

●      	Install Node.js (comes with npm) https://nodejs.org/en/

Step 1:

Download Visual Studios Code from your browser through:

https://code.visualstudio.com/download

Step 2:

Open Visual Studios Code and select get from version control, from the dropdown, select git. A link will be requested where you will input the following link: https://github.com/edumorlom/moms-infants-healthy.git

Step 3:

After the project is cloned in your computer you will be able to access it from your command line interface. After that, go to your project from the terminal by using “cd” and going to the folder where the project is in.

Step 4:

Install all the backend node dependencies and expo by running the following commands in the root directory:

●      npm install -g npm

●      npm install -g expo-cli

●      npm install expo

●      expo install

Step 5:

Install expo client on your phone

Google Play   	Apple App Store

Step 6:

Once everything is completed, use the command within the root folder “expo start” or “npm start” to start expo. A window will open in your default browser with a QR code to be scanned with your phone. The application now will show up in your phone on the application of the expo client.

Step 7 (optional):

You can run expo on a virtual device on your computer, which allows further testing on additional devices. View the following links to get started for either iOS or Android:

iOS: https://docs.expo.io/workflow/ios-simulator/

Android: https://docs.expo.io/workflow/android-studio-emulator/

Wishlist

API for Third Party integration

In order to have the biggest outreach, NuMom needs to develop API integration with 3rd party applications. This can be done by switching to a microservices architecture which would allow third party apps to be able to use REST API calls to talk with our app.

Technical Documentation

All progress should start being documented to maintain readability and facilitate hand offs. This includes: Architecture Design documentation, data flow diagrams, complete class diagrams, and more robust install documentation.

Firebase Security Rules

The developer should add rules to the Firebase database that the app uses in order to ensure security to prevent outsiders from accessing data without permission

Fix iOS Date/Time picker issue on Dark mode

If you are on IOS 13.0 or later, you can set your device's appearance to Dark Mode. This makes the text of the date and time pickers the same color as the background of the pickers, causing you to not be able to read the text.

Fix issue in Menus when new record is added

The menu buttons on the top of these pages awkwardly shift to the right after new records are added to the page. The issue likely lies in the circular button component that they use in common.

Automatic push notifications

The app currently allows users to store dates of certain events, such as the dates for checkups, vaccinations, etc. The app should be able to send a notification to the user’s phone the day before and day of these events occurring.

Optimize NuMom for different screen sizes

Some areas of the app and its menus display weirdly in some situations on either small or large screen sizes. Standardizing these areas to appear more uniform across all phones would help the app look its best.

# References

[1] Firebase Documentation. (n.d). retrieved September 14, 2020, from: https://firebase.google.com/docs

[2] JavaScript documentation. (n.d). retrieved September 14, 2020, from: https://devdocs.io/javascript/

[3] Twilio. (n.d). retrieved September 14, 2020, from: https://www.twilio.com/docs

[4] CDC. (n.d). retrieved September 14, from: https://www.cdc.gov/

[5] React Native Documentation. (n.d). retrieved September 14, from:  https://facebook.github.io/react-native/docs/getting-started

[6] Expo Documentation. (n.d). retrieved September 14, from:  https://docs.expo.io/versions/latest/

[7] Git documentation. (n.d). retrieved September 14, from:  https://git-scm.com/doc

[8] Medicaid application. (n.d). retrieved September 14, 2020 from:

https://www.healthcare.gov/medicaid-chip/

[9] WIC application. (n.d.). retrieved September 14, 2020 from: https://www.fns.usda.gov/wic/wic-how-apply