Daily Stand Up Meeting Minutes

Ismael Clark, Jared Hummer, Leandro Estevez, Victoria Fernandez, Felipe Arce Rivera, Akul Singh, Kevin Fontela, Raul Garcia Breijo, Jorge Segredo

Start time: 6:00 PM

End time: 6:30 PM

Jared Hummer - Capstone 2

- How many hours did you work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finding bugs with inconsistencyDetector

- What is planned to be done for the next scrum meeting?

  - Squash the bugs in inconsistencyDetector

- What are the hurdles?

  - SVN.

Victoria Fernandez - Capstone 2

- How many hours did you work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Cleaning up current parser code to work seamlessly with future classes

- What is planned to be done for the next scrum meeting?

  - Continue testing with different input

- What are the hurdles?

  - Waiting on other classes to be made

Leandro Estevez - Capstone 2

- How many hours did you work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixing timeline visualization bugs

- What is planned to be done for the next scrum meeting?

  - Continue working on sprint tasks

- What are the hurdles?

  - None

Ismael Clark - Capstone 2

- How many hours did you work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on the visualization bugs

- What is planned to be done for the next scrum meeting?

  - Keep working on the visualization bugs

- What are the hurdles?

  - None

Felipe Arce Rivera - Capstone 2

- How many hours did you work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished the assigned readings

- What is planned to be done for the next scrum meeting?

  - Start to look into the code for the graph component

- What are the hurdles?

  - None

Akul Singh - Capstone 1

- How many hours did you work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Added Constructor Tests

- What is planned to be done for the next scrum meeting?

  - Add Dataclass tests and getter tests

- What are the hurdles?

  - None

Kevin Fontela - Capstone 1

- How many hours did you work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Working on Signal Class

- What is planned to be done for the next scrum meeting?

  - Make sure the Signal class default functionalities are automated with the python dataclass library.

- What are the hurdles?

  - None

Raul Garcia Breijo- Capstone 1

- How many hours did you work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Started Java to Python conversion

- What is planned to be done for the next scrum meeting?

  - Finish Java to Python conversion

- What are the hurdles?

  - None

Jorge Segredo - Capstone 1

- How many hours did you work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on converting Timex class to Python.

- What is planned to be done for the next scrum meeting?

  - Continue converting Timex class to Python.

- What are the hurdles?

  - None