pyTLEX Sprint 3 Review

Ismael Clark, Jared Hummer, Leandro Estevez, Victoria Fernandez, Felipe Arce Rivera,

Akul Singh, Kevin Fontela, Raul Garcia Breijo, Jorge Segredo

Date: 10/7/2021

What was completed during this sprint:

- Link class creation and testing

- Parser Integration

- Analyze partitioner algorithm

- Find self-loops

- Connect timepoints using a dumbbell structure

- Graph and partition timeline generation

Stories that carry to the next sprint

- Parser Integration Testing

- Partitioned Timeline Construction

- Step two & three of Inconsistency Detector

- Graph and Partition Timeline testing