Daily Scrum Meeting Minutes:

Sprint 3 | Day 1

Attendees:

Darren Ellsworth - SP

Omar Guerra - SP

Dayron Tabares - C1

Ernesto Vilches - C1

Luis Himes - C1

Luciano Varela - C1

Start time: 2:30 pm

End time: 3:30 pm

Darren Ellsworth:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Helped C1 students fix problems with the ns-3 environment setup

- What is planned to be done until the next scrum meeting?

  - Help Ernesto and Dayron get their project files up and running

- What are the hurdles?

  - None

Omar Guerra:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Helped C1 students fix problems with the Sensor-Chain 1.0 packages

- What is planned to be done until the next scrum meeting?

  - Help Luis and Luciano get their project files up and running to gather data

- What are the hurdles?

  - None

Dayron Tabares:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Added flags in each function of the kdtree.py file to be able to recognize which of them are being used.

- What is planned to be done until the next scrum meeting?

  - Continue surveying the code

- What are the hurdles?

  - None

Ernesto Vilches:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Ensured full functionality of the code on virtual machine

- What is planned to be done until the next scrum meeting?

  - Get acquainted with the specifics of the code

- What are the hurdles?

  - Learning sufficient Python to understand the code to an extent

Luis Himes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on outputting a stack trace with the pdb debugger

- What is planned to be done until the next scrum meeting?

  - Continue stack-tracing the code

- What are the hurdles?

  - Learning the process

Luciano Varela:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Set up environment and necessary packages

- What is planned to be done until the next scrum meeting?

  - Look at code in detail to understand functionality

- What are the hurdles?

  - Python-specific usages can be difficult to understand at first