Daily Scrum Meeting Minutes:

Sprint 3 | Day 4

Attendees:

Darren Ellsworth - SP

Omar Guerra - SP

Dayron Tabares - C1

Ernesto Vilches - C1

Luis Himes - C1

Luciano Varela - C1

Start time: 7:00 pm

End time: 8:30 pm

Darren Ellsworth:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished story ‘Find other Merkle tree implementations’

- What is planned to be done until the next scrum meeting?

  - Work on ‘Determine best Merkle tree addition’

- What are the hurdles?

  - Differences among the packages and our code.

Omar Guerra:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on stories visualization and internal hashing

- What is planned to be done until the next scrum meeting?

  - Continue

- What are the hurdles?

  - Many pieces needed, might consider breaking down internal hashing.

Dayron Tabares:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Finished story ‘Analyze print trace’

- What is planned to be done until the next scrum meeting?

  - Work on stories ‘Test code with print trace’ and ‘Trim waste’

- What are the hurdles?

  - None

Ernesto Vilches:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on story ‘Record blockchain merge data’

- What is planned to be done until the next scrum meeting?

  - Continue, also work on story ‘Trim waste’

- What are the hurdles?

  - Learning to use Python csv library and Pythonic file handling

Luis Himes:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on story ‘Create function call stack’

- What is planned to be done until the next scrum meeting?

  - Continue, also work on story ‘Trim waste’

- What are the hurdles?

  - Dealing with multiprocessing issues

Luciano Varela:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on story ‘Record blockchain merge data’

- What is planned to be done until the next scrum meeting?

  - Continue, also work on story ‘Trim waste’

- What are the hurdles?

  - Learning to use Python csv library and Pythonic file handling