Sprint Planning Meeting Minutes:

Sprint 3

Attendees:

Darren Ellsworth - SP

Omar Guerra - SP

Dayron Tabares - C1

Ernesto Vilches - C1

Luis Himes - C1

Luciano Varela - C1

Start time: 3:30

End time: 6:30

The velocity of the team will be calculated in the next iteration of this document, as we did not have a concrete point system until this point.

The product owner chose the following user stories to be done during the next sprint.

They are ordered based on their priority.

- Understand codebase - 2 points

- As a developer, I want to have a general understanding of what each part of the code does.

- Implement internal hashing in MKD Tree - 13 points

  - As a developer, I want to change the subtree hashing done in the code to make it a more intrinsic part of the tree.

- Record blockchain merge data - 3 points

  - As a developer, I want to gather different data points relating to moments in the simulation where two blockchains merge.

- Find other Merkle tree implementations and determine their worth - 5 points

  - As a developer, I want to inspect a small amount of Merkle tree libraries and determine if any of them would be an upgrade.

- Create function call stack - 3 points

  - As a developer, I want to use the pdb debugger to generate a call stack of the simulation code.

- Analyze function call stack - 5 points

  - As a developer, I want to analyze the call stack generated by the pdb debugger to determine the flow of the code over its execution and gather useful runtime data.

- Determine which parts of the code are essential - 3 points

  - As a developer, I want to go into the simulation code in depth in order to figure out which segments of code might be unnecessary holdovers from previous versions.

- Assist team members - 1 point

  - As a team member, I will assist any other team members that need help on a task or user story

The team members indicated their willingness to work on the following user stories.

- Darren Ellsworth

- Implement internal hashing in MKD Tree - 13 points

- Find other Merkle tree implementations and determine their worth - 5 points

- Assist team members - 1 point

- Omar Guerra

- Implement internal hashing in MKD Tree - 13 points

- Assist team members - 1 point

- Dayron Tabares

- Determine which parts of the code are essential - 3 points

- Ernesto Vilches

- Understand codebase - 2 points

- Assist team members - 1 point

- Luis Himes

- Create function call stack - 3 points

- Analyze function call stack - 5 points

- Luciano Varela

- Understand codebase - 2 points

- Assist team members - 1 point