Florida International University

School of Computing and Information Sciences

Software Engineering Focus

Project Title: Agineek

Team Members: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez

Project Owners: Guðmundur Traustason & Yasmani Subairat

Mentor(s):

Instructor: Masoud Sadjadi

# Abstract

This document presents the information necessary to obtain a good understanding of the application Agineek. Agineek is mainly a mobile application where soccer players can connect physical pads to and host a game where players hit a soccer ball against a lit up pad to gain points. These points are tracked on the mobile application. Users can register an account on Agineek.com to explore available payment options. This version of Agineek will migrate the Android based application from Java to Kotlin with Flutter used as front-end.

# Table of Contents

Abstract	2

Table of Contents	3

Introduction	4

Current System	4

Purpose of New System	4

User Stories	4

Implemented User Stories	4

Pending User Stories	7

Project Plan	9

Hardware and Software Resources	9

Hardware	9

Software	9

Sprints Plan	10

System Design	26

Architectural Patterns	26

System and Subsystem Decomposition	27

Appendix	29

Appendix A - UML Diagrams	29

Appendix B - User Interface Design	37

Appendix C - Sprint Review Reports	40

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents	43

References	45

# Introduction

Agineek is a mobile application designed for soccer players who want to improve on ball control and movement. Players will have to hit the soccer ball against pads that are lit up. Successful hits and misses onto pads are tracked on the mobile application.

## Current System

The current system is written in Java for Android devices, but Java is not the most ideal language for Android.

## Purpose of New System

The purpose of the new system is to have an application in Flutter which builds onto multiple platforms (Web, iOS and Android). Moreover, the application on Android now runs on Kotlin instead of Java since Kotlin is intended for Android development.

# User Stories

## Implemented User Stories

User Story #1: Initial Application Acclimation (Hours: 5)

Acceptance Criteria: - Be able to run the phone application locally - Be confident in knowing the structure of the phone application - Be comfortable coding in Dart Unit Tests: - Confirm the acceptance criteria with Scrum Master.

User Story #2: Learning Kotlin (Hours: 10)

Acceptance Criteria: - Be able to run a ‘Hello World’ application in Kotlin - Be familiar with Android development in Kotlin - Be familiar with Flutter development in Swift - Look over previous Kotlin work in phone application Unit Tests: - Confirm the acceptance criteria with Scrum Master.

User Story #3: Learning Swift (Hours: 10)

Acceptance Criteria: - Be able to run a ‘Hello World’ application in Swift - Be familiar with iPhone development in Swift - Be familiar with Flutter development in Swift - Look over previous Swift work in phone application Unit Tests:: - Confirm the acceptance criteria with Scrum Master.

User Story #5: Review Threading Models (Hours: 5)

Acceptance Criteria: - Research best practices for Threading on Android - Research best practices for Threading on iPhone Unit Tests: - Share resources and findings with Team

User Story #10: Reimplement Sequence in Kotlin (5 points)

Acceptance Criteria: - Reimplement the Sequence structure in Kotlin Unit Tests: - Pass Unit Tests for Kotlin - Pass kt-lint - Work correctly in the totality of application

User Story #11: Reimplement Sequence in Swift (5 points)

Acceptance Criteria: - Reimplement the Sequence structure in Swift Unit Tests: - Pass Unit Tests for Swift - Pass swiftlint - Work correctly in the totality of application

User Story #12: Reimplement Game in Kotlin (10 points)

Acceptance Criteria: - Reimplement the Game structure in Kotlin Unit Tests: - Pass Unit Tests for Kotlin - Pass kt-lint - Work correctly in the totality of application

User Story #13: Reimplement Game in Swift (10 points)

Acceptance Criteria: - Reimplement the Game structure in Swift Unit Tests: - Pass Unit Tests for Swift - Pass swiftlint - Work correctly in the totality of application

User Story #21: Create Initial New Website (25 points)

Acceptance Criteria: - Have a working website in NestJS which conforms to the previous API Unit Tests: - Pass all unit tests from NestJS and AngularJS (Jest framework) - Pass all ESLint tests.

End of Semester (20 points)

Story: - Create the assigned deliverables for the project - Present the project during the showcase Unit Test - Deliver all requested documents via Canvas by the assignment date. - Present at the showcase

## Pending User Stories

User Story #4: Unit Tests for Previous Work (Hours: 10)

Acceptance Criteria: - Review Unit Testing framework for Flutter - Implement Unit Testing for work done in previous semester Unit Tests: - Have all implemented Unit Tests succeed without errors

User Story #6: Implement Android Pads Threads (Hours: 40)

Acceptance Criteria: - Implement threading model for Agineek Pads for Android devices - Allow devices to connect to pads - Allow devices to receive messages from pads - Allow devices to detect disconnects from pads - Implement all Data Structures and Classes needed for Pads on Android-native side of the application. Unit Tests: - Connect a number of pads from the pad emulator to a phone emulator instance. - Pass Kotlin linting checks.

User Story #7: Implement iPhone Pads Threads (Hours: 40)

Acceptance Criteria: - Implement threading model for Agineek Pads for Android devices - Allow devices to connect to pads - Allow devices to receive messages from pads - Allow devices to detect disconnects from pads - Implement all Data Structures and Classes needed for Pads on iPhone-native side of the application. Unit Tests: - Connect a number of pads from the pad emulator to a phone emulator instance. - Pass Swift linting checks.

User Story #9: Login to Website (Hours: 10)

Acceptance Criteria: - Connect LoginForm to website for logging in to the application Unit Tests: - Pass Unit Tests for Flutter - Pass Flutter linting checks - Connect user accounts correctly to website - Deny authentication from unregistered accounts

User Story #16: Coordinate cross-platform Dart implementations of native structures (10 points)

Acceptance Criteria: - Have working portions of the plugin running on both iOS and Android Unit Tests: - Pass Flutter testing - Pass Flutter linting - Have a working model running on the application that connects to pads.

User Story #17: Debug Android Plugin (20 points)

Acceptance Criteria: - Have working portions of the plugin running on Android - Debug all couplings of Android plugin - Advance Android plugin into Dart integration phase Unit Tests: - Have a working model running which compiles into a working Flutter application - Run application plugin on Android

User Story #19: Swift NsdConnection (15 points)

Acceptance Criteria: - Reimplement ‘NsdConnection’ is Swift Unit Tests: - Have a working Nsd Connection service in Swift

User Story #20: Synchronize Plugin code (15 points)

Acceptance Criteria: - Synchronize the plugin code between the Kotlin implementation and the Swift implementation Unit Tests: - Swift implementation should be able to run on the test app just like the Kotlin native code

# Project Plan

## Hardware and Software Resources

### Hardware

- Android phones.

- IOS phones

- MacOS Stations

- PC Stations

### Software

- Android Studio

- Visual Studio Code

- Xcode

- GitHub

- Flutter

- Dart

- Kotlin

- Swift

- SQLite

## Sprints Plan

Sprint 1

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez.

Absent:

Start time: 9:00pm

End time: 9:25pm

User Stories:

User Story #1: Initial Application Acclimation (Hours: 5)

Acceptance Criteria: - Be able to run the phone application locally - Be confident in knowing the structure of the phone application - Be comfortable coding in Dart Unit Tests: - Confirm the acceptance criteria with Scrum Master.

User Story #2: Learning Kotlin (Hours: 10)

Acceptance Criteria: - Be able to run a ‘Hello World’ application in Kotlin - Be familiar with Android development in Kotlin - Be familiar with Flutter development in Swift - Look over previous Kotlin work in phone application Unit Tests: - Confirm the acceptance criteria with Scrum Master.

User Story #3: Learning Swift (Hours: 10)

Acceptance Criteria: - Be able to run a ‘Hello World’ application in Swift - Be familiar with iPhone development in Swift - Be familiar with Flutter development in Swift - Look over previous Swift work in phone application Unit Tests:: - Confirm the acceptance criteria with Scrum Master.

User Story #4: Unit Tests for Previous Work (Hours: 10)

Acceptance Criteria: - Review Unit Testing framework for Flutter - Implement Unit Testing for work done in previous semester Unit Tests: - Have all implemented Unit Tests succeed without errors

User Story #5: Review Threading Models (Hours: 5)

Acceptance Criteria: - Research best practices for Threading on Android - Research best practices for Threading on iPhone Unit Tests: - Share resources and findings with Team

User Story #6: Implement Android Pads Threads (Hours: 40)

Acceptance Criteria: - Implement threading model for Agineek Pads for Android devices - Allow devices to connect to pads - Allow devices to receive messages from pads - Allow devices to detect disconnects from pads - Implement all Data Structures and Classes needed for Pads on Android-native side of the application. Unit Tests: - Connect a number of pads from the pad emulator to a phone emulator instance. - Pass Kotlin linting checks.

User Story #7: Implement iPhone Pads Threads (Hours: 40)

Acceptance Criteria: - Implement threading model for Agineek Pads for Android devices - Allow devices to connect to pads - Allow devices to receive messages from pads - Allow devices to detect disconnects from pads - Implement all Data Structures and Classes needed for Pads on iPhone-native side of the application. Unit Tests: - Connect a number of pads from the pad emulator to a phone emulator instance. - Pass Swift linting checks.

User Story #8: User Registration (Hours: 10)

Acceptance Criteria: - Create a User Registration form in Flutter. - Connect the User Registration form to the website - Allow a newly registered user to immediately log in. Unit Tests: - Pass Unit Tests for Flutter - Pass Flutter linting checks - Connect and Register a user on the website correctly - Deny already registered users from registering again

User Story #9: Login to Website (Hours: 10)

Acceptance Criteria: - Connect LoginForm to website for logging in to the application Unit Tests: - Pass Unit Tests for Flutter - Pass Flutter linting checks - Connect user accounts correctly to website - Deny authentication from unregistered accounts

After discussion, the velocity of the team was estimated to be <Enter the estimated team velocity>.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #1

- User Story #2

- User Story #3

- User Story #4

- User Story #5

The team members indicated their willingness to work on the following user stories.

- User Story #1

  - Aldo Ortega

  - Angel Hourruitiner

  - Carlos Amasifuen

  - Cassandra de la Cruz-Munoz

  - Karanveer Sandhu

  - Leinier Perez

  - Naomi Guedes

  - Ziad Malik

- User Story # 2

  - Cassandra de la Cruz-Munoz

  - Carlos Amasifuen

  - Karanveer Sandhu

  - Angel Hourruitiner

  - Aldo Ortega

- User Story # 3

  - Ziad Malik

  - Naomi Guedes

  - Leinier Perez

- User Story # 4

  - Joseph Quinn

- User Story #5

  - Joseph Quinn

Sprint 2

Attendees:  Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez.

Start time: 8:30pm

End time: 8:45pm

User Stories:

User Story #6: Implement Android Pads Threads (Hours: 40)

Acceptance Criteria: - Implement threading model for Agineek Pads for Android devices - Allow devices to connect to pads - Allow devices to receive messages from pads - Allow devices to detect disconnects from pads - Implement all Data Structures and Classes needed for Pads on Android-native side of the application. Unit Tests: - Connect a number of pads from the pad emulator to a phone emulator instance. - Pass Kotlin linting checks.

User Story #7: Implement iPhone Pads Threads (Hours: 40)

Acceptance Criteria: - Implement threading model for Agineek Pads for Android devices - Allow devices to connect to pads - Allow devices to receive messages from pads - Allow devices to detect disconnects from pads - Implement all Data Structures and Classes needed for Pads on iPhone-native side of the application. Unit Tests: - Connect a number of pads from the pad emulator to a phone emulator instance. - Pass Swift linting checks.

After discussion, the velocity of the team was estimated to be 60 points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 10

- User Story 11

- User Story 12

- User Story 13

- User Story 14

- User Story 15

- User Story 16

The team members indicated their willingness to work on the following user stories.

- Joseph Quinn

  - User Story 16

- Karanveer Sandhu

  - User Story 6 -> 10

- Cassandra de la Cruz-Munoz

  - User Story 12

- Carlos Amasifuen

  - User Story 6 -> 10

- Ziad Malik

  - User Story 11

- Angel Hourruitiner

  - User Story 14, 8

- Leinier Perez

  - User Story 11

- Naomi Guedes

  - User Story 13

- Aldo Ortega

  - User Story 13

Sprint 3

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez.

Start time: 8:30pm

End time: 8:40pm

User Stories:

User Story #4: Unit Tests for Previous Work (Hours: 10)

Acceptance Criteria: - Review Unit Testing framework for Flutter - Implement Unit Testing for work done in previous semester Unit Tests: - Have all implemented Unit Tests succeed without errors

User Story #8: User Registration (Hours: 10)

Acceptance Criteria: - Create a User Registration form in Flutter. - Connect the User Registration form to the website - Allow a newly registered user to immediately log in. Unit Tests: - Pass Unit Tests for Flutter - Pass Flutter linting checks - Connect and Register a user on the website correctly - Deny already registered users from registering again

User Story #9: Login to Website (Hours: 10)

Acceptance Criteria: - Connect LoginForm to website for logging in to the application Unit Tests: - Pass Unit Tests for Flutter - Pass Flutter linting checks - Connect user accounts correctly to website - Deny authentication from unregistered accounts

User Story #10: Reimplement Sequence in Kotlin (5 points)

Acceptance Criteria: - Reimplement the Sequence structure in Kotlin Unit Tests: - Pass Unit Tests for Kotlin - Pass kt-lint - Work correctly in the totality of application

User Story #11: Reimplement Sequence in Swift (5 points)

Acceptance Criteria: - Reimplement the Sequence structure in Swift Unit Tests: - Pass Unit Tests for Swift - Pass swiftlint - Work correctly in the totality of application

User Story #12: Reimplement Game in Kotlin (10 points)

Acceptance Criteria: - Reimplement the Game structure in Kotlin Unit Tests: - Pass Unit Tests for Kotlin - Pass kt-lint - Work correctly in the totality of application

User Story #13: Reimplement Game in Swift (10 points)

Acceptance Criteria: - Reimplement the Game structure in Swift Unit Tests: - Pass Unit Tests for Swift - Pass swiftlint - Work correctly in the totality of application

User Story #15: Reimplement Pad in Swift (10 points)

Acceptance Criteria: - Reimplement the Pad structure in Swift Unit Tests: - Pass Unit Tests for Swift - Pass swiftlint - Work correctly in the totality of application

User Story #16: Coordinate cross-platform Dart implementations of native structures (10 points)

Acceptance Criteria: - Have working portions of the plugin running on both iOS and Android Unit Tests: - Pass Flutter testing - Pass Flutter linting - Have a working model running on the application that connects to pads.

User Story #17: Debug Android Plugin (20 points)

Acceptance Criteria: - Have working portions of the plugin running on Android - Debug all couplings of Android plugin - Advance Android plugin into Dart integration phase Unit Tests: - Have a working model running which compiles into a working Flutter application - Run application plugin on Android

After discussion, the velocity of the team was estimated to be 70 points..

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 10

- User Story 11

- User Story 12

- User Story 13

- User Story 15

- User Story 16

- User Story 17

The team members indicated their willingness to work on the following user stories.

- Joseph R Quinn

  - User Story 16

  - User Story 17

- Karanveer Sandhu

  - User Story 10

  - User Story 17

- Cassandra de la Cruz-Munoz

  - User Story 12

- Carlos Amasifuen

  - User Story 10

  - User Story 17

- Ziad Malik

  - User Story 11

- Angel Hourruitiner

  - User Story 12

  - User Story 8

- Leinier Perez

  - User Story 11

- Naomi Guedes

  - User Story 13

  - User Story 15

- Aldo Ortega

  - User Story 13

  - User Story 15

Sprint 4

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez

Start time: 8:30pm

End time: 8:35pm

User Story #8: User Registration (Hours: 10)

Acceptance Criteria: - Create a User Registration form in Flutter. - Connect the User Registration form to the website - Allow a newly registered user to immediately log in. Unit Tests: - Pass Unit Tests for Flutter - Pass Flutter linting checks - Connect and Register a user on the website correctly - Deny already registered users from registering again

User Story #10: Reimplement Sequence in Kotlin (5 points)

Acceptance Criteria: - Reimplement the Sequence structure in Kotlin Unit Tests: - Pass Unit Tests for Kotlin - Pass kt-lint - Work correctly in the totality of application

User Story #11: Reimplement Sequence in Swift (5 points)

Acceptance Criteria: - Reimplement the Sequence structure in Swift Unit Tests: - Pass Unit Tests for Swift - Pass swiftlint - Work correctly in the totality of application

User Story #12: Reimplement Game in Kotlin (10 points)

Acceptance Criteria: - Reimplement the Game structure in Kotlin Unit Tests: - Pass Unit Tests for Kotlin - Pass kt-lint - Work correctly in the totality of application

User Story #13: Reimplement Game in Swift (10 points)

Acceptance Criteria: - Reimplement the Game structure in Swift Unit Tests: - Pass Unit Tests for Swift - Pass swiftlint - Work correctly in the totality of application

User Story #15: Reimplement Pad in Swift (10 points)

Acceptance Criteria: - Reimplement the Pad structure in Swift Unit Tests: - Pass Unit Tests for Swift - Pass swiftlint - Work correctly in the totality of application

User Story #16: Coordinate cross-platform Dart implementations of native structures (10 points)

Acceptance Criteria: - Have working portions of the plugin running on both iOS and Android Unit Tests: - Pass Flutter testing - Pass Flutter linting - Have a working model running on the application that connects to pads.

User Story #17: Debug Android Plugin (20 points)

Acceptance Criteria: - Have working portions of the plugin running on Android - Debug all couplings of Android plugin - Advance Android plugin into Dart integration phase Unit Tests: - Have a working model running which compiles into a working Flutter application - Run application plugin on Android

User Story #18: Inspect old website application

Acceptance Criteria: - Inspect old application code for website application for safety and updating - Update old application code to work with new phone application Unit Tests: - Have a working website with the new phone application

After discussion, the velocity of the team was estimated to be 70 points...

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 10

- User Story 11

- User Story 12

- User Story 13

- User Story 15

- User Story 16

- User Story 17

- User Story 18

The team members indicated their willingness to work on the following user stories.

- Joseph R Quinn

  - User Story 16

  - User Story 17

  - User Story 18

- Karanveer Sandhu

  - User Story 10

  - User Story 17

- Cassandra de la Cruz-Munoz

  - User Story 12

- Carlos Amasifuen

  - User Story 10

  - User Story 17

- Ziad Malik

  - User Story 11

- Angel Hourruitiner

  - User Story 12

  - User Story 8

- Leinier Perez

  - User Story 11

- Naomi Guedes

  - User Story 13

  - User Story 15

- Aldo Ortega

  - User Story 13

  - User Story 15

Sprint 5

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez

Start time: 8:30pm

End time: 8:35pm

User Story #4: Unit Tests for Previous Work (Hours: 10)

Acceptance Criteria: - Review Unit Testing framework for Flutter - Implement Unit Testing for work done in previous semester Unit Tests: - Have all implemented Unit Tests succeed without errors

User Story #9: Login to Website (Hours: 10)

Acceptance Criteria: - Connect LoginForm to website for logging in to the application Unit Tests: - Pass Unit Tests for Flutter - Pass Flutter linting checks - Connect user accounts correctly to website - Deny authentication from unregistered accounts

User Story #16: Coordinate cross-platform Dart implementations of native structures (10 points)

Acceptance Criteria: - Have working portions of the plugin running on both iOS and Android Unit Tests: - Pass Flutter testing - Pass Flutter linting - Have a working model running on the application that connects to pads.

User Story #17: Debug Android Plugin (20 points)

Acceptance Criteria: - Have working portions of the plugin running on Android - Debug all couplings of Android plugin - Advance Android plugin into Dart integration phase Unit Tests: - Have a working model running which compiles into a working Flutter application - Run application plugin on Android

User Story #19: Swift NsdConnection (15 points)

Acceptance Criteria: - Reimplement ‘NsdConnection’ is Swift Unit Tests: - Have a working Nsd Connection service in Swift

User Story #20: Synchronize Plugin code (15 points)

Acceptance Criteria: - Synchronize the plugin code between the Kotlin implementation and the Swift implementation Unit Tests: - Swift implementation should be able to run on the test app just like the Kotlin native code

User Story #21: Create Initial New Website (25 points)

Acceptance Criteria: - Have a working website in NestJS which conforms to the previous API Unit Tests: - Pass all unit tests from NestJS and AngularJS (Jest framework) - Pass all ESLint tests.

After discussion, the velocity of the team was estimated to be 105 points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 4

- User Story 9

- User Story 16

- User Story 17

- User Story 19

- User Story 20

- User Story 21

The team members indicated their willingness to work on the following user stories.

- Joseph Quinn

  - User Story 4

  - User Story 17

  - User Story 21

- Karanveer Sandhu

  - User Story 17

- Cassandra de la Cruz-Munoz

  - User Story 9

- Carlos Amasifuen

  - User Story 17

- Ziad Malik

  - User Story 20

- Angel Hourruitiner

  - User Story 9

- Leinier Perez

  - User Story 20

- Naomi Guedes

  - User Story 19

- Aldo Ortega

  - User Story 19

Sprint 6

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez

Start time: 8:30pm

End time: 8:35pm

After discussion, the velocity of the team was estimated to be 20 points

End of Semester (20 points)

Story: - Create the assigned deliverables for the project - Present the project during the showcase Unit Test - Deliver all requested documents via Canvas by the assignment date. - Present at the showcase

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story End Of Semester

Sprint 7

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez

Start time: 8:30pm

End time: 8:35pm

After discussion, the velocity of the team was estimated to be 0.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- Work is only being done on getting our deliverables and code ready for submission this sprint

The team members indicated their willingness to work on the following user stories.

- All Capstone 1 team members are working on the Capstone 1 poster and helping with code clean-up.

- Capstone 2 team members are preparing their individual deliverables, video presentations, and contributing the the overall documentation of the project.

# System Design

## Architectural Patterns

By Karanveer Sandhu

The above figure shows that our architecture is a Model-View-Controller (MVC) architecture. The Controller is the entire Flutter Application which is used by users who are soccer players or coaches. The View is when the Flutter Application shows various game statistics that a player has. The Model is the back-side of the application which will do the game playing logic with the connected pads, and update a database to store that game statistics.

## System and Subsystem Decomposition

By Karanveer Sandhu

The figure above shows how the AgineekPadPlugin is decomposed as. However, this is not what we would have wanted to be accomplished as a finished product. We would like our AgineekPadPlugin system to have many other useful features that soccer players and coaches can use. For example, we can have each coach/player make their own account and keep track of their progress on their games. If we met these features, our system decomposition would look a lot more like the diagram shown below.

This above diagram is what we would have liked the AgineekPadPlugin System to look like. The Kotlin Back-Side would keep track of the number of hits and misses of a game and give that log to the Flutter Front-End which would display that new log and give it to the Database’s interface for it to be stored in the database.

# Appendix

## Appendix A - UML Diagrams

Class Diagram

By: Angel Hourruitiner

By: Angel Hourruitiner

By: Joseph Quinn

By: Karanveer Sandhu & Carlos Amasifuen

Sequence Diagram

By: Karanveer Sandhu

By: Joseph Quinn

By: Angel Hourruitiner

By: Carlos Amasifuen

Use Case Diagram

By: Carlos Amasifuen

By: Karanveer Sandhu

By: Joseph Quinn

By: Angel Hourruitiner

## Appendix B - User Interface Design

By Joseph Quinn (left); By Carlos Amasifuen, Karanveer Sandhu (right).

Both of the above diagrams are the initial and last made versions of the UI design for AgineekPadPlugin. Left version was the first version made by our project manager Joseph Quinn. The right version had added functionality such as the plugin being able to detect pads and only show the start game button only if pads are connected. This version was updated by Carlos Amasifuen and Karanveer Sandhu.

The image above shows the old version of the Agineek website running on Laravel with docker.

The image above shows the new version of the Agineek website running on Angular and NestJS. This version is more Mobile friendly and was created by Joseph Quinn.

## Appendix C - Sprint Review Reports

Sprint 1 Review Meeting Minutes

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez.

Start time: 8:30pm

End time: 8:45pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1

- User Story 2

- User Story 3

- User Story 5

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- User Story 4

- Issues arose with different dependencies and working them into the unit testing framework.

- This is something that would be great to implement at a later date.

Sprint 2 Review Meeting Minutes

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez.

Start time: 8:30pm

End time: 8:40pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 10

- User Story 11

- User Story 12

- User Story 13

- User Story 14

- User Story 15

- User Story 16

Sprint 3 Review Meeting Minutes

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez.

Start time: 8:30pm

End time: 8:40pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 10

- User Story 11

- User Story 13

- User Story 15

- User Story 16

- User Story 8

Sprint 4 Review Meeting Minutes

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez

Start time: 8:30pm

End time: 8:40pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story 10

- User Story 11

- User Story 12

- User Story 13

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- User Story 15

- User Story 16

- User Story 17

- User Story 18

- User Story 19

- User Story 20

Sprint 5 Review Meeting Minutes

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez

Start time: 8:30pm

End time:  8:35 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 21

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- User Story 4

- User Story 9

- User Story 16

- User Story 17

- User Story 19

- User Story 20

Sprint 6 Review Meeting Minutes

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez

Start time: 8:30pm

End time: 8:35pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- Work was focused on preparing deliverables for the end of the semester.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- All user stories not completed this semester are being prioritized for the next semester

Sprint 7 Review Meeting Minutes

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez

Start time: 8:30pm

End time: 8:35pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- None. End of the semester.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- None. End of the semeste

## Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

Installation:

- To access development of the application, you need to clone the agineek-app repository.

  - You must contact the team leader or team member to gain access to the agineek-app repositories because they are private.

- Download git from https://git-scm.com/downloads for source control management.  Install the software for your specific operating system.

  - You can also install the Github Desktop app to access and manage the repositories.

  - We use the gitflow branching model to handle our features. The use of gitflow-avh is highly recommended as a plugin for bash or fishshell to handle the way in which gitflow operates.

  - Follow the branching model provided in each repository. They serve as a guide to the model for gitflow branching.

- For mobile application development, you will need to install Flutter and Dart for both iOS and Android. https://docs.flutter.dev/get-started/install

  - Android Plugin Development

    - To continue Android development of the Plugin, you need to set up Android Studio in conjunction with Flutter to run the application. 
https://developer.android.com/studio/?gclsrc=ds&gclsrc=ds

    - It is important to always run “flutter pub get” in the main project folder to download all the dependencies used in the project.

    - You can use Visual Studio Code to develop the code for the Android Plugin while also using the command line provided to run the code and emulator. If you are using Visual Studio Code, you will need to install the plugins for Flutter, Dart, and Kotlin. Android Studio is required to use Visual Studio Code as an editor.

  - iOS Plugin Development

    - To continue iOS development of the Plugin, you will need to set up XCode to work on the Swift code of the application

- For further development of the web application, you will need to install Docker. NodeJS or PHP is not required. Docker will handle all of the imaging. https://www.docker.com/

Shortcomings:

Team shortcomings

- Time Constraints: The team had midterms spread out over three weeks, leaving some members to have less time to work in the development of the project.

- Health issues: A few members experienced some form of illness throughout the sprints, resulting in less focus on development and more so on recovering.

- New Coding Languages: Not all members of the group were familiar with the language they were coding in. Some members needed to learn Swift or Kotlin, depending on what platform they were developing for. This consumed a bit of the development time.

App Plugin(iOS/Swift) Shortcomings

- Not all members were familiar with Swift syntax.

- Some of the iOS libraries were not available for open-source development, unless a Macintosh computer was used. Not many members working on the iOS portion of the plugin had a Macintosh computer.

- The conversion from Java code to a Swift code was more time consuming since the structures and syntax from Java to Swift vary more than Java to Kotlin. As a result, the iOS plugin is less developed than the Android version.

App Plugin(Android/Kotlin) Shortcomings

- The Java code from the older Agineek app that was translated into Kotlin was not working properly. The lack of comments for functions and variables made it difficult to understand the processes taking place in the code.

- Threading for the application needed to be done with Java/Kotlin because Dart is a single thread executed application. Multithreading issues with running the thread on the wrong channel/thread.

- There are still issues with the use of threads when connecting to a pad. Currently the pads can connect and remain connected but there was trouble running a game sequence on the pads, along with testing out other functions such as when a pad received a hit.

Agineek Website(Older) Shortcomings

- Previous groups working on the website had left very little to no documentation regarding the old website. The website had not been updated for a significant period of time, allowing there to be a number of security vulnerabilities.

- There were fairly egregious design flaws in the development of the web application.

- The old application utilized a number of SQL procedures for handling certain database events. However, the web procedures were not exported from previous semesters which made it difficult to run the web app. We needed create a support ticket with the provider of the web application in order to continue the development of the web app. This process took a significant amount of time away from the web development.

Agineek Website(Newer) Shortcomings

- The development of the new website began towards the end of the semester by one member. The lack of developers and experience meant there was less time given for developing the new website.

- The purpose of the new website was to tackle some of the flaws of the older application, however due to lack of resources it was not able to be fully completed. There was a lot of time put into fixing issues.

# References

- https://git-scm.com/downloads

- https://docs.flutter.dev/get-started/install

- https://developer.apple.com/xcode/

- https://developer.android.com/studio/?gclsrc=ds&gclsrc=ds

- https://docs.oracle.com/javase/8/docs/technotes/guides/install/install_overview.html

- https://developer.apple.com/swift/

- https://kotlinlang.org/

- https://www.docker.com/

- https://desktop.github.com/

- https://github.com/petervanderdoes/gitflow-avh

- https://angular.io/

- https://docs.nestjs.com/

- https://www.prisma.io/