Daily Scrum Meeting Minutes:

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez.

Start time: 8:30pm

End time: 8:36pm

Joseph Quinn:

- How many hours did I work since the last meeting?

  - 2.7

- What was done since the last scrum meeting?

  - Worked on trying to fix issue with Phone application not correctly starting.

- What is planned to be done until the next scrum meeting?

  - Continue to debug application to get it working again.

- What are the hurdles?

  - Version changes outside of my control in dependencies

Carlos Amasifuen:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Helped angel fix her flutter_colorpicker error.

  - Still working on getting my application working because there is a black screen.

- What is planned to be done until the next scrum meeting?

  - Keep working on fixing the app issue.

  - Practice Kotlin

- What are the hurdles?

  - Issues with the app, unable to find the error.

Angel Hourruitiner:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Tried to Help Carlos fix the app being blank.

  - Got my App to work on Android Studios

- What is planned to be done until the next scrum meeting?

  - Learn a bit more about Kotlin and start using it more.

- What are the hurdles?

  - Not knowing Kotlin

Karanveer Sandhu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learning how to make an android app using Kotlin and Android Studio

- What is planned to be done until the next scrum meeting?

  - Continue making demo Android app and work on other user stories

- What are the hurdles?

  - None

Cassandra de la Cruz-Munoz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Finished reading Kotlin Examples

  - Built the project on Android emulator

- What is planned to be done until the next scrum meeting?

  - Familiarize myself with the codebase

- What are the hurdles?

  - None

Naomi Guedes:

- How many hours did I work since the last meeting?

  - 1.5

- What was done since the last scrum meeting?

  - Finished installing all dependencies necessary

  - Read about using Swift on Xcode

- What is planned to be done until the next scrum meeting?

  - Learn how to work Swift properly

  - Run the app on iOS

- What are the hurdles?

  - Pulling the repository properly and running the app on the iOS simulator

Ziad Malik::

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Installed Flutter onto Mac System to work on iOS Portion of Project

- What is planned to be done until the next scrum meeting?

  - Learn how to work Swift and iOS Development applications on a Mac System

- What are the hurdles?

Make sure there are no errors when Pulling the Repository onto the new Mac system.

Aldo Ortega:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Trying to run the application in an Android emulator.

- What is planned to be done until the next scrum meeting?

  - Successfully run the application.

- What are the hurdles?

  - I have some problems with dart.

Leinier Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Pulled the updated changes from github to see if it will fix hurdle from last meeting

- What is planned to be done until the next scrum meeting?

  - Be able to run the app on the ios simulator and fix the issues

- What are the hurdles?

  - Still having issues running the app using the ios simulator