Daily Scrum Meeting Minutes:

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez.

Start time: 8:30pm

End time: 8:45pmk

Joseph Quinn:

- How many hours did I work since the last meeting?

  - 2.1

- What was done since the last scrum meeting?

  - Working on appeasing the Lint gods for the Dart portions of the program.

  - Installed kt-lint to prepare for linting Kotlin files

  - Installed SwiftLint to prepare for linting of Swift files

- What is planned to be done until the next scrum meeting?

  - Lint all current Kotlin files

  - Lint all current Swift files

  - Break down epics into bite-sized user stories to start next week.

- What are the hurdles?

  - Time management

Carlos Amasifuen:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Completed User Story #2

- What is planned to be done until the next scrum meeting?

  - Prepare for the next user story.

- What are the hurdles?

  - n/a

Angel Hourruitiner:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished up the Kotlin User Story

- What is planned to be done until the next scrum meeting?

  - Get ready for the next User Story and Sprint

- What are the hurdles?

  - None

Karanveer Sandhu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Trying to get gitHub repo to work

  - Learn Dart and Flutter

- What is planned to be done until the next scrum meeting?

  - Continue learning Dart and Flutter

  - Work on developmental user stories

- What are the hurdles?

  - None

Cassandra de la Cruz-Munoz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Learn about Kotlin threads

- What is planned to be done until the next scrum meeting?

  - Prepare for next user stories

- What are the hurdles?

  - None

Naomi Guedes:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Keep reading about swift

- What is planned to be done until the next scrum meeting?

  - Read code and understand it

- What are the hurdles?

  - none

Ziad Malik:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Debugging some Flutter Dependency Errors

- What is planned to be done until the next scrum meeting?

  - Get Familiar with Dart

- What are the hurdles?

  - Learning Curve with new Language.

Aldo Ortega:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Keep reading the code

- What is planned to be done until the next scrum meeting?

  - Trying modifications in the code

- What are the hurdles?

  - None

Leinier Perez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finally was able to get the app running using the ios simulator

  - Read over Swift docs

- What is planned to be done until the next scrum meeting?

  - Read over Flutter docs and be more familiar working with Flutter and Swift

  - Run “Hello World” application in Swift

  - Go over Swift code on the app

- What are the hurdles?

  - None