Daily Scrum Meeting Minutes:

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez.

Start time: 8:30pm

End time: 8:40pm

Joseph Quinn:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed issue with application not correctly launching.

  - Re-structured plugin folder for new work

  - Reviewed iOS Threading model

- What is planned to be done until the next scrum meeting?

  - Work on unit tests (finally)

  - Continue to brainstorm plugin structure

- What are the hurdles?

  - Time

Carlos Amasifuen:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Practice kotlin on their website to familiarize myself with syntax

  - Wrote a hello world program in kotlin with a separate flutter test app.

- What is planned to be done until the next scrum meeting?

  - Start to implement kotlin in the current agineek app.

- What are the hurdles?

  - n/a

Angel Hourruitiner:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Made sure kotlin worked on my IDe

- What is planned to be done until the next scrum meeting?

  - Start on the user story

- What are the hurdles?

  - None

Karanveer Sandhu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learning advanced Kotlin format and file structure.

- What is planned to be done until the next scrum meeting?

  - Cooperate with team on user stories, Learn more advanced Kotlin

- What are the hurdles?

  - None

Cassandra de la Cruz-Munoz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Started familiarizing myself with the codebase

- What is planned to be done until the next scrum meeting?

  - Continue to familiarize myself with the codebase

- What are the hurdles?

  - None

Naomi Guedes:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Opened project on vs code

  - Downloaded dependencies necessaries on vs code

- What is planned to be done until the next scrum meeting?

  - Try to run app with simulator

  - Practice Swift

- What are the hurdles?

  - None

Ziad Malik:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Trying to Build Application on iOS Emulator

- What is planned to be done until the next scrum meeting?

  - Try to fix errors in Bad Pod Files.

- What are the hurdles?

  - Figuring out how to run the application with the error.

Aldo Ortega:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Get a copy of a Big Sur OS and convert it into a .iso file.

- What is planned to be done until the next scrum meeting?

  - Read and understand the code for the application on Swift.

- What are the hurdles?

  - The macOS in a virtual machine is very slow.

Leinier Perez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Working on running the app

  - Searching online for solutions to fix the hurdles

- What is planned to be done until the next scrum meeting?

  - Finish setting up the app

  - Be able to run it on the ios simulator

  - Start looking into swift docs

- What are the hurdles?

  - Running the app