Sprint Planning Meeting Minutes:

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez.

Absent:

Start time: 9:00pm

End time: 9:25pm

User Stories:

User Story #1: Initial Application Acclimation (Hours: 5)

Acceptance Criteria: - Be able to run the phone application locally - Be confident in knowing the structure of the phone application - Be comfortable coding in Dart Unit Tests: - Confirm the acceptance criteria with Scrum Master.

User Story #2: Learning Kotlin (Hours: 10)

Acceptance Criteria: - Be able to run a ‘Hello World’ application in Kotlin - Be familiar with Android development in Kotlin - Be familiar with Flutter development in Swift - Look over previous Kotlin work in phone application Unit Tests: - Confirm the acceptance criteria with Scrum Master.

User Story #3: Learning Swift (Hours: 10)

Acceptance Criteria: - Be able to run a ‘Hello World’ application in Swift - Be familiar with iPhone development in Swift - Be familiar with Flutter development in Swift - Look over previous Swift work in phone application Unit Tests:: - Confirm the acceptance criteria with Scrum Master.

User Story #4: Unit Tests for Previous Work (Hours: 10)

Acceptance Criteria: - Review Unit Testing framework for Flutter - Implement Unit Testing for work done in previous semester Unit Tests: - Have all implemented Unit Tests succeed without errors

User Story #5: Review Threading Models (Hours: 5)

Acceptance Criteria: - Research best practices for Threading on Android - Research best practices for Threading on iPhone Unit Tests: - Share resources and findings with Team

User Story #6: Implement Android Pads Threads (Hours: 40)

Acceptance Criteria: - Implement threading model for Agineek Pads for Android devices - Allow devices to connect to pads - Allow devices to receive messages from pads - Allow devices to detect disconnects from pads - Implement all Data Structures and Classes needed for Pads on Android-native side of the application. Unit Tests: - Connect a number of pads from the pad emulator to a phone emulator instance. - Pass Kotlin linting checks.

User Story #7: Implement iPhone Pads Threads (Hours: 40)

Acceptance Criteria: - Implement threading model for Agineek Pads for Android devices - Allow devices to connect to pads - Allow devices to receive messages from pads - Allow devices to detect disconnects from pads - Implement all Data Structures and Classes needed for Pads on iPhone-native side of the application. Unit Tests: - Connect a number of pads from the pad emulator to a phone emulator instance. - Pass Swift linting checks.

User Story #8: User Registration (Hours: 10)

Acceptance Criteria: - Create a User Registration form in Flutter. - Connect the User Registration form to the website - Allow a newly registered user to immediately log in. Unit Tests: - Pass Unit Tests for Flutter - Pass Flutter linting checks - Connect and Register a user on the website correctly - Deny already registered users from registering again

User Story #9: Login to Website (Hours: 10)

Acceptance Criteria: - Connect LoginForm to website for logging in to the application Unit Tests: - Pass Unit Tests for Flutter - Pass Flutter linting checks - Connect user accounts correctly to website - Deny authentication from unregistered accounts

After discussion, the velocity of the team was estimated to be <Enter the estimated team velocity>.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #1

- User Story #2

- User Story #3

- User Story #4

- User Story #5

The team members indicated their willingness to work on the following user stories.

- User Story #1

- Aldo Ortega

- Angel Hourruitiner

- Carlos Amasifuen

- Cassandra de la Cruz-Munoz

- Karanveer Sandhu

- Leinier Perez

- Naomi Guedes

- Ziad Malik

- User Story #2

- Cassandra de la Cruz-Munoz

- Carlos Amasifuen

- Karanveer Sandhu

- Angel Hourruitiner

- Aldo Ortega

- User Story #3

- Ziad Malik

- Naomi Guedes

- Leinier Perez

- User Story #4

- Joseph Quinn

- User Story #5

- Joseph Quinn