Daily Scrum Meeting Minutes:

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez.

Start time: 8:30pm

End time: 8:45pm

Joseph Quinn:

- How many hours did I work since the last meeting?

  - 2.1

- What was done since the last scrum meeting?

  - Coordinated User Stories for next sprint

  - Began thinking out integration into Flutter framework

- What is planned to be done until the next scrum meeting?

  - Continue coordinating sub-work

  - Begin flushing out Flutter integration of plugin

- What are the hurdles?

  - Time management

Carlos Amasifuen:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked over some of the user stories to be worked on.

  - Practiced more sample kotlin apps.

- What is planned to be done until the next scrum meeting?

  - Work on assigned user story

- What are the hurdles?

  - n/a

Angel Hourruitiner:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looking at more Kotlin

- What is planned to be done until the next scrum meeting?

  - Start the next User Story

- What are the hurdles?

  - None

Karanveer Sandhu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learning about new user stories

  - Learning Dart and installing Dart dependencies

- What is planned to be done until the next scrum meeting?

  - Work on Sprint 2 user stories

- What are the hurdles?

  - Application not running?

Cassandra de la Cruz-Munoz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Read more on Kotlin threads

- What is planned to be done until the next scrum meeting?

  - Start on new user story

- What are the hurdles?

  - None

Naomi Guedes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Read more on Swift

  - Ran app on iOS simulator

- What is planned to be done until the next scrum meeting?

  - Learn more about Swift

  - Start developing

- What are the hurdles?

  - none

Ziad Malik:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Getting Acquaint with Storyboard and Implementing Application in the iOS Emulator

- What is planned to be done until the next scrum meeting?

  - Learn the needs of the team and implement them through code

- What are the hurdles?

  - Learning curve of learning StoryBoard and Flutter.

Aldo Ortega:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Finished reading the code.

- What is planned to be done until the next scrum meeting?

  - Start development.

- What are the hurdles?

  - None

Leinier Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Read more on using Flutter with Swift

- What is planned to be done until the next scrum meeting?

  - Start the next user story

- What are the hurdles?

  - None