Daily Scrum Meeting Minutes:

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez.

Start time: 8:30pm

End time: 8:40pm

Joseph Quinn:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on trying to get pad emulator working with zeroconf on phone

  - Re-reviewed old application code

- What is planned to be done until the next scrum meeting?

  - Continue working on pad emulator integration

- What are the hurdles?

  - Time management

Carlos Amasifuen:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed user story 6 plan with Karanveer

  - Figuring out ktlint installation.

- What is planned to be done until the next scrum meeting?

  - Continue user story work.

- What are the hurdles?

  - Ktlint issues and problem emulating the pads script.

Angel Hourruitiner:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Getting a basic Kotlin file working with Ktlint in the agineek app

- What is planned to be done until the next scrum meeting?

  - Keep working on the user story

- What are the hurdles?

  - Ktlint being weird

Karanveer Sandhu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Making class diagrams for classes involved in User Story 16

  - Reviewing threading and research semaphores in Kotlin

- What is planned to be done until the next scrum meeting?

  - Continue finishing diagrams and start coding

- What are the hurdles?

  - None

Cassandra de la Cruz-Munoz:

- How many hours did I work since the last meeting?

  - 0

- What was done since the last scrum meeting?

  - Nothing...

- What is planned to be done until the next scrum meeting?

  - Start on the reimplementation of the game in Kotlin.

- What are the hurdles?

  - None

Naomi Guedes:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Read more on Swift

  - Reviewed some of the previous code

- What is planned to be done until the next scrum meeting?

  - Learn more about Swift

  - Start to translate code

- What are the hurdles?

  - none

Ziad Malik:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Recognizing and understanding Widgets and their Structure within Dart and how it relates to javascript in Web Development

- What is planned to be done until the next scrum meeting?

  - Play around with the Dart code that implements an in practice app

- What are the hurdles?

  - Dart is a new language. There will be syntax trial and error.

Aldo Ortega:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Reviewing the old code and trying to run it.

- What is planned to be done until the next scrum meeting?

  - Experimenting with the code

- What are the hurdles?

  - None

Leinier Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Review old sequence code

  - Read more about dart and flutter

- What is planned to be done until the next scrum meeting?

  - Continue working on re-implementing sequence code in Swift

- What are the hurdles?

  - Time management