Daily Scrum Meeting Minutes:

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Karanveer S. Sandhu, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega.

Absent: Leinier Perez.

Start time: 8:30pm

End time: 8:40pm

Joseph Quinn:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Coordinated continued development with team

  - Implemented NsdConnection in Kotlin

  - Implemented ConnectionService in Kotlin

  - Fixed issue with Command enum class.

- What is planned to be done until the next scrum meeting?

  - Continue monitoring development

  - Look at reimplementing NsdConnection in Swift

- What are the hurdles?

  - Time management

Carlos Amasifuen:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewing thread code from the original agineek app.

  - Talking with Yasmani about the netcode for pad connectivity.

  - Planning out what should be done for user story 6 with Karanveer.

- What is planned to be done until the next scrum meeting?

  - Continue speaking with Yasmany to set up the emulator to begin reverse engineering the pad connection.

- What are the hurdles?

  - Not being able to have a pad connected to test the old app.

Angel Hourruitiner:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Still working on the Pad Structure

  - Figured out a way to check formatting on Android Studio

- What is planned to be done until the next scrum meeting?

  - Keep working on porting the Pad Structure

- What are the hurdles?

  - None

Karanveer Sandhu:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Talking to Yasmani about how pad to app connection works.

  - Making Sequence diagrams.

- What is planned to be done until the next scrum meeting?

  - Figure out the details on the pad connection.

  - Finish diagrams and start coding.

- What are the hurdles?

  - Waiting for details, lack of knowledge on pad.

Cassandra de la Cruz-Munoz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Started reimplementing game structure in Kotlin

- What is planned to be done until the next scrum meeting?

  - Reimplement more of it

- What are the hurdles?

  - None

Naomi Guedes:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Reviewed more of the code

- What is planned to be done until the next scrum meeting?

  - Start reimplementing the game structure in Swift

- What are the hurdles?

  - none

Ziad Malik:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Started new Implementation of Sequence Class in Swift

- What is planned to be done until the next scrum meeting?

  - Make Progress on Sequence Class

- What are the hurdles?

  - Sub-classes, Imports for the Class Implementation

Aldo Ortega:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Expanding the code reading from the game structure.

- What is planned to be done until the next scrum meeting?

  - Start the project in swift.

- What are the hurdles?

  - None.

Leinier Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Checked out sequence class

- What is planned to be done until the next scrum meeting?

  - More reading on Swift with Flutter

  - Learning more about the project to reimplement sequence class

- What are the hurdles?

  - N/A