Daily Scrum Meeting Minutes:

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez.

Start time: 8:30pm

End time: 8:40pm

Joseph Quinn:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked more into NSD in Swift

  - Continued brainstorming of how to make plugin work in Flutter

- What is planned to be done until the next scrum meeting?

  - Coordinate continued development

  - Continue to look into Swift Foundation library for NSD work

- What are the hurdles?

  - Time management

Carlos Amasifuen:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Got pad_emulator.py to work and test the old app.

  - Swapped to user story 10.

- What is planned to be done until the next scrum meeting?

  - Continue user story.

- What are the hurdles?

  - n/a

Angel Hourruitiner:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Kept working on Pad.kt

- What is planned to be done until the next scrum meeting?

  - Keep working on Pad.kt

- What are the hurdles?

  - None

Karanveer Sandhu:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Converting Structure.java from old code into Kotlin.

- What is planned to be done until the next scrum meeting?

  - Finish the converting

  - Make Test Class for Structure.kt

- What are the hurdles?

  - None

Cassandra de la Cruz-Munoz:

- How many hours did I work since the last meeting?

  - 0

- What was done since the last scrum meeting?

  - Nothing

- What is planned to be done until the next scrum meeting?

  - Make progress on converting old code to Kotlin

- What are the hurdles?

  - Apparently, my mental health

Naomi Guedes:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Finished reviewing the code

- What is planned to be done until the next scrum meeting?

  - Plan the next steps of dividing the code and start translating with Aldo

- What are the hurdles?

  - Time management

Ziad Malik:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Nothing Due to Exams Today

- What is planned to be done until the next scrum meeting?

  - Try to implement more code into the Sequence Class using Swift

- What are the hurdles?

  - Libraries and Different Frameworks conversion from Dart to Swift.

Aldo Ortega:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Starting coding by direct translation from Java to Swift.

- What is planned to be done until the next scrum meeting?

  - Divide the code and continue coding.

- What are the hurdles?

  - Xcode has stopped working with github.

Leinier Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on reimplementing Sequence.dart into Swift

- What is planned to be done until the next scrum meeting?

  - Continue working on reimplementing Sequence.dart into Swift

- What are the hurdles?

  - N/A