Daily Scrum Meeting Minutes:

Attendees: Joseph R. Quinn, Carlos A. Amasifuen Jr., Angel B. Hourruitiner, Cassandra de la Cruz-Munoz, Naomi S. Guedes, Ziad N. Malik, Aldo A. Ortega, Leinier Perez.

Start time: 8:30pm

End time: 8:40pm

Joseph Quinn:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Coordinated continued plugin development with team

  - Commented on and reviewed current Kotlin development

  - Answered questions in Discord

- What is planned to be done until the next scrum meeting?

  - Continue monitoring progress.

  - Continue working on brainstorming plugin integration

  - Monitor Swift development

- What are the hurdles?

  - Time management

Carlos Amasifuen:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Review unit testing for flutter

  - Working on unit test for user story 10

  - Communicated with the team to get a better understanding of what to do.

- What is planned to be done until the next scrum meeting?

  - Continue working on the user story.

- What are the hurdles?

  - Not sure exactly how to unit test.

Angel Hourruitiner:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed mistakes in the Pad.kt code

  - Kept porting over Pad.java into Kotlin

- What is planned to be done until the next scrum meeting?

  - Keep porting over Pad.java into Kotlin

- What are the hurdles?

  - None

Karanveer Sandhu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished converting Sequence class into Kotlin

  - Researched some Unit Testing frameworks for Kotlin

- What is planned to be done until the next scrum meeting?

  - Unit Test the new Sequence class

- What are the hurdles?

  - Lack of knowledge

Cassandra de la Cruz-Munoz:

- How many hours did I work since the last meeting?

  - 0

- What was done since the last scrum meeting?

  - Nothing

- What is planned to be done until the next scrum meeting?

  - Work on reimplementing game structures in Kotlin

- What are the hurdles?

  - My mental health

Naomi Guedes:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Started translating the old code to Swift

- What is planned to be done until the next scrum meeting?

  - Finish the translation of the code

- What are the hurdles?

  - Time management

Ziad Malik:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Implemented Common Data Structures Libraries to Sequence.swift Class

- What is planned to be done until the next scrum meeting?

  - Work on translation of Sequence File from Dart to Swift

- What are the hurdles?

  - Libraries and Frameworks not shared by Dart and Swift

Aldo Ortega:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continue with the translation of the code

- What is planned to be done until the next scrum meeting?

  - Finnish with the translation of the old code

- What are the hurdles?

  - How to handle a list of objects in Swift

Leinier Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on re-implement Sequence.dart to swift

- What is planned to be done until the next scrum meeting?

  - Realized the re-implementation needed to be done on Sequence.java

  - Finish converting it to swift

- What are the hurdles?

  - Time Management